# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Conversion of Infants Buildings to Surestart Children’s Centre at Mossfield C.P. School, Mossfield Road, Swinton, Salford, M27 6EH |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : 3rd September 2007 Estimated - End Date : 8th February 2008 |
| FINANCIAL DETAILS |
| Recommended Contractor : Cruden Construction Ltd Target Cost : £ 688,583.42 |
| Breakdown of Scheme Cost : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Contract | 676,153 | 12,430 |  |  | 688,583 |
| Fees Inc Statutory Fees | 79,009 |  |  |  | 79,009 |
| Other (Specify) Enabling Works | 39,350 |  |  |  | 39,350 |
| Total Cost | 794,512 | 12,430 |  |  | 806,942 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  | 181 | 120 | 130 |  |  |  |
| Next Year |  |  | 12 |  |  |  |  |  |  | 80 | 120 | 164 |
| Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) Surestart Capital Grant | 794,512 | 12,430 |  |  | 806,942 |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total | 794,512 | 12,430 |  |  | 806,942 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? Yes If Yes, please complete the table below Are there any other financial implications The City Council will be commissioning the provision of services within Children’s Centres from a range of parties. These parties will be developing business plans with assistance from the City Council (where appropriate). Details of the Mossfield Children’s Centre business plan are being developed. Income streams will be incorporated in the finalised busimess plan and will come from existing Children’s Centre Early Years Funding. Surestart Local Programme revenue funding and fees and changes. There will be no additional revenue implications for the City Council.

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Teacher |  |  | £19,413 |
| Centre Support Costs (Centre Manager) |  |  | £40,165 |
| Family Support |  |  | £35,680 |
| Other Running Costs (please specify) : |  |  |  |
| Building Running Costs |  |  | £10,000 |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  | £105,258 |
| To be met from : |  |  |  |
| Children’s Centre Revenue Funding |  |  |  |
|  |  |  | £105,258 |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  | £0 |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved