QUARTERLY REPORT

TO CUSTOMER & SUPPORT SERVICES LEAD MEMBER BRIEFING 29th January 2007

QUARTER 3: October to December 2006

1.  INTRODUCTION

This report provides THIRD quarter service highlights and performance for ICT Services

2.  HEADLINES

The following summary shows just some of the headline achievements to quarter 3:

- Operational performance improvements are being sustained, (indeed improved) (see section 3)

- Excellent progress being made on Balanced Score Card actions(see section 4)

- New on-line facilities went live September for easier service access and control (WPM)

- Launched initiative on SPAM – report to lead member briefing shortly

- 4125 ICT training delegate days delivered to date

- Achieved MOS academy status giving us free access to training materials

- Data centre completed and opened

- Building Schools for the Future strategy intensifies around strategic and outline business cases

- Budget savings for 2007/8 identified - efficiency review needed in 2007 in readiness for 2008

- External BPR (SPRINT)  training very strong with projected £100k plus income in 2006/7

- Schools event planned for February as basis for 2007/8 SLA negotiations

- Huge accommodation moves continue with over 1000 officers now relocated in past 12 months

- Enterprise project rollout at 1175 devices to date (thin: 65%, thick: 35%)

- IIP submission almost complete and ready to go

- Digital Challenge submission now forwarded to DCLG by Manchester

- Big push on Think e, particularly support service review

3.  PERFORMANCE

| Performance Indicator | Service Standard (Target for 2006/7) | Performance (Apr 06 – Dec 06) | Comments |
| --- | --- | --- | --- |
| Customer satisfaction rating ICT training Help desk | 90% 90% | 93% 98% | Target exceeded Target exceeded |
| Council wide fault Network down Corporate system unavailable | 90% of faults fixed within 4 hours | 100% (2 fault) | Target hit exceeded |
| Local fault Directorate system down Single site down Part of corporate system unavailable | 85% of faults fixed within 8 hours | 90% (145 faults) | Target exceeded |
| Single item fault PC / printer down | 90% of faults fixed within 2 working days | 92% (1684 faults) | Target exceeded |
| Minor fault PC application not working Faulty printer | 95% of faults fixed within 4 working days | 95% (10126 faults) | Target hit |
| Inconvenience fault | 95% of faults fixed within 10 working days | 96% (1349 faults) | Target exceeded |
| Help desk % Of calls answered immediately % Of all calls/faults fixed immediately | 75% 60% | 87% (35993 calls) 59% | Target exceeded Target just missed |

NOTE:

Fault rectification performance has been substantially raised in 2006 and is being sustained in accordance with existing standards, despite continuing demands of large scale council wide office moves and other major project work

We will be looking to develop ideas for raising the standards in 2007 as we further consolidate our performance in 2006.

Initial ideas around the impact of Enterprise Project, greater customer self-help via the intranet, development of a Help desk knowledge base for better insights into service and product failures and so aid improvement measures are all likely to feature in our future improvement plans in 2007

- 2006/7 BALANCED SCORE CARD ACTION PLANS

This section summarises progress on the individual service improvement initiatives within the ICT Service for 2006/7 flowing from the corporate, directorate and ICT Service balanced scorecards and the remaining improvement actions from the best value review work last year

Overall position

Total milestones within the main actions                                       298

Total completed to date                                                                  219

Total outstanding   (to be completed by March 07)                          79

Total main actions overdue                                                               5

The following schedule summarise progress on the individual actions / milestones

Main actions (completed / in hand)

| Action | Progress |
| --- | --- |
| Ensure effective corporate governance of ICT | Corporate governance steering group established with current agenda based around corporate information and Service transformation/ ICT strategy |
| Create 2006/7 Staff Training plan | Initial training plan agreed and published on intranet flowing from appraisals |
| Introduce management development for team leaders | 21 officers are now on or scheduled to join the council’s leadership (Transform) or first-line manager’s course in 2006. Monthly meetings of ICTMT/Team Leaders in place at which management topics are developed |
| Develop staff appraisals programme | All appraisors have undertaken training in new appraisal format and all appraisals throughout the service are now completed |
| Competency framework | Corporate competency framework delivered as part of appraisal process with all ICT staff undertaken in 2006. Remaining work relates to ICT specialisms which will be carried over into 2007/8. |
| Address all high category audit recommendations on an ongoing basis through effective tracking | One of the responsibilities of the new Service Standards Manager is to monitor and track all recommendations made by the audit commission and internal audit. On a monthly basis outstanding recommendations are followed up (with a particular focus on H) to ensure that planned progress matches what was agreed. |
| Deliver sickness management targets | Latest figures available (but not verified by HR services for the whole of ICT Services relate to the past 6 months are 3.6 % overall (short and long term sickness). Whilst this is lower than the council as a whole (at 4.1%) it represents an increase over the last report of 2.8%. This is largely due to 2 long term absences and a bout of flu like symptoms during present quarter |
| Deliver budget savings targets as agreed at decision conference | Savings targets achieved |
| Develop budget efficiency statements for leadership evaluation | Statements developed and provided to Director in readiness for review |
| Develop corporate rewards and recognition strategy | Local initiatives have been developed including officer / team of the month and local suggestion scheme. |
| Develop customer relationship strategy | Strategy devised and uploaded onto intranet. Now being implemented |
| Ensure compliance with H & S legislation | H & S committee established, safety reps appointed. Intranet updated with H & S information. Safety risk assessment completed, inspections and training analysed and addressed. Improvement plan done, issued to senior staff and published online |
| Create single project manager pool of resources | Established as part of the ICT Services restructure |
| Introduce project success index | Developed draft success index form and function and being applied to the Enterprise project |
| Review risk management methods | To ensure that the ICT risk management standards remain fit for purpose, they were reviewed and updated in September 2006. The revised framework and standard have now been published online and ICT plan to hold their first risk management forum for ICTMT + TLs in October 2006. |
| Review project management methods | Project Management methods are being reviewed in line with the new ICT work process methodology which has recently been introduced to improve work prioritisation, allocation, change management and risk management |
| Continue PRINCE 2 accreditation for staff | 31 ICT staff now accredited – 4th position in last regional benchmarking exercise |
| Develop income generation plan | Plan drawn up for likely income this year principally from consultancy and training services to other councils, estimated at over £100k |
| Produce 2006/7 SLAs | All SLAs for 2006/7 have been drawn up and published. Some residual discussions continue with Urban Vision. NPHL have signed off existing SLA, but no resolution at the moment on SCL (which is consistent with other parts of the council). |
| Implement automated tool to support programme management | VQSM selected as part of the work process method – went live Sept. 06 |
| Enhance service standards based around ITIL | Business case made and implementation plan devised. Next steps involve report to lead member briefing in last quarter. This project delayed due to reassignment of lead officer to Think Efficiency during 2006- planning to re-establish ITIL project 2007 |
| Establish Corporate Information resource unit | Established as part of ICT service restructure |
| Develop Corporate Information Strategy | Records Management Framework approved and held the inaugural meeting of the Knowledge Management Steering Group. Work to be carried into 2007/8 |
| Introduce internal ICT staff newsletter | Designed, editorial board established with regular newsletters now being published on Intranet (M@D) |
| Maintain and monitor risk registers on a bi-monthly basis | All ICT Services staff completed in house developed e-learning course. Work being done on a number of operational risk registers |
| Complete ISO 27001 analysis and implement improvements | High-level gap review completed. Work in progress on prioritising areas of non compliance |
| Support the delivery of customer care training plan through development of e-learning offering | Content agreed and assembled. Currently agreeing design specification. Pilot work in ICT services was launched Jan 07. Will be rolled out in ICT and then potentially throughout the council |
| Devise e-learning strategy to support council training and development programmes | Draft strategy document produced and consultation has taken place. Strategy document currently being finalised and will be reported to Lead member briefing in last quarter in conjunction with HR services |
| Determine council-wide ICT training needs | Customer ICT training plan devised following consultation via SLA process. Plan in delivery throughout the year |
| Delivery of CRM work-plan | Prioritised service areas agreed and work plan produced. Project governance and management arrangements established and resources reviewed |
| Develop review and maintain corporate complaints system | Issues and system performance reviewed in conjunction with customer services |
| Develop corporate ICT strategy based around councils service transformation agenda | ONE salford strategy document produced and agreed with CEO office in principle. Now using Directorate score cards and budget statements for specific corporate and directorate service aims and priorities |
| Delivery of PMF training plan | Course developed, pilot and initial training undertaken. Delegates for training agreed and being rolled out during 2006/7 |
| Support to Thinks Programme: Customer Efficiency Democracy Business | Ongoing with BPR work in the locality teams, elderly persons and ASB Commissioned by CEO office to review common business processes / support function throughout council Expanding e-surgeries and case management facilities Focus on Single business account |
| Develop and maintain PMF software including performance reporting | Reports being produced via crystal and business objects. |
| Achievement of appropriate e-Gov priority outcomes and take-up campaign | Of the 25 outcomes 22 are achievable with 21 achieved. The 3 unachievable will be either written off or transferred to Think programme. |
| Implement Enterprise project | Project rollout well in hand – 1175 devices done to date. Currently active in CH and SS, EH. And C &SS Directorates |
| IIP gain accreditation | Staff survey undertaken. Analysis of current situation and gaps completed. Range of improvements implemented. Submission document drafted and discussed with IIP link officer with view to finalisation and submission in Feb 07 |
| Support Housing services in development of stock options | Issues paper presented to Board, Draft SLA developed. Work will be ongoing in 2007 |
| Review third party contracts | Contractual commitments carried over from 2005/6 now being reviewed with view to identifying those contracts which might be renegotiated for improved deals |
| Support Building Schools for the future strategy | Present position statement of current ICT services to schools done. Current focus is on production of strategic and outline business cases / technical specification. Work will be ongoing into 2007/8 |
| Develop web casting facilities | Pilot tested on broadcast for Enterprise project and CEOs address on 5th Oct 06 |

Main actions (overdue)

| Action | Progress |
| --- | --- |
| Develop Succession Planning within the Service | Draft discussion paper produced in conjunction with HR services- More work is needed in remaining quarter for implementation in 2007/8. work delayed due to priorities around Thinks, Digital Challenge, IIP etc |
| Resolve ICT training accommodation needs | Progress delayed as council consider wider accommodation strategy surrounding committee rooms / meet and greet facilities / police authority positioning etc |
| Customer care course | Slight delay to implementation timescale but now making good progress with pilot work in ICT services |
| One Salford Transformation Strategy | Analysis of directorate plans, balanced score cards etc taking longer than expected but progress is being made |
| Progress on ITIL | Reassignment of key resource has delayed progress on this initiative |

In overall terms, excellent progress is being made on the service improvements that make up the balanced score card as the above schedule shows with few which are overdue

# Text boxes

Completed

ICT Services…

Making a Difference