______________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

TO THE LEAD MEMBER CUSTOMER AND SUPPORT SERVICES

ON 26th FEBRUARY 2007

______________________________________________________________

TITLE:  HIGHWAY INVESTMENT WORKS (PHASE 12)

______________________________________________________________

RECOMMENDATIONS:  That Lead Member approves Phase 12 of the Highway Investment Works at a cost of £165,937.84 as detailed herein.

______________________________________________________________

EXECUTIVE SUMMARY:  One of the reasons that Urban Vision was originally created was to reduce successful tripping claims in order to release funding for highway improvements.  This report details the next tranche of streets where those improvements should take place.

______________________________________________________________

BACKGROUND DOCUMENTS:

Improvements to Pavements and Carriageways Pilot Scheme – Westwood Park/Walker Road Estates, Eccles.  Cabinet report of Wednesday 29th September 2004.

Highway Infrastructure Investment – Initial Works.  Report to The Lead Member for Planning and The Lead Member Customer and Support Services Monday 4th April 2005

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member For Planning and The Lead Member Customer and Support Services on 28th November 2005.

______________________________________________________________

ASSESSMENT OF RISK:  The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footway and carriageway will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing.  Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

______________________________________________________________

SOURCE OF FUNDING:  Unsupported borrowing funded through reduced tripping claims payouts on an invest to save basis.

______________________________________________________________

LEGAL IMPLICATIONS:  N/A

______________________________________________________________

FINANCIAL IMPLICATIONS; - Nigel Dickens

By the end of 2005/06 Investment Works in the region of £5.4m had been undertaken against the approved amount of £22m to be funded through unsupported borrowing. In the approved 2006/07 Capital Programme there is an original approved amount of £4m for schemes to be undertaken.

## COMMUNICATION IMPLICATIONS:  A press release will be required.

CLIENT IMPLICATIONS:  The implementation of the works that will be funded through these monies works will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footway and carriageway will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing.  Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

PROPERTY:  N/A

______________________________________________________________

HUMAN RESOURCES:  N/A

______________________________________________________________

CONTACT OFFICER:  Paul Garrett – 0161 779 4872

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Pendlebury, Irwell Riverside, Walkden South

______________________________________________________________

KEY COUNCIL POLICIES:  Enhancing Life in Salford, Think Efficiency, Improving the Environment

______________________________________________________________

- BACKGROUND:

- One of the reasons that Urban Vision was formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be substantial investment in the highway and in November 2005 a report was brought before the Lead Member outlining the level of funding required.

- A great deal of work has now been carried identifying those roads and footpaths where the most improvements can be made and a comprehensive list has been presented to the Community Committees.

- The purpose of this report is inform the Lead Member of the next tranche (approximately valued at £0.166m) of highway works.

- NEXT TRANCHE OF WORK:

- Target costs (including overheads) for the next tranche of work are shown below:

| Street | Ward | Cost £ | Area m2 | Cost £ per sq m | Notes |
| --- | --- | --- | --- | --- | --- |
| Langley Road | Pendlebury | 75,319.18 | 1421 | 53.00 | Resurface footway and replace sections of kerbs |
| Langley Road South | Irwell Riverside | 39,232.72 | 586 | 66.95 | Resurface footway and replace sections of kerbs & edgings |
| Hillside Avenue | Walkden South | 51,385.91 | 755 | £68.06 | Footway reconstruction |
| Total |  | 165,937.84 |  |  |  |

  - Fees are estimated at £4,978 (3%)

- FINANCIAL IMPLICATIONS

3.1      A summary of expenditure approved for the Highway Investment Programme  in 2006-07 is set out below:

| Tranche 6 | 27/3/06 | £917,736 |
| --- | --- | --- |
| Tranche 7 | 19/6/06 | £435,965 |
| Tranche 8 | 17/7/06 | £711,380 |
| Tranche 9 | 15/8/06 | £536,060 |
| Tranche 10 | 29/8/06 | £943,914 |
| Tranche 11 | 6/11/06 | £808,915 |
| Tranche 12 | 26/02/07 | £165,937 |
| Total |  | £4,519,907 |

  - Consultation has taken place with the Green Streets Coordinator and none of the footway works on Langley Road or Langley Road South conflict with any tree planting proposed as part of the Green Streets Initiative.

  - Although it is too early to be certain there is evidence to indicate that the improvements undertaken to footways are reducing both the volume and cost of tripping claims for the Council.

  - It is appreciated that the above figure of £4,519,907 exceeds the sum of £4,000,000 originally approved for 2006 – 07. However the overall spend on the programme is well within the allocated budget of £22,000,000.

  - RECOMMENDATIONS

  - That Lead Member approves Phase 12 of the Highway Investment Works at a cost of £165,937 as detailed above.

#### Malcolm Sykes

Strategic Director for Housing and Planning

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme: Highway Investment Works (Phase 12) |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : 5th March 2007 Estimated - End Date : 31st March 2007 |
| FINANCIAL DETAILS |
| Recommended Tenderer : N/A Tender Cost : N/A |
| Breakdown of Scheme Cost : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  | 166 |  | 166 |
| Fees |  |  | 5 |  | 5 |
| Other (Specify) |  |  | - |  | - |
| Total Cost |  |  | 171 |  | 171 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  |  |  |  |  |  | 171 |
| Next Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes |
| Funding Identified : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  | 171 |  | 171 |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total |  |  | 171 |  | 171 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below Are there any other financial implications

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved

# Text boxes

Part 1		ITEM NO 5

# (Open to the Public)