______________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LTD

______________________________________________________________

TO THE STRATEGIC DIRECTOR FOR PLANNING AND HOUSING

ON 26th February 2007

______________________________________________________________

TITLE: BARR HILL RETAINING WALL PARAPET REPAIR (A6 BROAD STREET)

______________________________________________________________

RECOMMENDATIONS:  That approval is given to the target cost received from Highway Services, Urban Vision, in the sum of £27,321.43 for the repair of the parapet on Barr Hill Retaining Wall.  ______________________________________________________________

EXECUTIVE SUMMARY: Essential maintenance works to reinstate 10 aluminium posts, and associated mesh and fixing rails, which were removed by thieves.

______________________________________________________________

BACKGROUND DOCUMENTS: None

______________________________________________________________

ASSESSMENT OF RISK: Low

______________________________________________________________

SOURCE OF FUNDING: Transport Capital Programme 2006/2007 (Block 3).

______________________________________________________________

LEGAL IMPLICATIONS: Not applicable

______________________________________________________________

FINANCIAL IMPLICATIONS; Nigel Dickens.

The works will be undertaken within the 2006/07 financial year, and will be taken from the Block 3 allocation for this period.

## COMMUNICATION IMPLICATIONS: None

VALUE FOR MONEY IMPLICATIONS: The works are to be undertaken by Urban Vision Partnership Ltd under the Rethinking Construction Partnership.

CLIENT IMPLICATIONS: Salford City Council have a duty under the Highways Act 1980, to maintain the highway. If the essential maintenance works are not undertaken then Salford City Council could be in breach of Section 41 of the above Act

CLIENT OFFICER: Darren Findley

___________________________________________________________________

PROPERTY:

______________________________________________________________

HUMAN RESOURCES:

CONTACT OFFICER: Stuart Molyneux Ext. 4903

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Claremont.

______________________________________________________________

KEY COUNCIL POLICIES: Safer Salford

______________________________________________________________

DETAILS:

- BACKGROUND

  - Barr Hill Retaining Wall supports Broad Street (A6) in Brindle Heath.

  - The aluminium parapet posts on Barr Hill Avenue Retaining Wall were reported missing by Highway Services on 20th October 2006.

  - Following a site inspection, Highway Services were immediately instructed to install temporary concrete barriers to protect the public. The barriers were installed on 21st October 2006.

- DETAILS

  - The majority of the works will be carried out from Barr Hill Avenue, with protection to the workforce being provided by the temporary concrete barriers. Traffic Management will be required to complete the replacement of the parapet posts, however, it is hoped that this will be kept to a minimum.

  - Provision within the contract has been allowed for the installation of anti-theft bolts on the new and existing post fixings. The expectation is that this measure will prevent the removal of further posts following completion of the works.

  - The work is programmed to commence in the middle of March 2007, and will last for two weeks.

  - The target cost is £27,321.43.

- FINANCIAL IMPLICATIONS

  - The project will be funded from the 2006/2007 Transport Capital Programme.

- CONCLUSION

  - Replacement of the stolen parapets and associated mesh and fixing rails, at Barr Hill Retaining Wall, will ensure that the structure can be returned to the level of protection that existed prior to the theft. In addition to the above it is considered prudent to install anti-theft bolts on new and existing posts. The implementation of the above scheme will provide a safer Salford.

Bill Taylor

### Managing Director of Urban Vision Partnership Ltd

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : BARR HILL RETAINING WALL PARAPET REPAIR |
| Recommendations (please append report to your service Lead Member) See Report |
| Scheme Details (please append report to your service Lead Member) See Report |
| Tender Details (please append report to your service Lead Member) See Report |
| Estimated - Start Date : March 2007 Estimated - End Date : March 2007 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Urban Vision Partnership Ltd Tender Cost : £27,321.43 |
| Breakdown of Scheme Cost : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  | 27 | 0.50 | 27.5 |
| Fees |  |  | 6.75 | 0.25 | 7.0 |
| Other (Specify) |  |  |  |  |  |
| Total Cost |  |  | 33.75 | 0.75 | 34.50 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  |  |  |  |  |  | 33.75 |
| Next Year |  |  |  |  |  |  |  |  |  |  |  | 0.75 |
| Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes |
| Funding Identified : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  | 33.75 | 0.75 | 34.50 |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total |  |  | 33.75 | 0.75 | 34.50 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below Are there any other financial implications No

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved

N:\Housing Services\Directorate Report Plan\Lead Member Templates and admin\REPORT TEMPLATE.doc

# Text boxes

# Part 1 		 ITEM NO 6

(OPEN TO THE PUBLIC)