|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_________________________________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

_________________________________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 6TH NOVEMBER 2006

_________________________________________________________________________________________

TITLE: FOOTPATH IMPROVEMENTS TO PARR FOLD PARK

_________________________________________________________________________________________

RECOMMENDATIONS:

That the maximum guaranteed price of £154,265.27 received from Urban Vision with regard to the undertaking of footpath improvement works to Parr Fold Park be accepted.

_________________________________________________________________________________________

EXECUTIVE SUMMARY:

_________________________________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

Key Decision – Proposed Access Improvements to Parr Fold Park, Walkden approved by the Lead Member for the Environment on 12.6.2006

Parks for People Masterplan – Parr Fold Park

Salford Greenspace Strategy

_________________________________________________________________________________________

ASSESSMENT OF RISK:

Low

_________________________________________________________________________________________

THE SOURCE OF FUNDING IS:

Capital Receipt

_________________________________________________________________________________________

LEGAL ADVICE OBTAINED:

Yes, the council has agreed to exclusively purchase its requirement for Highway Works from Urban Vision. Urban Vision is to be offered the work on the basis of first refusal _________________________________________________________________________________________

FINANCIAL ADVICE OBTAINED:

Yes,

_________________________________________________________________________________________

CONTACT OFFICER:	Ian Worsley

_________________________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Little Hulton, Walkden North, Walkden South, Worsley/Boothstown

_________________________________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

_________________________________________________________________________________________

DETAILS:

The City Council has approved a budget to improve the footpaths and access within Parr Fold Park

Further to the key decision taken by the Lead member for the Environment on 12.6.2006 in accordance with Paragraph 20.1(b) of Section 7, Part 4 of Contractual Standing Orders and Rethinking Construction (the approved method of procuring construction works) the Council has received a maximum guaranteed price of £154,265.27from Urban Vision to complete these works. The works will consist of the following:

- excavating and resurfacing circa 3000m/2 of footpath

- the repair, relaying and installation of new stone sett edging

- the replacement of gullies and associated drainage

- the provision of new street furniture (park benches and bins)

- other related minor works.

It is anticipated that these works will assist the Council in meeting its legal obligation under the Disability Discrimination Act as regards access. In addition it will allow for mechanised systems of footpath maintenance to be introduced thereby allowing a higher quality of maintenance to be achieved at no additional cost to the existing revenue budget.

_________________________________________________________________________________________

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Footpath Improvements to Parr Fold Park. |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Urban Vision Guaranteed Maximum Price £ 154,265.27 |
| Estimated - Start Date : Nov 2006 Estimated - End Date : Feb 2007 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 05/06 £000‘s | 06/07 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Contract (Urban Vision) |  | 154 |  |  | 154 |
| Fees (Env. Services Project Design and Management) |  | 15 |  |  | 15 |
| Other (Specify) quotation |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total Cost |  | 169 |  |  | 169 |
| 2006/07 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 169 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) Approved Capital Programme |  | 169 |  |  | 169 |
| Total |  | 169 |  |  | 169 |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |