|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

___________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

___________________________________________________________________

## TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

## ON 10th APRIL 2006

___________________________________________________________________

TITLE: EXCEPTION TO STANDING ORDERS - ACCESS IMPROVEMENTS TO OAKWOOD PARK

___________________________________________________________________

RECOMMENDATIONS:

That approval be given for  Design Plus to be employed to procure and administrate the contract in accordance with Paragraph 2(e) of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

EXECUTIVE SUMMARY:

___________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

Detailed proposals, Minutes of Claremont & Weaste Community Committee

___________________________________________________________________

ASSESSMENT OF RISK:

Assurance has been received from Design Plus that if the works are carried out in accordance with the partnership arrangement (Paragraph 20.1 of Section 7, Part 4 of Contractual Standing Orders) works will be completed on site by September 2006 ___________________________________________________________________

THE SOURCE OF FUNDING IS:

New Opportunities Fund ___________________________________________________________________

LEGAL ADVICE OBTAINED:

Procurement to be in accordance with Paragraph 20.1 of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

FINANCIAL ADVICE OBTAINED:

Yes, Advice received from Group Accountant

___________________________________________________________________

CONTACT OFFICER:	Ian Worsley

___________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Claremont

___________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

___________________________________________________________________

DETAILS:

The following improvements are proposed at Oakwood Park and form part of the New Opportunities Fairshare Programme.

Prevention of unauthorised vehicle entry from Lancaster Road by removal of the derelict vehicle entrance and construction of an upgraded pedestrian only entrance combined with the installation of a steel knee-rail along the Lancaster Road frontage. In addition approximately 1500m/2 of footpaths will be resurfaced to ensure the recently built play area will be accessible to wheelchair and pram/buggy users. To further encourage equal access four steel benches will be installed adjacent to the resurfaced footpath thereby allowing all users to rest whilst walking to the play area.

They have been approved by the Claremont and Weaste Community Committee. It is a requirement of the grant that all works on site are completed by the end of September 2006 with financial completion achieved by March 2007.  The estimated costs of the construction works are 103k.

If the works are tendered out in accordance with Paragraph 4.1 of Section 7, Part 4 of Contractual Standing Orders the unavoidable delay whilst awaiting the return of tenders will result in a risk that the works may not be complete by September 2006.  It is therefore proposed that the works are carried out in partnership in accordance with Paragraph 20.1(b) of Section 7, Part 4 of Contractual Standing Orders.

___________________________________________________________________

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Access Improvements to Oakwood Park. |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Design Plus. Estimated total cost £150,000 |
| Estimated – Start Date : April 2006 Estimated - End Date : Sept 2006 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 05/06 £000‘s | 06/07 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Contract (construction costs) |  | 103 |  |  | 103 |
| Fees |  | 13 |  |  | 13 |
| Other (Specify) quotation |  |  |  |  |  |
| Other (Specify) Development costs |  | 34 |  |  | 34 |
| Total Cost |  | 150 |  |  | 150 |
| 2006/07 only – Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  |  |  |  | 150 |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing |  |  |  |  |  |
| Grant (Specify) New Opportunities Fund |  | 150 |  |  | 150 |
| Capital Receipts |  |  |  |  |  |
| Other |  |  |  |  |  |
| Total |  | 150 |  |  | 150 |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |