| PART II | ITEM NO.4b |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LTD

TO THE LEAD MEMBER FOR PLANNING ON MONDAY 13TH MARCH 2006

TITLE : Strategic Site Assembly Lower Broughton

Demolition of former Lowry High School, Camp Street, Lower Broughton

RECOMMENDATIONS : It is recommended that Lead Member approves the acceptance of the revised tender for the demolition of the former Lowry High School, Camp Street, Lower Broughton as detailed in the report.

EXECUTIVE SUMMARY :

Lowry High School closed in 2003 following completion of the New Albion high school.  The building was subsequently let on a temporary basis to the Manchester Jewish Grammar school whilst their existing site in Bury was redeveloped.  The property was vacated in December 2005.

Lowry High School is a strategic site in the proposed first phase of regeneration within Lower Broughton.  As part of our site obligations under the Development Agreement with Countryside Properties we are committed to securing the demolition of redundant buildings identified for redevelopment.

Approval is required for the acceptance of the revised tender bid for the demolition of the school buildings.

BACKGROUND DOCUMENTS :

(Available for public inspection)

- None

ASSESSMENT OF RISK: 	Low

SOURCE OF FUNDING: 	Unsupported Borrowing /HMRF/Capital Receipts

LEGAL IMPLICATIONS	None

FINANCIAL ADVICE OBTAINED	 Yes   		Nigel Dickens

COMMUNICATION IMPLICATIONS:	None

CLIENT IMPLICATIONS:			None

PROPERTY:	The Surplus Property Strategy supports early demolition to minimise property holding costs.

HUMAN RESOURCES:			None.

CONTACT OFFICER :		A. D. Cartwright   0161-793-3716

WARD(S) TO WHICH REPORT RELATE(S): Broughton

KEY COUNCIL POLICIES:  Regeneration.

DETAILS

1.0	Purpose of Report

1.1	To seek approval to the acceptance of the preferred tender bid for the demolition of Lowry High School, Camp Street Lower Broughton

2.0	Background

  - Redevelopment of the Lower Broughton Regeneration Area is being implemented through a joint venture partnership between the Council and private sector partner, Countryside Properties Plc (The Partnership) under the provision of a formal Development Agreement.

2.2	Under the terms of the Development Agreement the City Council is obliged to progress strategic site assembly and site clearance.

2.3	Lowry High School is within the proposed first phase of redevelopment and is now fully vacant.  Early demolition is essential to minimise property holding costs and ensure a cleared site can be passed to Countryside in accordance with our obligations under the Development Agreement.

3.0	Details

3.1	Building Control invited tenders for the demolition of the property in 2003 when  Education were due to vacant the premises.  The following tenders were received:-:

3.2	J Freeley Ltd			£115,140

A Palmer Ltd			£132,000

Reddish Demolition		£177,000

P McGuinness&Co Ltd	£177,028

W Forshaw Ltd		£169,900

3.3	The tender from J Freeley Ltd was subsequently accepted however due to the temporary letting of the building to the Manchester Jewish Grammar School the demolition had to be placed on hold.

3.4	In December 2005 following confirmation of the vacation of the premises J Freeeley Ltd were asked to review their demolition tender to account for inflation and known increases in the asbestos removal/disposal.   A revised tender of £130,265 has now been received.

4.0	Resource Implications

  - The acquisition will be funded from either capital receipts secured from land sales in the regeneration area, HMRF or unsupported borrowing.

5.0	Recommendation

5.1	It is recommended that Lead Member approves the acceptance of the revised tender of £130,265 from J Freeley Ltd

Malcolm Sykes

DIRECTOR OF HOUSING AND PLANNING

| Valuer |  |  |
| --- | --- | --- |
| Principal |  |  |
| AD |  |  |