|  | ITEM NO. |
| --- | --- |

REPORT OF THE: HEAD OF SERVICE ENVIRONMENTAL STRATEGY

TO: DIRECTOR FOR ENVIRONMENT

& LEAD MEMBER CUSTOMER & SUPPORT SERVICES

ON 24th September 2010

TITLE:	Outdoor Gym – Eccles Recreation Ground

RECOMMENDATIONS:

That in accordance with the successful gateway bid for capital funding, the Senior Management Team now formally approves the allocation of £34,992.80  for the installation of an outdoor gym in Eccles Recreation Ground.

EXECUTIVE SUMMARY:

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	NO

DETAILS: CONTAINED WITHIN THE REPORT

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy – Cultural Strategy – Environmental strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

_______________________________________________________________________

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  N/A

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  Salford City Council approved Capital Budget 2010 – Parks for People

LEGAL IMPLICATIONS: Works to be procured through the partnering agreement.

FINANCIAL IMPLICATIONS

Yes The Environment Directorates Management Accountant has approved the capital element of the report

Revenue: The City Treasurer has agreed to fund £1600 p.a. to cover the maintenance implications

OTHER DIRECTORATES CONSULTED: N/A

CONTACT OFFICER: Ian Worsley Tel: No 0161 925 1194

__________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Eccles

1.0 Detail

1.1 The Environment Directorate has secured £500,000 capital from the Council to support park improvements.  Of this, £193,998 has been earmarked for the creation of 6 Outdoor gyms in 6 District Parks (Prince’s Park. Victoria Park, Parr Fold Park, Eccles Recreation Ground, Mandley Park and Buile Hill Park). This report seeks approval to the allocation of £34,992.80 to the Eccles Recreation Ground Outdoor Gym project.

1.2 The Environment Directorate’s Environmental Strategy Team have undertaken a comprehensive consultation exercise in the park to determine what type of equipment would be required. In addition the proposals have also been displayed at Eccles Gateway and Fit City Eccles resulting in 97 completed questionnaires being returned. The response to the proposals has been extremely positive with only 3 negative responses received. The proposals have been approved by the Transport & Environment sub- committee of the Eccles Community Committee, the Friends of Eccles Recreation Ground and the Neighbourhood Mgt Team

1.3 The outcome from the consultation was that seven pieces of equipment with 14 exercise stations on a macadam surface should be provided.

2.0 Financial

2.1 A budget of £34,992.80  has been made available within the approved 2010/11 Parks for People Capital Programme for the provision of an Outdoor Gym in Eccles Recreation Ground.

2.2 The City Treasurer has agreed to provide £1600 per annum to cover the maintenance.

2.3 A target cost of £31,806.80 has been received from Horticon Ltd, one of the Council’s partner contractors. (guaranteed maximum price £33,397.14 ).

3.0 Conclusion

3.1 With physical inactivity levels at an average of 78% across England the installation of free and accessible gym facilities is seen as an important facility addition to our parks in Salford. As the gym will be available 24 hours a day, 7 days a week and 52 weeks a year it can only be of benefit to park users of both sexes and all ages.

TENDER APPROVAL – PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support services to proceed with a capital proposal

| Title of scheme: Eccles Recreation Ground – Outdoor Gym |
| --- |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above and make available funding from the 2010 Approved Capital Budget Parks For People– Eccles Recreation Ground Outdoor Gym. |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Horticon Ltd. Target cost £31,806 |
| Estimated - Start Date Nov 2010 Estimated – End Date Dec 2010 |
| FINANCIAL DETAILS |
| Breakdown of scheme cost | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Contract (target cost) |  | 32 |  | 32 |
| Fees |  | 3 |  | 3 |
| Other (specify) |  |  |  |  |
| TOTAL |  | 35 |  | 35 |
| 2010/11 only – phasing of capital Expenditure (£000’s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  |  |  |  |  |  | 32 |  |  | 3 |
| Note: The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is scheme in the Current Approved Capital programme? Yes |
| Funding identified | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Supported Borrowing |  | 0 |  | 0 |
| Capital Receipts – 2010 approved capital budget |  | 35 |  | 35 |
| Other |  | 0 |  | 0 |
| Total |  | 35 |  | 35 |
| Other financial implications City Treasurer has agreed to fund £1600 per annum to cover the maintenance implications. |
| Decision Lead Member Customer and Support Services Approved/not approved |