______________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 5th MARCH 2007

______________________________________________________________

TITLE: 	ST ANDREWS CE PRIMARY SCHOOL, BARTON - SAFER ROUTE TO SCHOOL SCHEME

______________________________________________________________

RECOMMENDATIONS:  That Lead Member notes the content of this report, grants approval for the implementation of the scheme and that an order for £20,599.19 be placed with Urban Vision (Highway Services) for its construction. Also that the City Solicitor be instructed to advertise the traffic calming measures on Oxford Street and Talbot Street.

______________________________________________________________

EXECUTIVE SUMMARY: The Eccles Community Committee have requested improvements to the pedestrian facilities around St Andrews CE Primary School on Oxford Street, Barton.

______________________________________________________________

BACKGROUND DOCUMENTS: Report to Traffic Management Unit (29/11/06)

Workfile held in Road Casualty Reduction Group

______________________________________________________________

ASSESSMENT OF RISK: LOW

______________________________________________________________

SOURCE OF FUNDING: Eccles Community Committee devolved allocation of the Block 3 Transport Capital Programme

______________________________________________________________

LEGAL IMPLICATIONS: Pauline Lewis – following e-mail communication there are no legal implications to report

______________________________________________________________

FINANCIAL IMPLICATIONS; Nigel Dickens – following e-mail communication there are no additional financial implications to report

## COMMUNICATION IMPLICATIONS: N/A

VALUE FOR MONEY IMPLICATIONS: N/A

CLIENT IMPLICATIONS:

CLIENT OFFICER: Darren Findley

PROPERTY: N/A

______________________________________________________________

HUMAN RESOURCES: N/A

CONTACT OFFICER: Paul Anderton 779 4865

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Barton

______________________________________________________________

KEY COUNCIL POLICIES: ENHANCING LIFE IN SALFORD

Reducing the number of people killed or seriously injured on Salford’s roads.

______________________________________________________________

DETAILS:

- BACKGROUND

  - A request has been made by the Eccles Community Committee to make improvements to the pedestrian facilities for those accessing St Andrews CE Primary School.

  - Currently access is gained to the school by crossing Barton Lane at either the School Crossing Patrol or the Puffin Crossing. However, Oxford Street is used as a cut through between Liverpool Rd and Barton Lane and can be heavily parked thus making crossing difficult. This parking problem is exacerbated by the fact that the school has no provision for off-road staff parking, causing staff vehicles to use the road and park very close to the school entrances.

  - As there have been no recorded injury collisions in the last 3 years the request for improvements cannot be funded through the Local Safety Scheme allocation. However the Eccles Community Committee have raised this as a priority to be funded from their Highways Devolved Budget.

- PROPOSAL (see attached plan)

  - Remove the existing round-top speed hump on Oxford St close to the junction with Barton Lane and replace with a kerb-to-kerb flat top plateau as a crossing point.

  - Install two further kerb-to-kerb flat top plateaus as crossing points- one on Oxford St and one on Talbot St.

  - Extend the length of the school zig-zag waiting restrictions adjacent to the school up to the school boundary on Oxford St and implement additional school zig-zag waiting restrictions on Talbot St. From the comments raised in the consultation, it is anticipated that there could be some objections to the waiting restrictions therefore; these will be implemented as a second phase to the scheme in order to ensure the progress of the physical traffic calming features.

- CONSULTATION

  - A public consultation exercise was conducted with local residents on Oxford St and Talbot St. Each residential property received a letter outlining the proposals together with a plan and reply slip on which to indicate their support or otherwise for the scheme. A total of 62 letters were delivered and on the close of the consultation on 15th January 2007 there had been 11 responses (18%) with 7 or 64% in favour and 4 or 36% against the scheme. The Headteacher of St Andrews CE School is in favour of the scheme.

  - Due to the poor response to the consultation and relatively high percentage of objections, the Eccles Community Committee were approached to provide a steer to progress the scheme. They subsequently voted to continue with the scheme as planned.

  - The proposals have been before the Traffic Management Unit attended by the emergency services and no objections were received.

- FINANCIAL IMPLICATIONS

  - A target sum for the proposed works has been received from Urban Vision (Highway Services) for £20,599.19

  - The overall cost of the scheme is summarised as follows

Works  	£20,599.19

ED Fees  	£5,706.60

CIU Fees	£1029.95

Total  		£27,335.74

4.3	The cost of the works will be met from the Eccles Community Committee devolved allocation of the Block 3 Transport Capital Programme 2006/07.

  - RECOMMENDATION

  - The recommendation is that Lead Member gives approval to the implementation of the scheme as outlined above, the City Solicitor be instructed to advertise the traffic calming measures on Oxford Street and Talbot Street also the proposed extension of the ‘no stopping’ restriction outside the school on Oxford Street, as phase 2 of the scheme.

5.2 That approval is given to place an order with Urban Vision (Highway Services) for the construction of the Community Concern scheme for the sum of £20,599.19

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : St Andrews Primary School Safer Route to School |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : March 2007 Estimated - End Date : April 2007 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Urban Vision Tender Cost (quotation) : £20,599.19 |
| Breakdown of Scheme Cost : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  | 10 | 11 | 21 |
| Fees |  |  | 3 | 4 | 7 |
| Other (Specify) GMUTC |  |  |  |  |  |
| Total Cost |  |  | 13 | 15 | 28 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  |  |  |  |  |  | 13 |
| Next Year | 15 |  |  |  |  |  |  |  |  |  |  |  |
| Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No YES |
| Funding Identified : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  | 13 | 15 |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) DfT Grant Specific |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total |  | 13 | 15 |  |  |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below Are there any other financial implications

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

# Text boxes

# Part 1 Open To the Public

Item No 8