|  | ITEM NO.8 |
| --- | --- |

_____________________________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR FOR HOUSING AND PLANNING

_____________________________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 30th April 2007

_____________________________________________________________________________

TITLE:   FITZWARREN STREET, SALFORD – ORDSALL & LANGWORTHY COMMUNITY COMMITTEE

_____________________________________________________________________________

RECOMMENDATIONS:

That the quotation from Urban Vision be acceptable for the sum of £11,943.32 to carry out the construction of road narrowing works on Fitzwarren Street, Salford.

_____________________________________________________________________________

EXECUTIVE SUMMARY:  The purpose of this report is to seek authority to accept the quotation from Urban Vision to carry out the construction of road narrowing works on Fitzwarren Street, Salford.

_____________________________________________________________________________

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to Ordsall & Langworthy Community Committee 6th March 2007.

_____________________________________________________________________________

ASSESSMENT OF RISK:  Low.

_____________________________________________________________________________

SOURCE OF FUNDING:  Block 3 Transport Capital Programme 2007/08 - Highways Devolved Budget, Ordsall & Langworthy Community Committee.

_____________________________________________________________________________

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES

(or his representative):

1.	LEGAL IMPLICATIONS			Provided by:    Pauline Lewis

Report sent to Pauline Lewis and confirmed no legal implications

2.	FINANCIAL IMPLICATIONS			Provided by:    Nigel Dickens

Report sent to Nigel Dickens and confirmed no financial implications.

PROPERTY (if applicable):   N/A.

HUMAN RESOURCES (if applicable):  N/A.

_____________________________________________________________________________

CLIENT CONSULTED:  Chris Payne.

_____________________________________________________________________________

CONTACT OFFICER:    John Goodland – Tel: 0161 779 4892

_____________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Salford

_____________________________________________________________________________

KEY COUNCIL POLICIES:  Community Safety.

_____________________________________________________________________________

DETAILS (Continued Overleaf):

_____________________________________________________________________________

- BACKGROUND

1.1	Local residents requested traffic calming on Fitzwarren Street; this was forwarded to the Ordsall & Langworthy Community Committee for consideration as part of the Highway Devolved Budget.

1.2	This scheme proposes to introduce a road narrowing feature on Fitzwarren Street between Wall Street and Edgehill Close reducing the width of the road.

  - The scheme was approved by Traffic Management Unit on 27 September 2006.

  - Consultations were carried out with 36 residents, 17 in favour and 2 against on 16 October 2006.

  - A quotation of £11,943.32 has been provided by Urban Vision the total cost for the scheme of £14,964.94 including fees has been approved by the Ordsall & Langworthy Community Committee on 6 March 2007.

1.6	In accordance with the Re-thinking Construction Framework Agreement the scheme has been allocated to Urban Vision who are experienced in this type of work.

- DETAILS

2.1	The scheme comprises:

- Construction of 2 build-outs with Glasdon bollards.

- Resurfacing of a small section of carriageway between Edgehill Close and 119 Fitzwarren Street.

- Installation of new road markings and road signs.

- FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

3.1	The cost summary of the scheme is as follows:

Works	£11,943.32

Fees	£  3,021.62

£14,964.94

3.2	A detailed breakdown of the cost of the scheme is shown on the Tender Approval Pro Forma which is attached to this report.

3.3	The scheme will be funded from the Block 3 Transport Capital Programme 2007/08 - Highways Devolved Budget, Ordsall & Langworthy Community Committee.

- CONCLUSION

4.1	Implementation of this scheme will reduce the speed of the traffic and improve the environment for the general public.

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Fitzwarren Street Road Narrowing |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : May 2007 Estimated - End Date : June 2007 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Urban Vision Tender Cost (quotation) : £11,943.32 |
| Breakdown of Scheme Cost : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  | 12 |  | 12 |
| Fees |  | 1 | 2 |  | 3 |
| Other (Specify) |  |  |  |  |  |
| Total Cost |  | 1 | 14 |  | 15 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Next Year |  | 10 | 4 | 1 |  |  |  |  |  |  |  |  |
| Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No YES |
| Funding Identified : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  | 15 | 15 |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) DfT Grant Specific |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total |  |  |  | 15 | 15 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below Are there any other financial implications

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved