# Appendix Bi 	Salford Museum & Art Gallery project development report			Programme

A. Realising the vision – master plan development

1. Brief approved 						   		    by 15/1/07

2. Tender period (3.5 weeks)			Out 31/1/07, return date 23/2/07

3. Tender assessment / interviews (3 weeks)   		      Completed on 16/3/07

4. Consultant appointed						              By 30/3/07

5. Brief commission complete (4 months)				         27/7/07

6. Property / site review for store undertaken 	                       Jan 07 to April 07

7. Phase 1 external works				                Nov 06 to March 2007

B. Brief realisation – detailed brief commission (up to RIBA work stage C)

8. Brief for the commission preparation & approval 		 	 July/Aug 07

9. Urban Vision appointed							        Sept 07

10. Commission complete (8 months)				              April 2008

C. Key funding submission – e.g. Heritage Lottery Fund

11. HLF bid preparation & submission (5 months)        Submitted end Sept 2008

12. HLF stage-1 decision (9 months)				               July 2009

D. Detail design

13. Commence once HLF decision known				    Aug 2009

14. Max 1yr to undertaken detailed work & submit stage-2 info	    July 2010

15. HLF decision								    Nov  2010

E. Procurement of the works

16. Tender / partnering packages production – 2 months	                Feb 2011

17. Approvals							                Mar 2011

18. Lead in period							    April - May 2011

19. Works commence						              June 2011

NB Contract period dependent on the scope of the project.