| PART 1 | ITEM NO.4 |
| --- | --- |

_____________________________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

_____________________________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON  18th DECEMBER 2006

_____________________________________________________________________________

TITLE: COMMUNITY COMMITTEE DEVOLVED BUDGET 2006/07 - DROPPED CROSSINGS &                TACTILE PAVING, MEMORIAL ROAD, WALKDEN

_____________________________________________________________________________

RECOMMENDATIONS:

That consideration be given to the acceptance of the quotation from Urban Vision in the sum of £16,614.81 to carry out the construction of pedestrian dropped crossings and tactile paving in Memorial Road, Walkden.

_____________________________________________________________________________

EXECUTIVE SUMMARY:  The purpose of this report is to seek authority to accept the quotation from Urban Vision to carry out the construction of pedestrian dropped crossings and tactile paving in Memorial Road, Walkden.	_____________________________________________________________________________

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to Lead Member for Planning on 10th April, 2006.

_____________________________________________________________________________

ASSESSMENT OF RISK:  Low.

_____________________________________________________________________________

SOURCE OF FUNDING:  Block 3 Transport Capital Programme 2006/07.

_____________________________________________________________________________

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES

(or his representative):

1.	LEGAL IMPLICATIONS			Provided by:    N/A.

2.	FINANCIAL IMPLICATIONS			Provided by:    N. Dickens.

PROPERTY (if applicable):   N/A.

HUMAN RESOURCES (if applicable):  N/A.

_____________________________________________________________________________

CLIENT CONSULTED:  Darren Findley.

_____________________________________________________________________________

CONTACT OFFICER:    John Pedder – Tel: 0161 779 4884

_____________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Walkden.

_____________________________________________________________________________

KEY COUNCIL POLICIES:  Community Safety.

_____________________________________________________________________________

DETAILS (Continued Overleaf):

_____________________________________________________________________________

- BACKGROUND

1.1	At the meeting of the Lead Member on 10th April, 2006, approval was given to the proposed programme of Transport Capital Expenditure for 2006/2007.

1.2	Included within the programme is an allocation for schemes to be carried out on behalf of Community Committees across the City.

1.3	This scheme requested by the Little Hulton and Walkden Community Committee is to improve the dropped crossings for pedestrians at a number of junctions in Memorial Road, Walkden to facilitate safer crossing points at these locations

1.4    This scheme is compatible with and will compliment the continuing programme of improvements to pedestrian crossings across the city that commenced last year.

1.5	In accordance with the Re-thinking Construction Framework Agreement the scheme has been allocated to Urban Vision who are experienced in this type of work.

- DETAILS

2.1	The scheme comprises:

- Construction of 17 pedestrian dropped crossings using tactile paving.

- Removal of the existing kerbs and replacement with dropped kerbs

- Reinstatement of the adjacent existing footway.

- FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

3.1.   The cost summary of the scheme is as follows:

Works	£16,614.81

Fees	£  4,533.00

Total      £21,147.81

3.2	A fuller breakdown of the cost of the scheme is shown on the Tender Approval Pro Forma which is attached to this report.

3.3	The scheme will be funded from the Block 3 Transport Capital Programme 2006/07.

- CONCLUSION

4.1	Implementation of this scheme will improve pedestrian crossing facilities for the general public, the disabled and partially sighted at various  junctions in the Walkden area.

MALCOLM SYKES

STRATEGIC DIRECTOR OF HOUSING AND PLANNING

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Community Committee Devolved Budget 2006/07 - Dropped Crossings & Tactile Paving in Memorial Road, Walkden |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : January 2007 Estimated - End Date: Feb.07 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Urban Vision Tender Cost (quotation) : £16,614.81 |
| Breakdown of Scheme Cost : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  | 17 | - | 17 |
| Fees |  |  | 3 | 1 | 4 |
| Other (Specify) Service Diversions |  |  |  |  |  |
| Total Cost |  |  | 20 | 1 | 21 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  |  |  |  | 20 |  |  |
| Next Year |  |  |  |  |  |  |  |  |  | 1 |  |  |
| Following Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No Yes |
| Funding Identified : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  | 20 | 1 | 21 |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) DfT Grant Specific |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total |  |  | 20 | 1 | 21 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below Are there any other financial implications

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved