______________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

______________________________________________________________

TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

ON THE 19TH  FEBRUARY 2007

______________________________________________________________

TITLE: CADISHEAD WAY STAGE 1 RESURFACING – PHASE 2

______________________________________________________________

RECOMMENDATIONS: That the target cost of £285,946.78 received from Tarmac Ltd for the resurfacing of the second phase of Cadishead Way Stage 1 be approved

______________________________________________________________

EXECUTIVE SUMMARY: The purposed of this report is to seek authority to accept the target cost from Tarmac Ltd to carry out resurfacing of a section of the carriageway of Cadishead Way Stage 1, as part of the PRN resurfacing programme.

______________________________________________________________

BACKGROUND DOCUMENTS: Report to the Lead Member for Planning 22nd August 2005

Report to the Lead member for Planning 24th April 2006 (Approval of Block 3 Transport Capital Programme 2006/07)

______________________________________________________________

ASSESSMENT OF RISK: LOW

______________________________________________________________

SOURCE OF FUNDING: Block 3 Transport Capital Programme 2006/07

______________________________________________________________

LEGAL IMPLICATIONS: No implications - P Lewis

______________________________________________________________

FINANCIAL IMPLICATIONS;  No implications - N Dickens

## COMMUNICATION IMPLICATIONS: N/A

VALUE FOR MONEY IMPLICATIONS: Works procured under the ‘Rethinking Construction’ partnership agreement for Highways and Civil Engineering

CLIENT IMPLICATIONS: N/A

CLIENT OFFICER:  D Findley

PROPERTY: N/A

______________________________________________________________

HUMAN RESOURCES: N/A

CONTACT OFFICER: D A Dean (779 4895)

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): IRLAM & CADISHEAD

______________________________________________________________

KEY COUNCIL POLICIES: Safer Salford / Stronger Communities / Transport Plan

______________________________________________________________

- BACKGROUND

1.1	At the meeting of the Lead Member on 24th April 2006, approval was given to the proposed programme of Transport Capital Expenditure for 2006/2007.

1.2	Included within the programme is an allocation for the resurfacing of a second phase of Cadishead Way Stage 1, the first phase of resurfacing being completed just prior to the opening of Cadishead Way Stage 2 in September 2005.

1.3	The work now under consideration is to the north east of the Irlam Locks where the carriageway has suffered considerable settlement since construction. As a result, the ride quality is poor and the effectiveness of the drainage is reduced. It is proposed to re-profile the carriageway and to carry out improvements to the drainage.

1.5	In accordance with the Rethinking Construction partnership agreement, the design of the remedial work has been carried out in conjunction with Tarmac Ltd and a target cost of £279,946.78 has been derived.

- DETAILS

2.1	The scheme comprises:

- Re-profiling and resurfacing approximately 5900 sq. m of the carriageway of Cadishead Way to the north-east of Irlam locks, a length of 670m.

- Rekerbing and improvements to the highway drainage

- Localised reconstruction of the verge and footway

  - The kerbing, footway and drainage remedial works will be carried out during off-peak hours under traffic signal control. However in order to carry out the surfacing works safely it will be necessary to facilitate the closure of Cadishead Way to west bound vehicles utilising a local diversion along Liverpool Road and Fairhills Road. East bound traffic will continue to use Cadishead Way. Traffic flow will be assisted with the introduction of two sets of temporary traffic lights. One set will be at the junction of Cadishead Way and Fairhills Road and the other will be located on the traffic gyratory near Liverpool Road. This diversion will remain in place for approximately 2 weeks.

  - It is expected that the whole scheme will take 9 weeks to complete.

- FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

3.1	The cost summary of the scheme is as follows:

Initial target cost		£285,946.78

Fees		 	£  21,127.22

Total			£307,074.00

  - The scheme will be funded from the Block 3 Transport Capital Programme 2006/07 and 2007/08.

- CONCLUSION

4.1	Repairs to Cadishead Way Stage 1 have been identified as necessary in the 2006/07 Block 3 Transport Capital Programme. It is expected that their completion will improve the condition of the Primary Route Network within Salford.

N:\Housing Services\Directorate Report Plan\Lead Member Templates and admin\REPORT TEMPLATE.doc

# Text boxes

Part 1 Item Number 5