|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

## REPORT OF THE DEPUTY DIRECTOR OF ENVIRONMENT

## TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

## ON 20 October 2008

TITLE:  OLD  WARKE  DAM    -   Phase 2.

RECOMMENDATIONS:

That the Lead Member for Environment:-

- agrees to the acceptance of £131,940 from the Salford West Partnership

Board towards Old Warke Dam phase 2 improvement works.

- approves the spend of £47,140 from the above allocation to obtain

Ecological Surveys and advice, and a flood risk assessment for Old

Warke Dam.

EXECUTIVE SUMMARY:

The upstream silt traps designed to reduce the siltation problems in OWD have been completed and are functional.

To progress the project to improve OWD it is necessary to undertake ecological surveys and obtain advice, and a flood risk assessment

This report seeks approval to spend further funding upon ecological  surveys/advice  and a flood risk assessment.

BACKGROUND DOCUMENTS:

Letter of offer from The Deputy Director of Sustainable Regeneration

dated 12th September 2008

ASSESSMENT OF RISK:

High – Progress upon the project to de-silt and improve OWD is dependant upon these studies.

THE SOURCE OF FUNDING IS:

Salford West Regeneration Funding

LEGAL ADVICE OBTAINED:

n/a

FINANCIAL ADVICE OBTAINED:

n/a

CONTACT OFFICER:

Richard Boyer – tel no 0161-925-1075

WARD(S) TO WHICH REPORT RELATE(S)

Worsley/Boothstown

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

DETAILS:

1.0  Purpose Of Report

To request the Lead Member for Environment Services agrees to the acceptance of £131,940 from the Salford West Partnership Board towards Phase 2 improvement works at Old Warke Dam and to the expenditure of £47,140 from the above for ecological surveys/advice and a flood risk

assessment.

- Background

2.1) Old Warke Dam (OWD) is a locally important water feature which has

been silting up over a number of years. The dam is contained within

Worsley  Woods, an LNR (Local Nature Reserve) and  SBI (Site of

Biological Importance).

The areas of siltation formed within the dam have been colonised by

vegetation including wetland tree species. The newly colonised siltation

has been awarded priority status as Wet Woodland and Eutrophic

Standing Water.

2.2) The first phase of improvements to OWD has been completed and the

four upstream silt traps and one trash screen have all been installed and

are working.

2.3) The second phase of the works will look at the future sustainability of the

Dam and the wet woodland etc.

The main elements of the work are as follows:-

* Specialist ecological advice

* Ecological survey work to include – desktop study, phase 1 habitat

survey, National Vegetation Classification, badger, vole, bat, breeding

birds and terrestrial invertebrates surveys.

* Hydraulic assessment

* Design and feasibility work

2.4) OWD has recently been assimilated into the Bridgewater Canal Corridor

proposals, thus maximising visitor potential to the area, promoting

outdoor activity, and encouraging outdoor exercise and integration

between residents.

3.0   Funding

3.1) Funding to the value of £131,940 from the Salford West SRF Action Plan

2008/09 ,(see Appendix 1)has been offered to deliver the second phase

of the works as highlighted in 2.3 above.

.

3.2) This report is requesting approval to spend £47,140 of the above on

Ecological Surveys/Advice and a Flood Risk Assessment.

3.3) Further approval to spend the remaining budget of £84,800, will be

sought in the future.

4.0   Benefits

The information required from both the ecological surveys and the flood

risk assessment is essential to determine the pathway this project will

follow to make the improvements necessary at Old Warke Dam.

Additionally the information obtained from the ecological surveys will significantly improve the ecological data base held by the Salford Rangers, enabling them to better interpret the site and deliver associated environmental education.

rmb/24/9/08

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Old Warke Dam – Phase 2 |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above as outlined in enclosed report to Lead Member for Environment |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Estimated - Start Date : July 08 Estimated – Completion Date: March 09 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  | 48 |  |  | 48 |
| Fees |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total Cost |  | 48 |  |  | 48 |
| 2008/09 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 18 | 0 | 0 | 0 | 0 | 0 | 30 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? - yes |
| Funding Identified : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) Salford West SRF |  | 132 |  |  |  |
| Capital Receipts( S106) |  |  |  |  |  |
| Other (Specify) Approved Capital Programme |  |  |  |  |  |
| Total |  |  |  |  |  |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |