REPORT OF THE DEPUTY DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING

INFORMALLY ON 15th July 2008 / FORMALLY ON 22ND JULY 2008

TITLE: PINE GROVE, ECCLES, FOOTWAY RECONSTRUCTION, TREE-FELLING AND TRAFFIC-CALMING

RECOMMENDATIONS:

That Lead Member for Planning is recommended to accept the Target Price quotation from Urban Vision (City Highways) in the sum of £214,786 to carry out footway reconstruction and tree felling on Pine Grove and to implement traffic calming on Pine Grove, Poplar Road and Park Road and to give authority to the expenditure of £16,183 for Urban Vision fees.

EXECUTIVE SUMMARY: The purpose of this report is to seek authority to accept the Target Price quotation from Urban Vision (City Highways) to carry out footway reconstruction and tree felling on Pine Grove and to implement traffic calming on Pine Grove, Poplar Road and Park Road and to give authority to the expenditure of Urban Vision fees.

BACKGROUND DOCUMENTS:

Report to Lead Member Planning on 30th July 2007

Workfile held in Urban Vision Highways Maintenance Section containing:-

Documents identifying contentious issues about the trees

Affected trees – location plan

Council Arboriculturist’s Report

Residents’ Arboriculturist’s Report

Pine Grove Plan showing Extent of Footway Reconstruction

Target price for Footway Reconstruction works from Urban Vision

Quote for Tree Felling

Workfile held in Urban Vision Road Casualty Reduction Group containing:-

Public consultation papers, completed returns and analysis

Drawing showing agreed traffic calming scheme

Target Price for scheme from Urban Vision

ASSESSMENT OF RISK: Low, but please see legal implications below

SOURCES OF FUNDING:

Highways Investment Programme 2008 / 2009.                       £174,275.03

Eccles Community Committee Devolved Capital Budget.                     £56,694.35

(Block Three Capital Programme)

LEGAL IMPLICATIONS: Richard Lester   793 2129

As previously reported to Lead Member on 30th July 2007 the poor condition of the footway and trees has been well documented.  The Council is at risk of having to pay damages for injury or loss thereby.

FINANCIAL IMPLICATIONS: Nigel Dickens   793 2585

The breakdown of funding sources and costs is as follows:-

| Breakdown of Costs and Funding |  |  |
| --- | --- | --- |
|  |  | Costs | Fees | Total | Funding |
| Footways |  | 158,034.01 | 4,741.02 | 162,775.03 | Investment in the Highways |
| Traffic Calming | 45,252.37 | 11,441.98 | 56,694.35 | Block 3 (Eccles Comm. Cttee.) |
| Trees |  | 11,500.00 | 0.00 | 11,500.00 | Investment in the Highways |
| Total |  | 214,786.38 | 16,183.00 | 230,969.38 |  |

Awards for damages against the Authority could be substantial.

## COMMUNICATION IMPLICATIONS: The residents have been consulted in connection with the traffic-calming scheme contract, footway reconstruction and tree- felling.  Local residents will be advised prior to commencement of work on site.

VALUE FOR MONEY IMPLICATIONS: The scheme will be carried out under the Re-thinking Construction Framework Agreement by Urban Vision and will provide value for money

CLIENT IMPLICATIONS: None

PROPERTY: N/A

HUMAN RESOURCES: N/A

CONTACT OFFICER: 	 GAIL MACFARLANE                 Extension No: 0161 779 4879

WARD(S) TO WHICH REPORT RELATE(S): Eccles

KEY COUNCIL POLICIES:   Community Safety.

Improving Health in Salford

Enhancing Life in Salford

DETAILS:

- BACKGROUND

  - Pine Grove has been raised as a priority by the Eccles Community Committee to provide a safer road environment for pupils attending Monton Green Primary School.  The scheme is designed to create a traffic-calmed area in the vicinity of the school and to deter traffic from using Pine Grove as a cut through into Monton.

  - The Road Casualty Reduction Group has conducted two separate consultation exercises with local residents regarding the traffic-calming proposals.  The first proposal received an almost even split of 51% in favour and 49% against and as a result the scheme was amended. The amended scheme revealed a majority approval of 62.5%.

1.3    The footway surfaces in Pine Grove have become uneven and dangerous.

There is evidence of tree root damage at several locations.  Further damage

has been caused by vehicles driving and parking on the footway.

1.4    Resurfacing of the footways on Pine Grove has been identified as necessary

for the 2008/09 Highways Investment Funding.   The footway reconstruction

work was first proposed to Lead Member in December 2004.  There have been

delays due to contentious issues regarding the trees.  However, the poor

condition of the footways has resulted in Pine Grove being placed again on a

priority list for reconstruction.

  - The traffic-calming scheme will be carried out concurrently with the

improvements to the footways.

  - Following reports carried out by two Arboriculturists, one Salford City Council

and one independent employed by residents, it has been determined that

a proportion of the trees are in a dangerously poor condition and require

removal.  There were also some trees that would become unstable when the

roots were pruned.

1.7   Tree-felling will be carried out prior to the footway and traffic-calming works.

- DETAILS

- The works are due to commence in August 2008 to allow the majority of work near the school entrance to be carried while the pupils of Monton Green Primary School are on holiday.

  - The scheme comprises:

      - Footway reconstruction of Pine Grove

      - Removal of dangerous trees as identified in Arboriculturists’ reports

      - Construction of speed cushions, road narrowings and junction plateau

      - Associated drainage work, traffic signs and road markings

      - Traffic management

    - FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

    - The cost summary of the scheme is as follows:

| Works | £214,786.38 |
| --- | --- |
| Fees | £16,183.53 |
| Total | £230,969.91 |

A fuller breakdown of the cost of the scheme is shown under Financial Implications as stated earlier in this report.

The footway reconstruction and tree felling will be funded from the Highways Investment Programme 2008/09 via unsupported borrowing funded through reduced tripping claim payments on an invest-to-save basis.  The traffic-calming scheme will be funded by the Eccles Community Committee Devolved Highways Capital Budget.

- CONCLUSION

- Pine Grove is considered to be a high priority for footway reconstruction due to the poor condition of the trees and footways.  It is considered prudent to fell the identified trees as soon as possible to minimise any future risk to life and property.  The traffic calming scheme is to reduce vehicle speeds in the vicinity of Monton Green Primary School and consequently to avoid casualties.

- The recommendation is that approval be given to the implementation of the scheme and that approval be granted to place an order directly with Urban Vision (Highway Services) for the construction of the scheme for the sum of £214,786.38 and to give authority to the expenditure of Urban Vision fees.

Bob Osborne

Deputy Director of Housing and Planning

# Text boxes

Part 1