| REPORT OF THE STRATEGIC DIRECTOR FOR CHILDREN’S SERVICES |
| --- |
| TO THE LEAD MEMBERS FOR CHILDREN’S SERVICES AND CUSTOMER AND SUPPORT SERVICES |
| TITLE: | PRIVATE FINANCE INITIATIVE – PFI 2 Financial Implications Update |
| RECOMMENDATIONS: |  |
|  | (i) It is recommended that the PFI Steering Group note the current position with regard to start up costs of the project |
| EXECUTIVE SUMMARY: |  |
|  | This report is to update the PFI Steering Group members on the latest estimated financial implications to the City Council for the PFI (2) High Schools Project. |
| BACGROUND DOCUMENTS: (Available for public inspection) |  |
|  | None |
| ASSESSMENT OF RISK: |  |
|  | Not applicable |
| SOURCE OF FUNDING: |  |
|  | The PFI credits will attract special grant funding via the RSG payable to the Authority from the financial year in which the Authority makes payment to the provider. |
| LEGAL ADVICE OBTAINED: |  |
|  | Advice has been obtained from Corporate Services members of the PFI In-House Team and External Legal Advisers to the project |
| FINANCIAL ADVICE OBTAINED: |  |
|  | Advice has been obtained from Corporate Services members of the PFI In-House Team and External Financial Advisers to the project |
| CONTACT OFFICER: |  |
|  | Chris Mee, PFI Accountant Telephone: 0161 778 0434 |
| WARD(S) TO WHICH REPORT RELATE(S) |  |
|  | All |
| KEY COUNCIL POLICIES: |  |
|  | Pledges 1 and 6, Education Development Plan, School Organisation Plan, Asset Management Plan, Every Child Matters |

#### Details

#### 1.	BACKGROUND

The purpose of this report is to provide an update on the project start up costs that where reported previously to this group.

2.	FINANCE UPDATE

2.1	Start Up Costs

A breakdown of the current total estimated start up costs for the project along with an analysis of expenditure incurred to date is attached at Appendix 1.

There has been an increase in the total estimated start up costs from those reported to members previously of £177k. The principal reasons for this increase are as follows: -

- Consultancy Costs – as members will recall the estimates of advisor costs reported previously were based on reaching financial close by the end of June. Financial close will not now be reached until the end of August at the earliest and the revised estimate attached at appendix 1 reflects the additional costs incurred to date (mainly for additional work carried out on Technical and Legal) and a provisional estimate for costs to financial close, although this is subject to further discussion and agreement with the 3 sets of advisors. A further report will be sent to members in the near future confirming costs to financial close and proposals for additional advisor work post-financial close. An analysis of consultants cost is attached at Appendix 2 (including costs incurred on PFI 1).

- Temporary Accommodation – reduction in costs for early removal of temporary accommodation at Hope High School.

These additional costs can be met from the existing resources identified for this project. The costs incurred on this project will continue to be closely monitored and reported to Steering Group.

  - Financial Close

The financial advisors to the project BDO Stoy Hayward have proposed the use of JC Rathbone’s to benchmark the swap rate at Financial close in order to optimise the financial model and obtain the most beneficial rate for the City Council. The cost of this additional advice would be capped at £4,800, but this should be more than offset by any savings achieved (1 basis point reduction in the cost of borrowing would result in a saving of approximately £1500 per year).

3.        RECOMMENDATION

It is recommended that the PFI Steering Group: -

- Note the current position with regard to start up costs of the PFI 2 project

- Approve the use of JC Rathbones to benchmark the swap rate at financial close.