| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 6 |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR CHILDREN’S SERVICES

TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

ON  23RD APRIL 2007

TITLE : ST. PAUL’S C.E. PRIMARY SCHOOL, HEATHSIDE GROVE, WALKDEN –    	        	CHILDREN’S  CENTRE PROJECT

RECOMMENDATIONS :

That approval is granted to let a construction contract to adapt and extend St. Paul’s C.E. Primary School, Heathside Grove, Walkden to create a Phase Two Children’s Centre comprising a 15 place crèche, family support, healthcare and adult learning/employment support in accordance with the Council’s strategy under the Sure Start Children’s Centre Programme.

EXECUTIVE SUMMARY :

The project is part of the Governments and the Councils strategy policy for the provision of Children’s Centres in qualifying words. The selection of the St. Paul’s C.E. Primary School, Heathside Grove, Walkden site was part of the overall Sure Start Programme which was approved by Council.

BACKGROUND DOCUMENTS :

(Available for public inspection)

The relevant documents contain exempt or confidential information and are not available for public inspection.

ASSESSMENT OF RISK:

Low

SOURCE OF FUNDING:

Sure Start Children’s Centre Programme Capital Grant (£448,461).

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

- LEGAL IMPLICATIONS					Provided by :

Standing Orders Apply

- FINANCIAL IMPLICATIONS				Provided by : Bob McIntyre and

Urban Vision

See attached Tender Approval Pro-Forma

- ICT STEERING GROUP IMPLICATIONS			Provided by: Emma Gilbey will

advise.

Network connections to external partners.

Also service provider considerations.

PROPERTY (if applicable):

HUMAN RESOURCES (if applicable):

CONTACT OFFICER :

Gregory Durkin – 0161 778 0421

WARD(S) TO WHICH REPORT RELATE(S):

Walkden North and Walkden South

KEY COUNCIL POLICIES:

All relating to parents and children, inclusion and access education, health, training, employment and childcare.

DETAILS

1.	Background

1.1	The project is one of several Children’s Centres that were agreed by City Council as part of the Early Years Review. Funding is from the Sure Start Children’s Centre Capital Programme. The proposal for St. Paul’s C.E. Primary School, Heathside Grove, Walkden is to provide a detached building within the school to create space to provide the core offer under the Children’s Centre Programme. The additional space will provide facilities for a 15 place crèche, family support, healthcare and adult learning/employment support.

2.	Details

2.1	A Target Cost has been agreed for the project and the Lead Member for Children’s Services has signed a Record of Decision accepting the Target Cost submitted by G & J Seddon Limited in the sum of £410,197.52 in accordance with Standing Orders.

2.2	The total scheme costs are £448,413.32 and this is funded from Sure Start Children’s Centre Capital Programme Grant of £448,461.

2.3	The City Council will be commissioning the provision of services within Children’s Centres from a range of parties. These parties will be developing business plans with assistance from the City Council (where appropriate). Details of the Children’s Centre business plan are being developed. Income streams will be incorporated in the finalised business plan and will come from existing Children’s Centre Early Years Funding, Sure Start Local Programme revenue funding and fees and charges. There will be no additional revenue implications for the City Council.

2.4	The construction project is 100% grant funded and there are no finance charges and it is not expected that there will be any additional costs to the City Council.

3.	Recommendations

3.1	That the Target Cost agreed with G & J Seddon Limited in the sum of £410,197.52 be authorised for acceptance.

3.2	That the revenue implications be approved on the understanding that funding streams are available and being developed to suit individual business plans for Children’s Centres.

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and

Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : St. Paul’s C.E. Primary School, Heathside Grove, Walkden – Children’s Centre |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : June 2007 Estimated - End Date : September 2007 |
| FINANCIAL DETAILS |
| Recommended Partnering Contractor: G & J Seddon Limited Tender Cost : £410,197.52 |
| Breakdown of Scheme Cost : | 06/07 £000‘s | 07/08 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  | 410 |  |  | 410 |
| Fees | 14 | 19 | 3 |  | 36 |
| Other (Specify) Furniture and Equipment |  | 2 |  |  | 2 |
| Total Cost | 14 | 431 | 3 |  | 448 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  | 66 | 230 | 70 | 45 | 20 |  |  |  |  |
| Next Year |  |  |  |  |  |  |  | 3 |  |  |  |  |
| Following Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 06/07 £000‘s | 07/08 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) Sure Start Children’s Centre Capital | 14 | 431 | 3 |  | 448 |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total | 14 | 431 | 3 |  | 448 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? Yes/No If Yes, please complete the table below Are there any other financial implications The City Council will be commissioning the provision of services within Children’s Centres from a range of parties. These parties will be developing business plans with assistance from the City Council (where appropriate). Details of the St. Paul’s C.E. Primary School, Heathside Grove Children’s Centre business plan are being developed. Income streams will be incorporated in the finalised business plan and will come from existing Children’s Centre Early Years Funding, Sure Start Local Programme revenue funding and fees and charges. There will be no additional revenue implications for the City Council.

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Teacher |  |  | £19,413 |
| Centre Support Costs (Centre Manager) |  |  | £40,165 |
| Family Support |  |  | £47,000 |
| Other Running Costs (please specify) : |  |  |  |
| Building Running Costs |  |  | £10,000 |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  | £116,578 |
| To be met from : |  |  |  |
| Children’s Centre Revenue Funding |  |  | £116,578 |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  | £0 |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved