| PART 1 Open to The Public | ITEM NO. 4 d |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTORS OF CUSTOMER AND SUPPORT SERVICES AND HOUSING AND PLANNING

TO:

LEAD MEMBER FOR PLANNING ON: 	24TH APRIL 2006

LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES ON 24TH APRIL 2006

TITLE: 	NHS LIFT ENABLING WORKS: SITE PREPARATION, WALKDEN

RECOMMENDATIONS:

Lead Member for Planning:

- That an exception to paragraph 4 of the contractual standing orders (part 4: section 7 of the council constitution) be made.

- That authority be given to appoint Laing O’Rourke Northern Ltd to carry out the enabling works for the Walkden LIFT scheme, and that, subject to an agreed target cost being within the £650,000 budget, authority is given to commence the scheme on site.

Lead Member for Customer and Support Services:

- That an exception to paragraph 4 of the contractual standing orders (part 4: section 7 of the council constitution) be authorised.

- That the proposed expenditure be noted.

EXECUTIVE SUMMARY:

Negotiations with LIFTCo on the costs of all the LIFT schemes are well advanced.  It is currently anticipated that financial close for Walkden will be achieved on 2nd August 2006.

The Walkden LIFT scheme requires completion of additional enabling works prior to the start on site by LIFTCo.

It has yet to be decided whether the council or PCT should act as client for each LIFT enabling contract.  In order to maintain flexibility, authority is sought for the council to act as client for all contracts.

Because the enabling works are closely connected to the main LIFT contract, and because of the limited time available, authority is sought to waive standing orders to allow Laing O’Rourke Northern Ltd to carry out the work.

BACKGROUND DOCUMENTS:  Tender drawings

ASSESSMENT OF RISK:	Medium.

There is a risk that this work would be abortive, in the event that the LIFT project does not proceed.  There is a high risk of delay and cost inflation to the larger LIFT project if this work is not carried out at the earliest opportunity.

SOURCE OF FUNDING: Council capital receipts as part of the LIFT partnership.

LEGAL IMPLICATIONS:	Reviewed by Ian Sheard

______________________________________________________________

FINANCIAL IMPLICATIONS; provided by Chris Hesketh, PGA

The lease cost of the LIFT 1C project for the four sites is predicted by a financial model containing whole life expenditure and income flows for the scheme.   The partners have worked together to ensure that the Salford CC and Salford NHS PCT revenue affordability limits are contained within the lease cost predicted.

The Salford CC affordability limit (and modelled cost) is c.£1.3m pa.  This is the lease cost contained in reports to cabinet in early 2004, updated by inflation.  For the model to achieve this affordability level partly depends on certain scheme works, particularly preparatory works, such as those detailed in this report, being funded outside of the model by a combination of government grant (“enabling finds”) and contributions from the public sector partners, ie the Council and the PCT.

Initially, these preparatory works will be financed by the Council in order to ensure that the projects progress.  Essentially this will mean utilising capital receipts until receipt of enabling funds and Salford NHS PCT contributions.  The eventual aggregate contribution by the Council to these preparatory works will be c.£1.2m.

PROPERTY:

The provision of accommodation for customer service centres and libraries through the delivery of LIFT developments in Walkden, Eccles, Swinton and Pendleton is a corporate objective identified as a  “Key Issue” included in the Council’s Asset Management Plan 2005 – 2006. The enabling works contract for the Walkden scheme is a step in achieving this objective.

______________________________________________________________

HUMAN RESOURCES:	Not applicable at this stage.

______________________________________________________________

CONTACT OFFICERS:

Andrew Pringle, Customer and Support Services: 0161 793 2968

Barry Whitmarsh, Housing and Planning: 0161 793 3645

______________________________________________________________

WARD TO WHICH REPORT RELATES:	Walkden North

KEY COUNCIL POLICIES:

- Salford Partnership Community Plan 2001 – 2006

- Pledge 3 -A Clean and Healthy City

- Annual Library Plan

- Asset Management Plan 2005 – 2006.

1	BACKGROUND

  - The MaST LIFT Company is to build a new community building in Walkden that will be leased and occupied jointly by the city council and Salford Primary Care Trust.

  - Under the terms of the LIFT contracts, whilst construction of the building is the responsibility of the LIFT Co, enabling works are the responsibility of the PCT and city council.  It was originally intended that the work be procured through the LIFT Company, and funded through the lease-plus payment.  However, it has now been determined that it is more cost effective for it to be procured directly.

  - On 30th January 2006, lead member for planning gave authority, subject to confirmation from Salford PCT that enabling funds are secured, for the contract for construction of the new access to the LIFT site, from Bolton Road, Walkden to be awarded to Aggregate Industries UK Ltd, at a value of £111,865.85.

  - It was intended that the highway works contract start on site in February.  However, it has taken longer than anticipated for the PCT to confirm the availability of funding, to the extent that delays to this contract threatened the programme for the main building contract.  The contract was therefore delayed, but it is anticipated that work will start on site in mid-May and be complete by the end of August.

  - Negotiations with LIFTCo on the costs of all the LIFT schemes are well advanced and there is now a high level of confidence that all four proposed buildings can be delivered at costs acceptable to the council and PCT.  It is currently anticipated that, subject to the approval of Partnerships for Health and the Strategic Health Authority, and subject to the final legal and financial proposals being acceptable to all parties, financial close for Walkden will be achieved on 2nd August 2006.

2	PROPOSALS

  - Further enabling works have now been identified, in addition to the existing Bolton Road contract.  These comprise preparatory works to the LIFT site, including diversion of a culvert and statutory undertakers’ services and exploratory excavation of the footprint of the building.

  - The proposed additional works need to be carried out in parallel with the existing contract for works at Bolton Road, starting no later than July 2006.

  - Enabling works are due to be carried out for the LIFT projects at Eccles, Pendleton and Walkden.  It has yet to be decided whether the council or PCT should act as client for each contract.  In order to maintain flexibility, authority is sought for the council to act as client for all contracts.  In these cases, the council would be acting on behalf of the PCT, as part of the LIFT partnership.

3	SCHEME AND CONTRACTUAL DETAILS

  - The additional works comprise:

- Diversion of a surface water culvert from under the footprint of the proposed building.

- Diversion of a surface/foul water sewer from under the footprint of the proposed building.

- Diversion of BT and electricity lines from under the footprint of the proposed building.

- Exploratory foundation proof dig of the footprint of the building to a depth of 3.0 metres.

- Removal or treatment of any obstacles to building construction encountered in the excavation.

  - Some elements of the work are difficult to specify.  Until site excavations are carried out, it will not be known what remedial work will be required or what obstacles will be encountered along the line of the diverted culvert.  Close liaison will be required with LIFTCo to determine the extent of remedial work truly required to facilitate the later building contract.

  - The proposed works must start by 10 July 2006, at the latest, to enable the works to be completed and allow for any obstructions and redesign work that may be necessary due to the proof dig. LIFTCo’s contractor is required to commence the building work by 25 October 2006 (12 weeks after Financial closure).

  - It is therefore proposed that standing orders be waived to allow Laing O’Rourke Northern Ltd to be appointed to carry out all the works, appointed under an EEC Option C (Target Cost) contract.

  - Laing O’Rourke Northern Ltd is the building contractor for construction of the LIFT buildings.  It is considered that there are be significant advantages to employing them for the enabling works:

- The start on site can be achieved in time, as the tendering process will be avoided.

- Laing O’Rourke Northern Ltd need to give warranties to LIFTCo as to the construction of the buildings; this in-turn will rely on the accuracy and completeness of the exploratory site excavations.  If another contractor were to carry out this work, there would be a need for additional warranties to be made between that contractor, the council or PCT as client and Laing O’Rourke.

- There would be cost savings, as they would already be setting up site establishment.

- They are best placed to understand the need for site excavations and remedial work.

- The risk of any over-run into the LIFT building contract can be mitigated.

4	COST ESTIMATE

  - Full details of the works are still being refined.  The estimated budget cost of the scheme is summarised as follows:

| Breakdown of Scheme Cost Estimate | Cost |
| --- | --- |
| Culvert diversion | £110,000 |
| Statutory Undertakers Diversion | £50,000 |
| Foundation Proof Dig | £250,000 |
| Contingencies | £200,000 |
| Fees | £40,000 |
| Total Cost | £650,000 |

  - The allowance for the foundation proof dig is exceptionally high to allow for uncertainty as to what remedial works may be required.  The allowance for contingencies is also high to account for the level of uncertainty over the scheme.

## CONCLUSION

  - The proposed LIFT scheme in Walkden will create a landmark building in the city and allow significant improvement in service delivery.

  - It is considered that the benefits of fast tracking this contract outweigh the risks and justify a departure from standing orders.

| Alan Westwood Strategic Director of Customer and Support Services | Malcolm Sykes Strategic Director of Housing and Planning |
| --- | --- |