## UPDATED REVIEW OF RESOURCE REQUIREMENT

### Background.

The sheer number of office moves that are planned for 2007 will take up a significant amount of resource from the Desktop & Implementation section of ICT Services. After consultation with Andrew Hamer, it is estimated that there are still over 1000 members of staff that will be moving location during the forthcoming year (Please see table below)

| Proposed Office moves 2007 |  |
| --- | --- |
| Directorate | Location | Numbers |
| GMPA | Old Town Hall to the Grd.Flr Civic | 30 |
| Housing & Planning | Various relocations, Civic etc | 30 |
| Housing & Planning | New staff | 50 |
| Housing Stock Options | Diamond House & Others | 200 |
| CHSC | White Moss to Crompton House | 50 |
| Environmental Services | Crompton House to Wimpey Building | 150 |
| Environmental Services | Citywide to Turnpike House | 30 |
| Childrens Services | Relcoation of Avon House | 100 |
| Childrens Services | Minerva, Internal relocations | 100 |
| Childrens Services | Eccles/Salford/Swinton | 90 |
| Childrens Services | YOS/LACT to Turnpike House | 175 |
| SCLL | Minerva to Turnpike House | 20 |
| C&SS | Audit to Unity House | 50 |
| C&SS | Internal relocations within Unity | 100 |
| C&SS | Licensing to Wimpey Building | 10 |
| C&SS | Elections to Old Town Hall | 8 |
| C&SS | ICT Services, 3rd Flr Civic | 6 |
|  | Estimated Total | 1199 |

### Current Situation.

At present, we have seven contractors allocated to us to help with the large number of moves that are expected over the next six months whose contract’s ends on the 31st March 2007.

In order to complete the moves indicated above we would require an extention of the above contracts until the end of September 2007. The cost of providing this resource until the end of September 2007 is set out below: -

7 x Contractors x 25 weeks x 37 hours per week x £15 per hour = £97,125