REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO:

THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES  -  26 MARCH 2007

TITLE:   	BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2007/08

RECOMMENDATIONS:    It is recommended that the proposed programme of Transport Capital Expenditure for 2007/08, be approved in order to enable further design work and public consultation to take place, as necessary.

EXECUTIVE SUMMARY:      This report presents the proposed Block 3 Transport Capital Programme for 2007/08.

BACKGROUND DOCUMENTS:  Report to Lead Member for Planning 15 January 2007, “Local Transport Capital Expenditure Settlement 2007/08”.  Draft Block 3 Transport Capital Programme 2007/08, Listed by Community Committee. (Attached).

ASSESSMENT OF RISK:  Failure to spend Transport Capital Allocations on initiatives in line with Government guidelines will impact on future settlement levels, both for the City Council and for AGMA as a whole.

SOURCE OF FUNDING:  :    Transport Capital Allocations for 2007/08,  i.e.  Single Pot Supported Capital Expenditure, SCE(R) and Transport Supplementary Grant (TSG)

LEGAL IMPLICATIONS:    (Ian Sheard)

FINANCIAL IMPLICATIONS:   (Steve Bayley)

## COMMUNICATION IMPLICATIONS:

CLIENT IMPLICATIONS:  As per report.  (Darren Findley)

PROPERTY:   N / A

HUMAN RESOURCES:  N / A

CONTACT OFFICER:    Darren Findley       Ext 3849  	darren.findley@salford.gov.uk

WARD(S) TO WHICH REPORT RELATE(S): KEY COUNCIL POLICIES:    All

LTP Settlement for 2007/08:

1.	The 2007/08 Local Transport Capital Expenditure Settlement was announced by Government on 18 December 2006.  In that settlement, Salford City Council received capital allocations amounting to £4.410 million.  In addition, the City Council will also receive £0.240 million from the Greater Manchester Quality Bus Corridor pot.  This brings the total transport capital resource available for minor works for 2007/08 to £4.650 million, as summarised in the table below.

| Category | 2007/08 Allocation (£000s) | Funding Type | Comments |
| --- | --- | --- | --- |
| Maintenance: - Bridges & Structures } - Structural Maintenance } - Street Lighting } | 2149 | SCE(R) | £2.149m is indicated as being allocated for Capital Maintenance, as part of the general minor works allocation. |
| Integrated Minor Works: - Local Safety Schemes } - Public Transport Schemes} - Cycling Facilities } - Strategic Transportation } - Other Minor Works } | 2261 | SCE(R) |  |
| QBC Programme: - Station Rd / Bolton Rd | 240 | SCE (R) | £0.240m funding to be received from the GM QBC top-sliced pot, held by the GMPTE as banker. |
| TOTAL | 4650 |  |

Major Schemes:

2.	There were no decisions regarding the funding of major schemes announced within the settlement letter this year, as such decisions will in future be announced individually at appropriate times during the course of the year. This reflects the relaxed arrangements for the bidding for major transport scheme funding, which is no longer tied to the LTP process.   More recently, the DfT have confirmed a further allocation of £0.847 million of Transport Supplementary Grant (TSG), in response to the City Council's request for a further £1.129 million, to cover its forecast costs in relation to the Manchester / Salford Inner Relief Route.  Consequently, the City Council may need to make a further request to the DfT for additional funding in due course.  If, in the event, no further funds are forthcoming, any such shortfall would then be funded via the minor works budget.

3.	With regard to Cadishead Way (Brinell Drive to City Boundary), this scheme currently has unspent resources allocated to it amounting to £3.735 million (as at 19 February 2007), and it is anticipated that these funds will be sufficient to cover all outstanding costs.  These funds are ring-fenced to this scheme, and consequently, any surplus of funds would ultimately have to be returned back to the Department.

Minor Works:

4.	Minor works capital resource allocations total £4.650 million in 2007/08, made up as £2.149 million allocated as capital maintenance, £2.261 million allocated for integrated minor works in line with the objectives and targets of the LTP, and £0.240 million allocated from the Greater Manchester Quality Bus Corridor Top-sliced budget.  These resources have been allocated as Supported Capital Expenditure, SCE(R), and form part of the City Council’s Single Capital Pot (SCP).  As such, they are not ring-fenced to their allocated categories of transport scheme, although it is expected that, over time, SCP expenditure will be broadly in line with that for which it has been allocated.

Transport Capital Programme  -  Details:

5.	The proposed Block 3 Transport Capital Programme for 2007/08, listed by Community Committee area, is attached to this report.  The programme is also summarised, by scheme type, in the table overleaf.  The estimated total budget requirement is for £6.093 million.   The precise figure will be known in due course, once the end-of-year accounting procedures are complete and details of individual scheme carry-over costs are known.

6.	Within the proposed minor works programme, points of particular note include:

- a continued commitment towards reducing road casualties, with £0.855 million allocated to local safety schemes;

- £0.335 million to provide improved cycling facilities;

- Further development of our Sustrans routes;

- £0.575 million for continued principal road structural maintenance;

- £0.200 million towards street lighting improvements; &

- a programme of works to protect against vehicles parking on the footways of Network Rail bridges, which are not strong enough to carry such loads.

7.	It should be noted that the Bridges Section of Urban Vision have identified a number Network Rail bridges that have been assessed as not being to the DfT standard for carrying 40 tonnes HGV loading.  Urban Vision wrote to the DfT last year to notify them of the situation, and awaits DfT funding in order to strengthen these bridges.  It is understood, however, that the issue of rail bridges failing the standard is apparently a national problem and, thus, it may be some time before we receive sufficient funding.  In particular, the City Council will not be in a position to fund works programmed by Network Rail to both the Wardley Bridge and the Frederick Road Bridge, where the costs of the strengthening works are estimated at approximately £2 million, as this would use up the entire capital allocation for maintenance, leaving nothing for important works needed elsewhere within the city.  In the meantime, a number of these bridges will require weight restrictions to be imposed.

8.	Last year, an element of the Transport Capital Programme was, for the first time, devolved to Community Committees, for them to determine their own local priorities for transport investment, all in line with our LTP objectives.  The 2006/07 programme included a budget of £0.800 million for such schemes, i.e. £0.100 million  per Community Committee.  The timetable for identifying schemes, preparing their design and carrying out all appropriate consultations was very constrained, and it was acknowledged that it was likely that not all schemes would be completed within the financial year.  Consequently, there has been a carry-forward of some schemes into the 2007/08 financial year, totalling approximately £0.525 million.  In addition, the 2007/08 programme will allow for a further £0.400 million of devolved budget, i.e. up to a further £0.050 million per Community Committee.

| Summary of Proposed 2007/08 Transport Capital Programme | Budget (£000s) | Comments |
| --- | --- | --- |
| Manchester/Salford Inner Relief Route (MSIRR) | 168 | Disputed claims of up to £0.450m remain unresolved. |
| Cadishead Way Stage 2 | 1275 | £3.735m funding remains available from previous years’ allocations. |
| Local Safety Schemes | 855 |  |
| Public Transport Schemes | 290 |  |
| Cycling Schemes | 335 |  |
| Other Minor Works | 475 |  |
| Community Committees Devolved Budget | 925 | £0.525m carry-forward from 2006/07 programme. |
| Bridge Assessment and Strengthening | 995 |  |
| Highway Structural Maintenance | 575 |  |
| Street Lighting | 200 |  |
| Total | 6093 | Total minor works programme is £4.650 million. |

9.	In addition, it is proposed to progress design work on a reserve list of schemes, totalling a further £1.460 million.   Should any of this year’s programmed schemes become delayed, or should additional resources become available, then some of these schemes would then be brought forward, in order to ensure a full spend.

Conclusions:

10.	It is recommended that the Lead Member approves the proposed programme of 	Transport Capital Expenditure for 2007/08, in order to enable further design work and 	public consultation to take place, as necessary.

11.	With regard to cycling schemes, local safety schemes and any other minor schemes requiring Traffic Regulation Orders, further consultations will take place with relevant parties as appropriate.  Following such consultations, individual schemes will be reported again for final approval.

Malcolm Sykes

Strategic Director of Housing and Planning

L F O R D   C I T Y   C O U N C I L

###### Housing and Planning Directorate

DRAFT BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2007/08 - LISTED BY COMMUNITY COMMITTEE AREA

| Community Committee / Schemes | Scheme Type | Total Cost £000s | Spend 07/08 £000s | Comments |
| --- | --- | --- | --- | --- |
| East Salford: Manchester /Salford Inner Relief Route, Stage 3 Sustrans NCN Route 6, Irwell Riverside Track A56 Bury New Road Shared Ped/Cycle Facilities Cycling Investment Area Seaford Road Pedestrian Safety Scheme Gerald Rd Footbridge Repainting Blackfriars Bridge Repainting | Major Highway Cycling Scheme Cycling Scheme Cycling Scheme Com Com Scheme Bridge Maintenance Bridge Maintenance | 27452 195 40 50 56 5 100 | 168 120 40 50 55 5 100 | MSIRR may have possible costs in 2007/08 of up to £0.450m, resulting from outstanding claims. |
| East Salford Sub-total |  |  | 538 |  |
| Claremont & Weaste: Stott Lane Railway Bridge Light Oaks Primary School Safer Routes Tootal Drive Traffic Calming | Bridge Maintenance Local Safety Scheme Com Com Scheme | 40 38 82 | 40 35 20 |  |
| Claremont & Weaste Sub-total |  |  | 95 |  |

| Community Committee / Schemes | Scheme Type | Total Cost £000s | Spend 07/08 £000s | Comments |
| --- | --- | --- | --- | --- |
| Eccles: B5229 Monton Centre Parrin Lane / Monton Fields Sustrans NCN Route 55 St Andrews Safer Routes to School De Trafford Estate | Local Safety Scheme Local Safety Scheme Cycling Scheme Com Com Scheme Com Com Scheme | 303 21 30 25 25 | 200 20 20 25 25 |  |
| Eccles Sub-total |  |  | 290 |  |
| Irlam & Cadishead: Cadishead Way Stage 2 A57 Liverpool Rd / Argosy Drive Crossing Point Liverpool Rd / Fairhills Rd Pedestrian Facilities Liverpool Rd / Ferry Hill Rd Pedestrian Facilities Liverpool Rd (New Moss Rd – Fir Street) Liverpool Rd Cadishead Anti-skid Surfacing A57, Cadishead Way Stage 1 Repairs (Ph 2) | Major Highway Cycling Scheme Com Com Scheme Com Com Scheme Highway Maintenance Local Safety Scheme Highway Maintenance | 18620 15 75 26 200 100 250 | 1275 15 75 24 200 100 125 | Retentions & outstanding land purchases |
| Irlam & Cadishead Sub-total |  |  | 1814 |  |
| Ordsall & Langworthy: Trafford Road / Quays Junction signals Pendleton Traffic Management East Ordsall Lane Canal Bridge | Local Safety Scheme Com Com Scheme Bridge Maintenance | 5 26 225 | 5 18 200 |  |
| Ordsall & Langworthy Sub-total |  |  | 223 |  |
| Community Committee / Schemes | Scheme Type | Total Cost £000s | Spend 07/08 £000s | Comments |
| Swinton: A6 Chorley Rd/ Moorside Rd Ped'n Facilities A6 Chorley Road Route Scheme Station Rd / Bolton Rd Pedestrian Facilities Station Rd / Bolton Rd Junction Imporvement Rake Lane / Lumbs Lane Traffic Calming Pendlebury Rd Residents Parking Scheme | Other Minor Works Local Safety Scheme Local Safety Scheme Public Transport Com Com Scheme Com Com Scheme | 140 126 278 240 60 60 | 135 110 260 240 60 30 |  |
| Swinton Sub-total |  |  | 835 |  |
| Walkden & Little Hulton: Little Hulton Station Bridge St Georges High School Safer Routes Cow Lane Safer Routes to School Mellor Drive Speed Cushions Wharton Primary School Road Narrowing Walkden Rd Pelican Crossing | Bridge Maintenance Local Safety Scheme Local Safety Scheme Com Com Com Com Com Com | 700 22 17 14 26 60 | 350 20 5 14 23 60 |  |
| Walkden & Little Hulton Sub-total |  |  | 472 |  |
| Worsley & Boothstown: A580 East Lancs Road Speed Limit Reduction A580 / Newearth Rd Ped Crossing Facilities Worsley Brow Roundabouts | Local Safety Scheme Com Com Scheme Highway Maintenance | 25 97 250 | 25 96 250 |  |
| Worsley & Boothstown Sub-total |  |  | 371 |  |

| Community Committee / Schemes | Scheme Type | Total Cost £000s | Spend 07/08 £000s | Comments |
| --- | --- | --- | --- | --- |
| Citywide / Other Schemes: Anti-skid Surfacing Programme White Lining Programme Collision Investigation Rail Station Access Improvements Bridges General Subways Culvert Safety Improvement Programme Footway Protection to Network Rail Bridges Cycle Parking Facilities Cycle Parking Facilities at Schools Cycling Projects Fund GMLTP Contribution Salford Travel Plan Improvements School Travel Plan Improvements Transport Studies and Modelling Work Disabled Persons Facilities at Ped Crossings Dropped Kerbs & Tactile Paving Programme In Town Without My Car Day Campaign Street Lighting Programme (to be identified) Community Committee Devolved Budget | Local Safety Scheme Local Safety Scheme Local Safety Scheme Public Transport Bridge Maintenance Bridge Maintenance Bridge Maintenance Bridge Maintenance Cycling Scheme Cycling Scheme Cycling Scheme Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Community Committee | - - - - - - 60 - 60 225 - - - - - - - - - - | 50 15 10 50 10 5 20 265 10 40 40 50 40 10 10 150 50 30 200 400 | (Up to £50,000 per area) |
| Citywide / Other Schemes Sub-total |  |  | 1455 |  |
| BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2007/08 GRAND TOTAL | 6093 |  |

| Reserve Schemes | Community Committee | Total Cost £000s | Spend 07/08 £000s | Comments |
| --- | --- | --- | --- | --- |
| Local Safety Schemes: Further Anti-skid Surfacing Programme Silver Street Area, Irlam, Area Wide Traffic Calming | Citywide Irlam & Cadishead | - 220 | 100 220 |  |
| Cycling Schemes: Sustrans NCN Route 60 Irlam's O'th Height to Pendleton Roundabout Cycle Route Links to Employment Sites | Swinton Claremont & Weaste Claremont & Weaste | 100 30 30 | 100 30 30 | Links to Hospitals in 2007/08 |
| Other Minor Works: Roe Green Loopline | Worsley & Boothstown | 625 | 300 |  |
| Bridges & Structures: Barton Old Hall Bridge Broad Street Footbridge | Eccles Ordsall & Langworthy | 30 100 | 30 100 |  |
| Highway Structural Maintenance: A572 Simpson Road / Leigh Road Further Street Lightiing Programme A57, Liverpool Rd (Boysnope – Barton Moss Rd) | Worsley & Boothstown Cutywide Irlam & Cadishead | 300 - 200 | 300 50 200 |  |
| TOTAL |  |  | 1460 |  |

HP/DF/T/8/8

5 March 2007

# Text boxes

Part 1 Open to the Public 6