REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LTD

TO THE LEAD MEMBER FOR PLANNING

ON 23rd OCTOBER 2006

____________________________________________________________________

TITLE: MONTON SPEED MANAGEMENT SCHEME PHASE 1

____________________________________________________________________

RECOMMENDATIONS:

That consideration be given to the acceptance of a quotation in the sum of £60,794.73 from Tarmac Ltd to carry out Phase 1 of the construction of traffic calming measures on Monton Road, Half Edge Lane and Clarendon Road

____________________________________________________________________

EXECUTIVE SUMMARY: The purpose of this report is to seek the authority to accept the quotation from Tarmac Ltd in the sum of £60,794.73 to carry out  the construction of traffic calming measures on Monton Road, Half Edge Lane and Clarendon Road

____________________________________________________________________

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to Lead Member for Planning 30th January 2006

Report to Lead Member for Planning 10th April 2006

____________________________________________________________________

ASSESSMENT OF RISK: Low

____________________________________________________________________

SOURCE OF FUNDING: Block 3 Transport Capital Programme

____________________________________________________________________

LEGAL IMPLICATIONS: Provided by: N/A

____________________________________________________________________

FINANCIAL IMPLICATIONS: Provided by: Nigel Dickens

____________________________________________________________________

## COMMUNICATION IMPLICATIONS: N/A

____________________________________________________________________________

VALUE FOR MONEY IMPLICATIONS: N/A

___________________________________________________________________________

_________________________________________________________________________

CLIENT IMPLICATIONS: Darren Findley

_________________________________________________________________________

PROPERTY: N/A

___________________________________________________________________

HUMAN RESOURCES: N/A

___________________________________________________________________

CONTACT OFFICER: John Pedder – Tel 0161 779 4884

___________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Eccles

___________________________________________________________________

KEY COUNCIL POLICIES: Community Safety

___________________________________________________________________

DETAILS: (Continued overleaf)

_________________________________________________________________________

BACKGROUND

- Proposals for a speed management scheme were put forward to the Traffic Management unit on 29th June 2005.

- The route has been identified as having a high number of casualties especially involving vulnerable road users.

- Public consultations have been carried out in January 2005 and September 2005.

- The consultations included discussions with various Residents Associations.

- The proposals were approved for advertising by Lead Member for Planning on 30th January 2006.

- At the meeting of the Lead Member on 10th April 2006 approval was given to the Transport Capital Expenditure for 2006 / 2007.

- Included in the programme is an allocation for the Monton Speed Management Scheme.

- In accordance with the Rethinking Construction Framework Agreement, the scheme has been allocated to Tarmac Ltd who have provided a quotation for Phase 1 based on a Target Price form of contract.

- Due to the resurfacing scheme for the A572 Worsley Road it was decided that the whole scheme should not commence until those works were completed as additional pressure was being put on the traffic flows along Monton Road due to traffic restrictions at Worsley Road and Folly Lane.

### DETAILS

- The scheme has been split into two phases, the first of which will be carried out concurrently with the Worsley Road Resurfacing Scheme without having an adverse effect on the resultant traffic flows.

- The scheme comprises:

Phase 1

Clarendon Road

- Raised junction plateaux at either end

- 2 sets of speed cushions

Monton Road / Half Edge Lane

- Signing works

Retexturing the carriageway to improve skid resistance at various locations

Phase 2

- Mini roundabout at junction of Albert Road and Half Edge Lane

- Mini roundabout at junction of Wellington Road and Monton Road

- 2 no full width raised plateaux on Monton Road at its junctions with Hawthorn Avenue and Francis Street

- New puffin crossing on Monton Road between Monton Avenue and Stafford Road

- Reconstruction of zebra crossing west of Clarendon Road so that it is placed on a raised plateau

- Cutting back of foliage on Monton Road between Wellington Road and Cavendish road to improve street lighting

  - A further report will be submitted shortly for the approval of the 2nd phase of the scheme which will be carried out by the end of the financial year, now that works on the A572, Worsley Road are nearing completion.

### FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

    - The cost summary for Phase 1 of the scheme is as follows:

| Works | £60,794.73 |
| --- | --- |
| Fees | £13,645.47 |
|  | £74,440.20 |

- A fuller breakdown of the cost of the scheme is shown on the tender Approval Pro Forma which is attached to this report

- The scheme will be funded from the Block 3 Transport capital Programme 2006 /2007

### CONCLUSION

- Implementation of this scheme will improve highway safety for pedestrians and reduce the number of accidents within the coverage of the scheme.