|  | ITEM NO.4 |
| --- | --- |

_____________________________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

_____________________________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 24th July 2006

_____________________________________________________________________________

TITLE:    A572 WORSLEY ROAD RE-SURFACING, WORSLEY

_____________________________________________________________________________

RECOMMENDATIONS:

That consideration be given to the acceptance of the quotation from Urban Vision in the sum of £1033520.11 to carry out resurfacing of A572 Worsley Road from the A580 to Ringlow Road.

_____________________________________________________________________________

EXECUTIVE SUMMARY:  The purposed of this report is to seek authority to accept the quotation from Urban Vision in the sum of £1033520.11 to carry out resurfacing of A572, Worsley Road from the A580 to Ringlow Road as part of the PRN resurfacing programme.

_____________________________________________________________________________

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to Lead Member for Planning on 10th April, 2006.

_____________________________________________________________________________

ASSESSMENT OF RISK:  Low.

_____________________________________________________________________________

SOURCE OF FUNDING:  Block 3 Transport Capital Programme 2006/07.

_____________________________________________________________________________

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES

(or his representative):

1.	LEGAL IMPLICATIONS			Provided by:    N/A.

2.	FINANCIAL IMPLICATIONS			Provided by:    N. Dickens.

PROPERTY (if applicable):   N/A.

HUMAN RESOURCES (if applicable):  N/A.

_____________________________________________________________________________

CLIENT CONSULTED:  Darren Findley.

_____________________________________________________________________________

CONTACT OFFICER:    John Pedder – Tel: 0161 779 4884

_____________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Worsley.

_____________________________________________________________________________

KEY COUNCIL POLICIES:  Community Safety.

_____________________________________________________________________________

DETAILS (Continued Overleaf):

_____________________________________________________________________________

- BACKGROUND

1.1	At the meeting of the Lead Member on 10th April, 2006, approval was given to the proposed programme of Transport Capital Expenditure for 2006/2007.

1.2	Included within the programme is an allocation for the resurfacing of A572 Worsley Road.

1.3	The scheme is required to improve the surface condition of the Primary Route Network (PRN) on this section of highway.

1.4    The footway condition is to be improved with reconstruction in bituminous materials.

1.5	In accordance with the Re-thinking Construction Framework Agreement the scheme has been allocated to Urban Vision who are experienced in this type of work and are able to undertake and complete the works in the required timescale.

- DETAILS

2.1   The works are due to commence at the end of July to utilise the school summer holidays and minimise the disruption to local traffic and are programmed to be completed in 16 weeks based on the contractor being permitted to work seven days per week.

  - In order to undertake the scheme safely and complete the contract within the required timescale it is proposed to introduce a one way system running from the A580 towards the M60 at Worsley terminating at Ringlow Road which is the limit of the works. The one way system will remain in operation for the duration of the contract to avoid any confusion or conflict with vehicles attempting to drive through completed parts of the works. The main diversion route for traffic from the M60 including HGV’s is via Walkden Road to the A580. Local traffic will continue to be able to travel in an easterly direction up to Ringlow Road. The necessary orders have been advertised and approved and local residents, councillors, GMPTE and the emergency services have been fully informed.

2.3	The scheme comprises:

- Resurfacing the carriageway of Worsley Road from the A580 to Ringlow Road, a length of approx. 1200m.

- Re-kerbing and reconstruction of the footways with bituminous materials.

- Associated drainage work, traffic signs, roadmarkings and high friction coatings

- Extensive traffic management and diversionary routes

- FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

3.1	The cost summary of the scheme is as follows:

Works	£1033520.11

Fees	£    69862.00

Total       £1103382.11

3.2	A fuller breakdown of the cost of the scheme is shown on the Tender Approval Pro Forma which is attached to this report.

3.3	The scheme will be funded from the Block 3 Transport Capital Programme 2006/07.

- CONCLUSION

4.1	Resurfacing of the A572 Worsley Road  has been identified as necessary in the 2006/07 Block 3 Transport Capital Programme and this scheme will improve the condition of the Primary Route Network within Salford.