Salford City Council - Record of Decision

I Councillor K. Mann, Lead Member for Environment, in exercise of the powers conferred on my by paragraph J (a) (i) of Section 3, of the Scheme of Delegation of the council do hereby approve:

The expenditure of funding to the value of £40,819.00 associated with Section 106 Agreement Planning file Ref 153.

The reasons are:

A budget for the work funded via the Section 106 commuted sum associated with planning application 06/53267/FUL has been included within the 2007/8 Capital Works Programme.

Options considered and rejected are: Not applicable

Assessment of risk: Low.

The source of funding is: 2007/8 Capital Works Programme (S106 commuted sum - planning application no: 06/53267/FUL Planning Ref 153 ).

Legal advice obtained; Yes, where works are exclusively purchased from Urban Vision

Financial advice obtained: Yes

The following documents have been used to assist the decision process:

Report of the Strategic Director of the Environment

Green Space Strategy

Community Action Plan

S106 legal agreement

Agreement from Friends of Parr Fold Park

Contact Officer:	 Alan Rowley				tel: no: 909 6500

| * This matter is also subject to consideration by the Lead Member for Customer and | √ |
| --- | --- |
| Support Services and, accordingly, has been referred to that Lead Member for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |

Key

*	Tick boxes at end of these lines, as appropriate.

Signed: 								Dated:

Lead Member

_ ______________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY

*	This decision was published on

*	This decision will come in force on #			unless it is called-in in

accordance with the decision making procedure rules

Key:

#	Insert date five days after decision notice is to be published.

|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_____________________________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

_____________________________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 21th January 2008

_____________________________________________________________________________________

TITLE: Landscape improvements within Parr Fold Park

_____________________________________________________________________________________

RECOMMENDATIONS:

That authorisation to spend £40,819.00 via S106 agreement planning 06/53267/FUL Planning Ref 153 at Parr Fold Park is approved  _____________________________________________________________________________________

EXECUTIVE SUMMARY: Within the capital funding is the option to carry out improved lighting within the Park

_____________________________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

Green Space Strategy

Section 106 legal agreement.

Parr Fold Park Master Plan

Parr Fold Park Action Meeting Plan 5.11.07

_____________________________________________________________________________________

ASSESSMENT OF RISK:

Low

_____________________________________________________________________________________

THE SOURCE OF FUNDING IS:

The 2007/8 Approved Capital Programme (commuted sum from planning ref 153 App. Nos 06/53267/FUL)

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

1.	LEGAL IMPLICATIONS:	The council has agreed to exclusively                         	purchase its requirements for Landscape

Work from Urban Vision who are to be offered

The work on the basis of first refusal.

2.	FINANCIAL IMPLICATIONS:	Provided by the Management Accountant for the 	Environment Directorate. Confirmation received 	that a balance of £40,819.00 in relation to

theS106 commuted sum associated with

planning ref: 06/53267/FUL is available.

3.	ICT STEERING GROUP IMPLICATIONS	Provided by: n/a

PROPERTY (if applicable): n/a

HUMAN RESOURCES (if applicable): n/a

_____________________________________________________________________________________

CONTACT OFFICER:	Alan Rowley. Tel: 909 6500

_____________________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Walkden South

_____________________________________________________________________________________

KEY COUNCIL POLICIES:

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

_____________________________________________________________________________________

DETAILS:

Further to the receipt of a commuted sum of £40,819.00, via the Section 106 agreement associated with planning ref: 06/53267/FUL a balance of £40,819.00 remains to carry out work in accordance with The Parr Fold Park Master Plan. These works will be included on the Salford City Council’s 2008/9 capital expenditure programme.

In accordance with the conditions of the Section 106 legal agreement it is acknowledged that the funding can be used for “open space and recreational space.” Parr Fold Park is within the existing grounds maintenance contract.

It is proposed as part of the Parks improvements to install lighting between Rutland Road and Broadway and other landscape improvements.

Upon completion the work will ensure a safer environment and enhance the immediate vicinity.

There is revenue money available within the S106 agreement to maintain the new lighting within the Park.

_____________________________________________________________________________________

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme Landscape Improvements within Parr Fold Park |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) |
| Tender Details (please append report to Lead Member for Directorate only if preferred) |
| Estimated - Start Date : Feb 2008 Estimated - End Date : March 2009 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 06/07 £000‘s | 07/08 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Contract (Urban Vision Highways Department) |  |  | 37 |  | 37 |
| Fees (Environment Directorate’s Strategy & Development team) |  | 2 | 2 |  | 4 |
| Other - contingency |  |  |  |  |  |
| Total Cost |  | 2 | 39 |  | 41 |
| 2007/08 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 06/07 £000‘s | 07/08 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts (S106 commuted sums 04/48357/REM) |  | 41 |  |  | 41 |
| Other (Specify) Approved Capital Programme |  |  |  |  |  |
| Total |  | 41 |  |  | 41 |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |