______________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 13th March 2006

______________________________________________________________

TITLE: GERALD ROAD AREA TRAFFIC CALMING SCHEME

______________________________________________________________

RECOMMENDATIONS:  That Lead Member approve the target cost of £162,177.63 from Urban Vision (Highway Services) for the construction of the traffic calming measures to the area around Gerald Road

______________________________________________________________

EXECUTIVE SUMMARY: The purpose of the report is to seek approval to the target sum from Urban Vision (Highway Services) for the construction of the traffic calming measures to the area around Gerald Road

______________________________________________________________

BACKGROUND DOCUMENTS:

Report to the Lead Member for Planning – 12th September 2005

Reports to the Traffic Management Unit – 29 June 2005 and 22nd February 2006

______________________________________________________________

ASSESSMENT OF RISK: Low

______________________________________________________________

SOURCE OF FUNDING: Block 3 Transport Capital Programme 2005/06 with £75,000 contribution from the New Deal for Communities

______________________________________________________________

LEGAL IMPLICATIONS: P Lewis

______________________________________________________________

FINANCIAL IMPLICATIONS; N Dickens

## COMMUNICATION IMPLICATIONS:

CLIENT IMPLICATIONS: D Findley  / S Fernando / J Wickington

PROPERTY: N/A

______________________________________________________________

HUMAN RESOURCES: N/A

______________________________________________________________

CONTACT OFFICER: D A Dean x 4895

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Irwell Riverside

______________________________________________________________

KEY COUNCIL POLICIES: Enhancing Life in Salford

______________________________________________________________

  - BACKGROUND;

  - Lead Member approved on the 12th September 2005 a series of traffic calming proposals in the Gerald Road area, formulated to reduce the number and severity of road accidents involving children. Statistics had revealed a history of 8 injury accidents, 4 of which involved children

  - The detailed design of those proposals has now been completed and a target cost for the works has been provided by Urban Vision (Highway Services)

- DETAILS;

- The proposals cover the area between Reading Street and Lichfield Street and include Gerald Road.

- The proposals are as shown on Drawing No. SC/D/10848/01 and comprise the construction of the following;

- 20 mph zone with appropriate signage and zebraflex high friction surfacing.

- flat top and round top humps.

- a mini roundabout feature at the junction of Gerald Road and Suffolk Street.

- a plateau at the junction of Tabley Street and Lichfield Street.

- additional improvements to carriageway markings.

- It is anticipated that these measures will lead to reduced vehicle speeds and create a safer environment for residents, particularly vulnerable road users such as children

- The detailed design process has necessitated minor variations from the scheme as presented to Lead Member previously.

- FINANCIAL IMPLICATIONS

- A target cost for the proposed works has been received from Urban Vision (Highway Services) for £162,177.63

- The overall cost of the scheme is summarised as follows

Works  				£162,177.63

Eng Design  / Supervision Fees  	£  24,016.40

Total  					£186,216.03

- The cost of the works will be met from the Block 3 Transport Capital Programme (Local Safety Schemes) with a contribution of £75,000 from the New Deal for Communities

- RECOMMENDATIONS

That approval is given to place an order with City Highways for the construction of the Gerald Road area traffic calming scheme for the target cost of £162,177.63

# Text boxes

Part 1