|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_____________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

_____________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 10th December 2007

_____________________________________________________________________

TITLE: BUILE HILL PARK – PREPARATION OF A STAGE 1 HERITAGE LOTTERY BID

_____________________________________________________________________

RECOMMENDATIONS:

That the Urban Vision Partnership Limited is commissioned to prepare the bid:

That the sum of £100,000 be allocated for the preparation of the bid. _____________________________________________________________________

EXECUTIVE SUMMARY:

_____________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

_____________________________________________________________________

ASSESSMENT OF RISK:

Low

______________________________________________________________________

THE SOURCE OF FUNDING IS:

2007-9 Capital Programme (Parks for People)

______________________________________________________________________

LEGAL ADVICE OBTAINED:

______________________________________________________________________

FINANCIAL ADVICE OBTAINED:  Gary Morris. Tel: 0161 920 8450

______________________________________________________________________

CONTACT OFFICER:	Alan Rowley. Tel: 0161 737 0551

______________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

All

______________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

Greenspace strategy

Parks for People Strategy

______________________________________________________________________

DETAILS:

The City Council is proposing to submit a Stage 1 bid to the Heritage Lottery Fund (HLF) in September 2008 for the restoration of Buile Hill Park.  To support the bid a significant amount of research, consultation and design work is required to meet HLF criteria.  It is proposed that the Urban Vision Partnership Limited be appointed to undertake this work at a cost of £100,000.  The anticipated programme is as follows:

| Action | Start | Finish |
| --- | --- | --- |
| Project inception |  |  |
| ‘Key decision’ to allocate £100,000 to the project | Oct 2007 | Nov 2007 |
| Commence establishment of Project Board | Nov 2007 |  |
| First meeting of Project Board | Jan 2008 | 2013 |
| Identify project leader, project manager etc | Oct 2007 | Nov 2007 |
| Establish project team, sub-groups etc | Oct 2007 | Nov 2007 |
| Stage 1 submission to HLF, including: - | Dec 2007 | Sept 2008 * |
| updated survey info/studies |  |  |
| sketch designs and layout plans |  |  |
| conservation management plan |  |  |
| schedule of costs – capital and revenue |  |  |
| commence audience development plan |  |  |
| training plan |  |  |
| business plan |  |  |
| outline management and maintenance plan |  |  |
| programme for delivering project |  |  |
| other supporting information |  |  |
| HLF assessment regarding suitability of project to proceed to Stage 2 and whether development grant awarded. | Oct 2008 | Mar 2009 |

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : BUILE HILL PARK – PREPARATION OF A STAGE 1 HERITAGE LOTTERY BID |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Estimated - Start Date : November 2007 Estimated - End Date : Sept; 2008 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | 08/09 £000‘s | Total £000‘s |
| Contract |  |  |  |  |  |
| Other Capital Works |  |  | 50 | 50 | 100 |
| Contingency |  |  |  |  |  |
| Fees (Env. Services Project Design and Management) |  |  |  |  |  |
| Other |  |  |  |  |  |
| Total Cost |  |  | 50 | 50 | 100 |
| 2007/08 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 10 | 10 | 10 | 10 | 10 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 06/07 £000‘s | 07/08 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts (S106 commuted sum) |  | 50 | 50 |  | 100 |
| Other (Specify) |  |  |  |  |  |
| Total |  | 50 | 50 |  | 100 |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |