|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.6a |
| --- | --- | --- |

____________________________________________________________________________________

## REPORT OF THE DEPUTY DIRECTOR ENVIRONMENT

____________________________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 28th July 2008

____________________________________________________________________________________

TITLE: PLAY AND ENVIRONMENTAL IMPROVEMENTS IN MONTON

___________________________________________________________________________________

RECOMMENDATIONS:

That the following quotations and estimated costs be approved from Section 106 commuted sums:

£ 135,174 – for the development of a young children’s play area at Shackleton Street

£ 67,971 – for the development of a multi-use games area at Ellesmere Recreation Ground

£ 120,969 – for landscape, re-surfacing and access improvements to Monton Walkway

£ 13,161 – for integration of a former school playing field into the Three Sister’s Site of Biological Interest from Urban Vision and Salford City Council’s Ranger Team (Env. Services)

In addition the following budgets be approved from Section 106 commuted sums:

£ 90,000 – for the maintenance of Shackleton Street Play Area and Ellesmere Recreation Ground MUGA

A budget of £110,00 – (£11,000 per annum over the next 10 years) be made available from the Council’s Revenue funding for new Capital Schemes budget for gate locking to Shackleton St  and Ellesmere Rec

____________________________________________________________________________________

EXECUTIVE SUMMARY:

_____________________________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

Approved planning applications

ASSESSMENT OF RISK:

Low

_____________________________________________________________________________________

THE SOURCE OF FUNDING IS:

2008-9 Approved Capital Programme (s106 commuted sums from planning refs: 00/41482 & 00/41483, 04/48424/FUL, 05/50857/FUL, 05/50505/REM, 05/51074/FUL )

Revenue funding for new Capital Schemes budget

_____________________________________________________________________________________

LEGAL ADVICE OBTAINED:

Developments are being implemented through the partnership with Urban Vision, the Council’s rethinking construction partners for Landscape works and Salford Council’s Ranger Team (Env. Services). ____________________________________________________________________________________

FINANCIAL ADVICE OBTAINED:

Yes,

____________________________________________________________________________________

CONTACT OFFICER:	Alan Rowley. Tel: 909 6500

_____________________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Eccles

_____________________________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Green space Strategy

Health

Planning Strategy

Procurement Policies

Regeneration

_____________________________________________________________________________________

DETAILS:

Further to recent residential developments within Monton a significant sum of capital has been received via section 106 agreements for open space improvements. In accordance with the Salford Greenspace Strategy (adopted by Council – July 07) and the specific parameters of the S106 agreements the following improvements have been identified:

- The development of a young children’s play area at Shackleton Street

- The development of multi-use games area suitable for older children at Ellesmere Recreation Ground

- Access and landscape improvements to Monton Walkway

- The integration of the former Greenwood School Playing Field into the neighbouring Three Sister’s Site of Biological Interest

The proposals have been developed in partnership with the Eccles Neighbourhood Management Team, Monton Residents Association, Salford Sports Development, Children’s Services, local schoolchildren and Council Officers responsible for the maintenance and management of the individual sites.

At the request of the Planning and Transportation Regulatory Panel a condition has been attached to the planning approvals associated with the development of the play areas. Both Shackleton St play areas and the multi-use games area proposed for Ellesmere Recreation Ground are to be locked on a daily basis at 4pm during the winter months and 8pm during the summer months. This is to ensure the amenities of nearby residents and the character of the locality are not adversely affected by noise and nuisance in accordance with policies DES7, EN14 and S4 of the City of Salford Unitary Development Plan. A quotation of £5,500 per annum, per site has been received for the daily locking of the play areas.

The calculation of the S106 and the sums received from the property developers has been based solely upon the construction and routine maintenance of play areas for a duration of 10 years. In the absence of further funds being available from the S106 for the daily locking of the play areas (as required by panel) the City Treasurer has approved a revenue budget to allow the gate-locking to occur. This was approved on the 16th July 2008.

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to

# proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : PLAY AND ENVIRONMENTAL IMPROVEMENTS IN MONTON |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Estimated - Start Date : Oct 2008 Estimated - End Date : March 2009 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  | 330 |  |  | 330 |
| Other Capital Works – Env. Services Ranger Team |  | 4 | 3 |  | 7 |
| Fees - Project Design and Management |  | 21 | 11 |  | 32 |
| Other – Routine maintenance |  |  | 90 |  | 90 |
| Other – Gatelocking |  |  | 11 | 99 | 110 |
| Total Cost |  | 355 | 115 | 99 | 569 |
| 2007/08 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 9 | 135 | 0 | 218 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts (S106 commuted sum) 00/41482 & 00/41483, 04/48424/FUL, 05/50857/FUL, 05/50505/REM |  | 355 | 104 |  | 459 |
| Other - (Revenue funding for new Capital Schemes) |  |  | 11 | 99 | 110 |
| Total |  | 355 | 115 | 99 | 569 |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |