Salford City Council - Record of Decision

I Councillor J. Murphy, Lead Member for Environment, in exercise of the powers conferred on my by paragraph J (a) (i) of Section 3, of the Scheme of Delegation of the council do hereby approve:

- The installation of an Outdoor Gym at Bolton Road Playing Fields

- The contribution of £30,000 from the 2010/11 Parks for People programme to support the key decision made in September 2009 for the development of Outdoor Gyms at Cadishead, Albert and Peel Parks.

The reasons are:

The Health and Wellbeing Board have requested the development of an additional Outdoor Gym at Bolton Road Playing Fields through the Council’s partnership with the Primary Care Trust.

Works are to be delivered In accordance with Paragraph 20.1(b) of Section 7, Part 4 of Contractual Standing Orders and Rethinking Construction (the approved method of procuring construction works)

Options considered and rejected are: Not applicable

Assessment of risk: Low.

The source of funding is:

Primary Care Trust (Communities for Health)

2010 approved Capital Programme – Parks for People.

Legal advice obtained; Yes

Works to be procured in accordance with “Rethinking Construction” and the partnership agreement

Financial advice obtained:

The Environment Directorates Management Accountant has approved the capital element of the report

The following documents have been used to assist the decision process:

Report of the Deputy Director of the Environment.

Contact Officer:	 Ian Worsley							tel: no: 925 1194

| * This matter is also subject to consideration by the Lead Member for/Director of |  |
| --- | --- |
| Customer & Support Services and, accordingly, has been referred to that Lead |  |
| Member/Director for a decision | ( |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing |  |
| and Planning Scrutiny Committee | ( |

PTO

Key

*	Tick boxes at end of these lines, as appropriate.

Signed: 									Dated:

Lead Member

_ _________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY

*	This decision was published on

*	This decision will come in force on #			unless it is called-in in

accordance with the decision making procedure rules

Key:

#	Insert date five days after decision notice is to be published.

|  | ITEM NO. |
| --- | --- |

REPORT OF: DEPUTY DIRECTOR OF ENVIRONMENT

TO: LEAD MEMBER FOR ENVIRONMENT

ON 29th March 2010

TITLE:	OUTDOOR GYM – BOLTON ROAD PLAYING FIELDS

RECOMMENDATIONS:

That Lead Member approves the installation of an outdoor gym at Bolton Road Playing Fields and the contribution of £30,000 from the 2010 / 11 Parks for People programme to support the key decision made in September 2009 for the development of Outdoor Gyms at Cadishead, Albert and Peel Parks.

EXECUTIVE SUMMARY:

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	NO

DETAILS: CONTAINED WITHIN THE REPORT

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy – Cultural Strategy – Environmental strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

_______________________________________________________________________

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  N/A

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  The Primary Care Trust (Communities for Health programme) and the Council’s 2010 approved Capital Programme – Parks for People

LEGAL IMPLICATIONS: Works to be procured through the partnering agreement.

FINANCIAL IMPLICATIONS

Yes The Environment Directorates Management Accountant has approved the capital element of the report

OTHER DIRECTORATES CONSULTED: N/A

CONTACT OFFICER: Ian Worsley Tel: No 0161 925 1194

__________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Irwell Riverside

1.0 Detail

1.1	The first Outdoor Gym in Salford funded via a combination of S106 and PCT capital funds has recently been installed at Ordsall Park.

The purpose of the green gym is to:-

- improve community health and fitness.

- reduce anti-social behaviour

- improve community morale and feel good factor

- encourage outdoor activity

- increase the usage of public parks.

Feedback received to date indicates that this has been a very successful 	project and a popular facility within the park.

1.2	In September 2009 Lead Member agreed to the construction of a further three Outdoor Gyms to be funded by the PCT at Cadishead Park, Albert Park and Peel Park.

1.3	In November estimates were received from the Council’s partner contractor. Unfortunately these exceeded the budget made available via the PCT.

1.4	On 17th December 2009 confirmation was received from the PCT that in response to community demand a further £30,000 would be made available for the development of an additional Outdoor Gym at Bolton Road Playing Field if the Council could either ensure that through either additional funding or works in kind  the construction of the four Outdoor Gyms could proceed.

1.5	In January 2010 the four Outdoor Gyms were re-designed and formal quotations sought from the Council’s partner contractor.

2.0 Financial

2.1 	In September 2009 the City Treasurer confirmed that a budget of £4800 per annum, has been made available for the maintenance of the original three Outdoor Gyms from the budget for new maintenance costs arising from completed capital schemes. An additional request has been made that a further budget of £1600 be made available for the maintenance of the Outdoor Gym proposed for Bolton Road Playing Fields.

2.2 	A total sum of £194,000 has been made available for the installation of Outdoor Gyms in the 2010/11 approved capital programme “Parks for People.” It is proposed that a sum of £30,000 be allocated from this budget to match the PCT’s total contribution of £100,000 for the development of Outdoor Gyms at Cadishead Park, Albert Park and Peel Park as per the key decision made in September 2009, and the proposed additional Gym at Bolton Road Playing Fields

3.0 Consultation

3.1 This proposal for an additional Outdoor Gym at Bolton Road Playing Field has been made as a direct response to the overwhelming support and demand the PCT have received following extensive consultation with the community

4.0 Conclusion

4.1 The proposal to construct an Outdoor Gym at Bolton Road Playing Fields will increase the opportunities for local people to adopt a healthier lifestyle. With in excess of 23% of local people describing themselves as having a long term, limiting illness and the rapid increase in both adult and childhood obesity the Outdoor Gym will clearly be of benefit to all

TENDER APPROVAL – PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support services to proceed with a capital proposal

| Title of scheme: Bolton Road Outdoor Gym |
| --- |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above and make available match funding from the 2010 Approved Capital Budget – Parks for People.. |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Horticon Ltd. Total capital cost £60,000 |
| Estimated - start Date May 2010 Estimated – End Date July 2010 |
| FINANCIAL DETAILS |
| Breakdown of scheme cost | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Contract (construction costs) |  | 54 |  | 54 |
| Fees |  | 6 |  | 6 |
| Other (specify) revenue |  | 1.6 |  | 1.6 |
| 2010/11 only – phasing of capital Expenditure (£000’s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  |  | 54 |  |  |  |  |  |  | 6 |
| Note: The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is scheme in the Current Approved Capital programme? Yes |
| Funding identified | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Supported Borrowing |  |  |  |  |
| Unsupported Borrowing |  |  |  |  |
| Grant – Primary Care Trust (Communities for Health) |  | 30 |  |  |
| Capital Receipts - |  | 30 |  |  |
| Other Revenue - new maintenance costs arising from completed capital schemes |  | 1.6 | 1.6 | 3.2 |
| Total |  | 61.6 | 1.6 | 63.2 |
| Other financial implications |
| Decision Lead Member Customer and Support Services Approved/not approved |