TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Bereavement Programming |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with expenditure of £50,000 on the above scheme – Funding source is 2009/10 approved capital allocations of £50,000. |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) This approved capital allocation will be utilised to compliment previous works undertaken through the Cemetery Infrastructure improvement Programme which have already progressed. |
| Tender Details (please append report to Lead Member for Directorate only if preferred) This scheme is to be delivered by Urban Vision through the Partnership arrangement. Quotations have been received for essential repairs to paths/roadways at the two main cemeteries/Crematoria, Peel Green and Agecroft. It has been confirmed that these works can be delivered in March 2010. |
| Estimated - Start Date : February 2010 Estimated - End Date : March 2010 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 09/10 £000‘s | 10/11 £000‘s | 11/12 £000‘s | Later £000‘s | Total £000‘s |
| Contract | 50 |  |  |  | 50 |
| Fees |  |  |  |  |  |
| Other - contingency |  |  |  |  |  |
| Total Cost |  |  |  |  |  |
| 2009/10 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  | 50 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 09/10 £000‘s | 10/11 £000‘s | 11/12 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (corporate) | 50 |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) Approved Capital Programme |  |  |  |  |  |
| Total | 50 |  |  |  |  |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |