| PUBLIC | ITEM NO. |
| --- | --- |

REPORT OF

STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES

AND

STRATEGIC DIRECTOR OF COMMUNITY, HEALTH AND SOCIAL CARE

TO

LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

ON

15 MARCH 2010

TITLE:	HIGHER BROUGHTON HUB – SECOND PACKAGE OF WORK ON THE

CAPITAL PROJECT

RECOMMENDATION:

The Lead Member for Customer and Support Services is recommended to:

i	Note the predicted total guaranteed maximum price for the overall Higher

Broughton Hub scheme, including fees, stands in the sum of

£11,091,782(excluding fit out costs indicated in the sum of £470,000

(paragraph 3 refers)

ii              Authorise the progression of the second package of work for the Higher

Broughton Hub Scheme, details of which are set out in paragraphs 5, 6

and 7.

EXECUTIVE SUMMARY:

Purpose of the Report

1   This report seeks approval for the second package of work for the implementation

of the Higher Broughton Hub project.

Background

2.   On 3rd August 2009 Lead Member for Customer and Support Services approved

the indicative financial programme for the Higher Broughton Hub ( £11.5 Million

capital cost estimate and £755,000 full year running cost estimate) and noted also

the indicative programme of work for the Broughton Hub commencing on site in

April 2010 with an opening date of July 2011 and a project finish date of

September of 2011.

3.    Following further detailed design work and negotiations between Urban Vision

and Laing O’Rourkes (the Contractor for the Higher Broughton Hub Scheme

the predicted guaranteed maximum/target price for the overall capital project

stands in the sum of £11,091,782 (excluding fit out costs of £470,000). No

changes to the predicted annual running costs have been identified at this stage

in the project and work will continue during 2010/11 on service design and the

revenue financial model for the Hub.

4.   In respect of the capital project 5 packages of work are planned and Lead

Member for Customer and Support Services authorisation will be sought for each

prior to their implementation. The 5 packages are:

Package 1 Ground Works – previously approved.

Package 2 Plateau/Foundations, steelframe and associated items

Package 3 Watertight envelope/Mechanical & Electrical

Package 4 Fit out works

Package 5 Demolition/External landscaping/Carpark.

Second Package of Work on the Higher Broughton Hub Capital Scheme – Plateau/Foundations, Steel-frame and associated items

5.   The second package of work includes:

Foundations

Steel frame

Pre-cast concrete elements

Ground floor & toppings

6.  The Guaranteed Maximum Price for the second package of works is £593,950.63

7. The planned start for this package is June 2010, continuing to November 2010.

8. The projected spend profile associated with the work is set out below

|  | 2007/08 | 2008/09 | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ | £ |
| Works |  |  | 4,630 | 6,000,000 | 3,371,860 | 200,000 | 9,576,490 |
| Fees/Surveys | 56,172 | 717,754 | 599,957 | 170,000 | 151,409 | 100,000 | 1,515,292 |
| Fitout |  |  |  | 15,000 | 455,000 |  | 470,000 |
| Totals | 56,172 | 717,754 | 604,587 | 6,185,000 | 3,978,269 | 300,000 | 11,841,782 |

The figures vary from those reported for package 1 due to the additional council project management fee projected at £280,000.

BACKGROUND DOCUMENTS:N/A

(Available for public inspection)

KEY DECISION:	YES

KEY COUNCIL POLICIES:

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  equality implications are being taken into consideration in the design of the Hub building and the services within the Hub.

ASSESSMENT OF RISK: Low. The implication of the Lead Member not approving the recommendation to authorise the implementation of the second package is that the continuity of the project on site would be delayed resulting in a potential contractor claim.

SOURCE OF FUNDING:  City Council Capital Programme

LEGAL IMPLICATIONS Supplied by [Ian Sheard Head of Legal]

There are no legal implications arising from this report unless the City Solicitor is to be requested to prepare contractual documentation in respect of works.

FINANCIAL IMPLICATIONS John Spink, Dianne Blamire

All Financial implications are already contained within this report.

OTHER DIRECTORATES CONSULTED:

CONTACT OFFICER: Andy Howitt		TEL. NO. 2243

WARD(S) TO WHICH REPORT RELATE(S): Broughton, Kersal