REPORT OF THE DEPUTY DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING ON 17 DECEMBER 2007

TITLE: A572 LEIGH ROAD – SIMPSON ROAD PRN RESURFACING

RECOMMENDATIONS:

That Lead Member for Housing/Planning is recommended to accept the Target Price quotation from Tarmac Ltd in the sum of £528,296.82 to carry out resurfacing on Leigh Road, Simpson Road and Mosley Common Road between the A580 and Stansfield Drive and to give authority to the expenditure of £35,828 for Urban Vision fees.

EXECUTIVE SUMMARY: The purpose of this report is to seek authority to accept the Target Price quotation from Tarmac Ltd. to carry out resurfacing on Leigh Road, Simpson Road and Mosley Common Road between the A580 and Stansfield Drive and give authority to the expenditure of Urban Vision fees.

BACKGROUND DOCUMENTS:

Report to Lead Member Planning on 26th March 2007

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING: 	Block 3 Transport Capital Programme 2007 / 2008

Block 3 Transport Capital Programme 2008 / 2009

LEGAL IMPLICATIONS: The proposals within this report have been approved against the monitoring officers checklist. Provided by :Ian Sheard

FINANCIAL IMPLICATIONS: The proposals within this report are within the allocations previously identified in the approved Block 3 programme for 2007/08. Provided by: Nigel Dickens

## COMMUNICATION IMPLICATIONS: There are no communication implications on this contract, local residents will be advised prior to commencement of work on site.

VALUE FOR MONEY IMPLICATIONS: The scheme will be carried out under the Re-thinking Construction Framework Agreement by Tarmac Ltd. and will provide value for money

CLIENT IMPLICATIONS: The scheme is included in Block 3 Transport Capital Programme 2007 / 2008. An allowance will we made in the 2008 / 2009 Programme for some funding for the scheme. Provided by Darren Findley

PROPERTY: N/A

HUMAN RESOURCES: N/A

CONTACT OFFICER: 	 JOHN PEDDER                         Extension No: 0161 779 4884

WARD(S) TO WHICH REPORT RELATE(S): Boothstown And Ellenbrook

KEY COUNCIL POLICIES: Community Safety.

DETAILS:

- BACKGROUND

- At the meeting of the Lead Member on 26th March 2007, approval was given to the proposed programme of Transport Capital Expenditure for 2007/2008.

- Included within the Programme is an allocation for the resurfacing of A572 Leigh Road – Simpson Road.

- Chaddock Lane and the A580 were resurfaced within the past few years and as a result of further investigations into the existing highway condition  Mosley Common Road has now been added to the proposed scheme.

  - The scheme is required to improve the surface condition of the Primary Route Network (PRN) on this section of highway.

  - The footway condition is to be improved with reconstruction in bituminous materials.

  - In accordance with the Re-thinking Construction Framework Agreement  the scheme has been allocated to Tarmac Ltd. who are experienced in this type of work and are able to undertake and complete the works in the required timescale.

- DETAILS

- The works are due to commence in January 2008  for 21 weeks based on the contractor being permitted to work seven days per week.

- In order to undertake the scheme safely and complete the contract within the required timescale it is proposed to carry out the work in these sections and introduce a series of one way systems.

  - Temporary one way order on Mosley Common Road between A580 and Chaddock Lane – southbound

  - Temporary one way order on Chaddock Lane / Leigh Road between Chaddock Lane and Leigh Road (near the post office) – north-west-bound

  - Temporary one way order on Simpson Road between Leigh Road and Stansfield Drive - eastbound

    - The scheme comprises:

      - Resurfacing the carriageway of Leigh Road, Simpson Road and Mosley Common Road between the A580 and Stansfield Drive for a length of approximately 700m

      - Re-kerbing and reconstruction of the footways with bituminous materials.

      - Associated drainage work, traffic signs, road markings and high friction coatings

      - Extensive traffic management and diversionary routes

    - FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

    - The cost summary of the scheme is as follows:

| Works | £528,296.82 |
| --- | --- |
| Fees | £35,828.00 |
| Total | £564,124.82 |

A fuller breakdown of the cost of the scheme is shown on the Tender Approval Pro Forma which is attached to this report

The scheme will be funded from the Block 3 Transport Capital Programme 2007/08 and will carry over into 2008/2009 allocation.

- CONCLUSION

- Resurfacing of the A572 Leigh Road Simpson Road has been identified as necessary in the 2007/08 Block 3 Transport Capital Programme and this scheme will improve the condition of the Primary Route Network within Salford.

Bob Osborne

Deputy Director of Housing and Planning

# Text boxes

Part 1