|  | ITEM NO. |
| --- | --- |

REPORT OF: INTERIM STRATEGIC DIRECTOR OF ENVIRONMENT & COMMUNITY SAFETY

TO: LEAD MEMBER FOR ENVIRONMENT

ON 8th October 2010

TITLE:	Humber Street Public Open Space Enhancement Scheme

RECOMMENDATIONS:

That Lead Member approves the enhancement scheme at Humber Street Public Open Space and the contribution of £15,000 from Section 106 commuted sum associated with planning application 04/48964/FUL included within the 20010/11 Capital Works Programme.

EXECUTIVE SUMMARY:

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	NO

DETAILS: CONTAINED WITHIN THE REPORT

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy – Cultural Strategy – Environmental strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

_______________________________________________________________________

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  N/A

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  Section 106 commuted sum associated with planning application 04/48964/FUL included within the 20010/11 Capital Works Programme

LEGAL IMPLICATIONS: Works to be procured through Salford City Council’s Environment & Community Safety’s Ground Maintenance Team.

FINANCIAL IMPLICATIONS

Yes - the Environment Directorates Management Accountant has approved the capital element of the report.

Revenue Implications: All revenue work will be covered by the existing Grounds Maintenance service level agreement.

OTHER DIRECTORATES CONSULTED: Sustainable Regeneration

CONTACT OFFICER: Melanie Seacombe Tel: No 0161 925 1165

__________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Weaste & Seedley

1.0 Detail

  - Members of Claremont and Weaste & Seedley Wards highlighted the poor condition of a small parcel of land to the south of Borough Road and Humber Street and requested that the site should be improved so that it could be enjoyed by local residents.

1.2       The improvements are to include:

Installation of new flagging/paving

Replacement of shrubs, mulching and thinning of shrub beds

Painting/ repair to the fence/gates

Tree works

Seating

2.0 Financial

2.1 The total capital budget of £15,000 is to be funded via Section 106 commuted sum associated with planning application 04/48964/FUL included within the 20010/11 Capital Works Programme

3.0 Consultation

3.1 Consultation with local residents took place in August 2010 and consideration of their views created the brief for the design.

4.0 Conclusion

4.1 The proposal to enhance the small area of public open space will increase the opportunities for local people to relax in a pleasant environment.

TENDER APPROVAL – PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support services to proceed with a capital proposal

| Title of scheme: Humber Street Public Open Space |
| --- |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above. |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Grounds Maintenance |
| Estimated - start Date November 2010 Estimated – End Date December 2010 |
| FINANCIAL DETAILS |
| Breakdown of scheme cost | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Contract (construction costs) |  | 14.6 |  | 14.6 |
| Fees |  | .4 |  | .4 |
| Other (specify) revenue |  | 0 |  | 0 |
| 2010/11 only – phasing of capital Expenditure (£000’s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  |  |  |  |  |  | 15 |  |  |  |
| Note: The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is scheme in the Current Approved Capital programme? Yes |
| Funding identified | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Supported Borrowing |  |  |  |  |
| Unsupported Borrowing |  |  |  |  |
| Grant |  |  |  |  |
| Capital Receipts - 04/48964/FUL |  | 15 |  | 15 |
| Other – all revenue work covered by existing SLA |  |  |  |  |
| Total |  | 15 |  | 15 |
| Other financial implications |
| Decision Lead Member Customer and Support Services Approved/not approved |