|  | ITEM NO. |
| --- | --- |

REPORT OF THE: HEAD OF SERVICE ENVIRONMENTAL STRATEGY

TO: LEAD MEMBER ENVIRONMENT

ON 1st November 2010

TITLE:	Improvements to Winton Park

RECOMMENDATIONS:

That in accordance with the successful gateway bid for capital funding, the Lead Member  formally approves the expenditure of £275,057.82  for improvements to Winton Park.

EXECUTIVE SUMMARY:

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	YES

DETAILS: CONTAINED WITHIN THE REPORT

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy – Cultural Strategy – Environmental strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

_______________________________________________________________________

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  Proposed improvements comply with Disability Discrimination Act

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  Salford City Council approved Capital Budget 2010 – Parks for People

LEGAL IMPLICATIONS: Works to be procured through the partnering agreement.

FINANCIAL IMPLICATIONS

The Environment Directorates Management Accountant has approved the capital element of the report. A revenue budget for the maintenance of Winton Park is currently held by the Environment Directorate. The upgraded facilities will be managed within the existing revenue budget.

OTHER DIRECTORATES CONSULTED: N/A

CONTACT OFFICER: Ian Worsley Tel: No 0161 925 1194

__________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Winton

1.0 Detail

1.1 Over the last 4 years the city has annually attained The Green Flag Award (the benchmark national standard of excellence in recreational green areas for parks and green spaces) at Blackleach Country Park, Clifton Country Park and Victoria Park. These facilities have consistently scored well and winning the green flag award has helped promote community engagement, staff pride, local awareness and increased opportunities for external funding. In 2010 a successful submission was made for Peel Green Cemetery.

1.2	Salford does not compare favourably with other neighbouring authorities who have far more green flag award sites. A report in 2008 identified the outline costs and possible timetable for additional green flag applications across the city. Winton Park is a potential green flag site and with capital investment in key facilities will be able to achieve the standard. The park has received considerable investment from SSCF funding over the last 2 years and a busy events and education programme has been developed by the Ranger Team.

1.4	The Environment Directorate has secured £288,000 capital from the Council to support the park improvements.

1.5 The Environment Directorate’s Environmental Strategy Team and Ranger Team have undertaken a comprehensive consultation exercise with the Friends of Winton Park to determine the improvements required. In addition Children’s Services have consulted local schoolchildren regarding the improvements to play facilities for older children.

1.3 Further to the outcomes of the community consultations proposals have been developed to:

- Significantly upgrade the older children’s play area

- Install a Multi-use Games area

- Refurbish the existing Basketball court

- Create a Family fitness centre inclusive of an Outdoor Gym, children’s Fitness Trail and exercise equipment

- Remove 920m/2 derelict tarmac and reinstate it to grass

- Refurbish/overlay 1500m/2 tarmac

- Install new picnic benches and seating

The proposals have been agreed with the Friends of Winton Park, Eccles Transport & Environment Group and Eccles Neighbourhood Management Team.

2.0 Financial

2.1	A target cost of £244,495.84  has been received from Horticon Ltd, one of the Council’s partner contractors.

3.0 Conclusion

3.1	Salford with 4 Green Flag parks presently sits in the bottom quartile across AGMA. Only 2 local authorities have a poorer track record.  If approved the capital improvements proposed for Winton Park will enable a Green Flag  submission to be made in 2011.

TENDER APPROVAL – PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support services to proceed with a capital proposal

| Title of scheme: Improvements to Winton Park |
| --- |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above. Please see attached report |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Horticon Ltd. Target cost £244,495.84 |
| Estimated - Start Date Nov 2010 Estimated – End Date Dec 2010 |
| FINANCIAL DETAILS |
| Breakdown of scheme cost | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Contract (target cost) |  | 244 |  |  |
| Fees |  | 31 |  |  |
| Other (specify) |  |  |  |  |
| TOTAL |  | 275 |  | 275 |
| 2010/11 only – phasing of capital Expenditure (£000’s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  |  |  |  |  |  |  | 50 | 120 | 105 |
| Note: The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is scheme in the Current Approved Capital programme? Yes |
| Funding identified | 09/10 £000’s | 10/11 £000’s | 11/12 £000’s | Total £000’s |
| Supported Borrowing |  | 0 |  | 0 |
| Capital Receipts – 2010 approved capital budget |  | 275 |  | 275 |
| Other |  | 0 |  | 0 |
| Total |  | 275 |  | 275 |
| Other financial implications |
| Decision Lead Member Customer and Support Services Approved/not approved |

Salford City Council - Record of Decision

I Councillor J. Murphy, Lead Member for Environment, in exercise of the powers conferred on my by paragraph J (a) (i) of Section 3, of the Scheme of Delegation of the council do hereby approve:

Improvements to the recreational facilities at Winton Park

The reasons are:

The city council has approved and included within the 2009/10 capital works programme a budget to the value of £288,368 for recreational improvements that will assist with the achievement of Green Flag standard.

Works are to be delivered In accordance with Paragraph 20.1(b) of Section 7, Part 4 of Contractual Standing Orders and Rethinking Construction (the approved method of procuring construction works)

Options considered and rejected are: Not applicable

Assessment of risk: Low.

The source of funding is: Salford City Council’s capital budget

Legal advice obtained; Yes

Financial advice obtained: Yes

The following documents have been used to assist the decision process:

Report of the: Head of Service Environmental Strategy.

Contact Officer:	 Ian Worsley				tel: no: 925 1194

| * This matter is also subject to consideration by the Lead Member for/Director of | √ |
| --- | --- |
| Customer & Support services and, accordingly, has been referred to that Lead Member/Director for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |

PTO

Key

*	Tick boxes at end of these lines, as appropriate.

Signed: 								Dated:

Lead Member

_ ______________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY

*	This decision was published on

*	This decision will come in force on #			unless it is called-in in

accordance with the decision making procedure rules

Key:

#	Insert date five days after decision notice is to be published.