| PART 1 (OPEN TO THE PUBLIC) | ITEM No. 7 |
| --- | --- |

REPORT OF THE HEAD OF E-GOVERNMENT

TO CUSTOMER AND SUPPORT SERVICES SCRUTINY COMMITTEE

On 18TH November 2004

TITLE:  e-Government Update

RECOMMENDATIONS: That this report is noted and supported by the C&SS scrutiny committee to enable implementation and drive improvements and efficiencies in delivering quality services to the citizens of Salford in line with government targets.

EXECUTIVE SUMMARY:

Over the last few years Salford City Council have been steadily working towards implementing the e-Government agenda in line with central government’s directive to modernise service delivery within local government.

It has made good progress, with the mapping, collating and e-enablement of services in ways that the citizen will use in order to meet the target of100% capability of electronic service delivery of government services by March 2005 (as measured by BVPI 157 for local government services). Currently the e-enablement figure for the whole City Council stands at 85.73%.

In April 2004, central government set out number of “priority outcomes” to be put in place during 2005. These priority outcomes were intended to provide a focus for work being done to achieve the ODPM’s (Office of the Deputy Prime Minister) e-enablement targets in ensuring that the e-enablement of local authority services is delivered in a way that enhances the quality, convenience and availability of these services. Achieving these outcomes requires much deeper integration of systems and changes in the way we do business. Progress towards outcome objectives will be monitored via the authority’s Implementing Electronic Government statements for 2004 and 2005 and government funding is subject to submitting satisfactory IEG progress reports. It is also expected that the delivery of the outcomes will be supported through the outputs from the ODPM Local e-Government National Project programme (www.localegov.gov.uk).

One of the initiatives from central government is that local authorities have a corporate Graphical Information System (GIS) strategy to allow for greater sharing and access to data and assist in complying with the Freedom of Information Act, due to come into force in January 2005.

# e-Government progress to date – BVPI 157

- The City Council have currently achieved 85.73% e-enablement towards the BVPI 157 target of 100% which needs to be achieved by March 2005. This level of performance is in the top quartile in comparison to other metropolitan councils and it is still envisaged that our ambitious target will be achieved, however there is an issue being pursued with ODPM as Salford’s 100% enablement currently does not include those transactions that are unachievable due to barriers.   The latest toolkit update now includes those targets and if confirmed we may not actually achieve 100% unless the barriers can be removed

The following tables show the current status for all transactions and Directorates

|  |  | % |
| --- | --- | --- |
| Interactions Enabled | 667 |  |
| Interaction Planned | 111 |  |
| Barriers | 9 |  |
| Total Interactions | 787 |  |
| % Enablement | 85.73 |  |

|  | % Enabled |
| --- | --- |
| CHIEF EXECUTIVES | 86 |
| Chief Executives - Per/Peform | 94 |
| Chief Executives - Strat/Regen | 82 |
| Chief Executives - Housing | 87 |
| SOCIAL SERVICES | 73 |
| CORPORATE SERVICES | 86 |
| ENVIRONMENTAL SERVICES | 96 |
| DEVELOPMENT SERVICES | 91 |
| EDUCATION AND LEISURE | 74 |
| HOUSING | 89 |

|  | Enabled | Planned | Total | % Enabled |
| --- | --- | --- | --- | --- |
| Providing Information | 320 | 3 | 323 | 99 |
| Applications For Service | 187 | 43 | 230 | 81 |
| Paying For Goods and Services | 68 | 20 | 88 | 77 |
| Regulation | 28 | 18 | 46 | 61 |
| Consultation | 9 | 5 | 14 | 64 |
| Booking | 1 | 5 | 6 | 17 |
| Networks | 31 | 1 | 32 | 97 |
| Benefits and Grants | 7 | 0 | 7 | 100 |
| Collecting Revenue | 12 | 0 | 12 | 100 |
| Procurement | 4 | 16 | 20 | 20 |

A project exists for each interaction type and a quick update is provided below:

- The providing information and networks projects have now been completed.

- The application for service project is almost complete, with several online forms that still require creating.  Co-operation is required from Directorates to finish these off.

- Paying for goods and services project– the remaining processes should be e-enabled within the next few weeks, Gordon Kennedy, Salford IT Net, is currently setting up the payments system on staff computers.

- Regulation – The definition for this interaction type is not clear, the project manager has recently consulted with several local authorities to see how they interpret the definition; this has resulted in relaxing the standard currently being used at Salford.

- Consultation - There are a number of quick wins for the consultation project, which could be enabled via online feedback forms.

- The procurement project is part of a wider corporate project being headed by Andy Pollard.

- Most of the processes that relate to booking venues and facilities, are mainly in Education and Leisure and projects are already underway to complete this work

It is requested that support continues to be given in e-enabling the remaining 15% of interactions.

Directorate Commitment:

The level of directorate commitment in terms or priority and resources has always been a concern and a risk to the e-government programme.  Many hours are spent in cajoling and encouraging directorates to complete e-government analysis and actions, and this can be very time consuming and tiring. However, the e-government team appreciates the numerous demands on Directorates and welcomes the progress made by all of them towards the e-government targets. Directorate e-government representatives and the corporate e-gov team have performed above and beyond the call of duty and this should be recognised and rewarded.

Progress towards the BVPI157 targets is on schedule and whilst all concerned can’t take their eye of the ball and be complacent, the issue and risk of directorate commitment is manageable and further action from Scrutiny is not recommended at this time.

# Priority Outcomes

In April 2004 the ODPM released a set of priority outcomes to be achieved in 2005.  In most cases, this work will be in addition to the work already required for meeting BVPI157 targets.  Achieving these outcomes requires much deeper integration of systems and changes in the way we do business.

Work required to achieve the priority outcomes will also help to meet the targets set out in the cabinet work plan and the CPA assessment

The proposed outcomes for each priority service are defined in terms of:

- Required outcomes - these refer to specific online facilities that must be in place by the end of December 2005 - these have a reference number denoted by R.

- Good outcomes - the approach to delivering these outcomes may be determined locally but we are expected to commit to these objectives in order to qualify for funding in 2005/2006. Work must be approved and be being actively implemented by December 2005 and in place by 1st April 2006.  These outcomes are denoted by the reference G.

- Excellent outcomes - high achieving authorities will be asked to agree a baseline and targets for promoting awareness and take up of e-services in return for greater discretion in applying for IEG grants. These outcomes are denoted by the reference E.

In total there are 54 ‘Required’ and ‘Good’ Priority Outcomes which relate directly to the City Council, the current status of these projects are summarised below:-

Required Outcomes

| R3 | A-Z on the web site - link to LAWS | Complete |
| --- | --- | --- |
| R5 | Public access to Agenda, minutes and reports | Complete |
| R8 | Online Receipt of Planning applications | Complete |
| R10 | Online facilities to allow payments | Complete |
| R14 | Public Transport timetables | Complete |
| R17 | Housing & Ctax Eligibility Calculator | Complete |
| R20 | E-mail & Internet access & Policy | Complete |
| R24 | Implement Web Content Management | Complete |
| R26 | Monitoring performance of Corporate Web site | Complete |
| R29 | E-mail enquiry response & monitoring | Complete |
| R1 | Online School Admissions | In progress |
| R2 | Looked after Children | In progress |
| R6 | Councillor - public web pages | In progress |
| R7 | Reporting & tracking of environmental services | In progress |
| R11 | Added value' payment facilities & Business rates balances | In progress |
| R16 | E-enables 'one stop shop' resolution of Housing & Ctax enquires | In progress |
| R18 | Access to local care services | In progress |
| R21 | Develop Home working policy | In progress |
| R23 | Self service of all council services | In progress |
| R25 | Publication of Internet service standards | In progress |
| R27 | CRM 'First time fix' for citizen and business enquires | In progress |
| R28 | All e-mail & web form acknowledgements to include unique reference number | In progress |
| R12 | Online Library renewal - Prism | Not Started |
| R13 | Online booking of Sports and Leisure facilities - Gladstone MRM.plus | Not Started |
| R15 | e-consultation on traffic management proposals | Not Started |
| R19 | Remote web access to social care | Not Started |
| R22 | Implement homeworking policy | Not Started |

Good Outcomes

| G10 | Demonstrate efficiency savings from implementation of e-payments | Complete |
| --- | --- | --- |
| G18 | Establishment of e-skills training via ECDL | Complete |
| G20 | Conformance with level AA of web accessibility | Complete |
| G23 | Adoption of recognised guidelines for usability of website design | Complete |
| G2 | Community Online Database development | In Progress |
| G8 | Single Business Account - CRM | In Progress |
| G9 | Regional co-operation on procurement | In Progress |
| G13 | Parking Contravention Mitigation | In Progress |
| G16 | Systems to support joined up working on ISA | In Progress |
| G17 | Joint assessment of vulnerable People using mobile Technology | In Progress |
| G21 | E-Gif Compliance | In Progress |
| G24 | Integration of CRM and Back Office systems | In Progress |
| G25 | Facilities to support single notification of Change of Address | In Progress |
| G3 | E- Consultation - part of e-democracy programme | Not Started |
| G4 | Multimedia content | Not Started |
| G5 | Public access to GIS Spacial data | Not Started |
| G6 | Trading Standards data sharing | Not Started |
| G11 | Registration for Council Tax & Business Rates e-billing for DD payers | Not Started |
| G12 | Integrated ICT infrastructure , including Smart card usage | Not Started |
| G14 | GIS based roadworks online | Not Started |
| G15 | Mobile Processing of Ctax & Benefit Claim Forms | Not Started |
| G19 | Adoption of ISO15489 for electronic document records management | Not Started |
| G22 | Establishment of Internal Targets and measures for customer take up | Not Started |

E-Government Funding

The City Council has received £350k for 2004/5 and will receive a further £150k on the completion of a successful ‘Implementing Electronic Government’ statement to the ODPM (due on the 20th December 2004).

This year £166k has been allocated to directorate based projects that deliver the priority outcomes and contribute towards the BVPI157 targets. A similar budget will be established for next year’s projects.

The remaining fund’s are apportioned out between goods, services, consultancy and staffing on the various e-government projects described in the ICT Consolidated plan.

# Corporate Graphical Information Systems (GIS) Strategy

One of the initiatives from Central Government is that Local Authorities have a Corporate GIS Strategy; this will allow for greater sharing of data and will comply with the Freedom of Information Act.

An independent company, Salford GIS, has been commissioned to undertake an audit on all Salford City Council’s information currently held in GIS and also information that is not currently captured in GIS that would benefit from being on such a system.

The purpose of this exercise is to:-

- Establish the current position, and suggest the future ideal solution.

- Recommend a pragmatic way forward including likely costs and resources required.

- Recommend which GIS Software products are best capable of supporting the requirements.

- Prioritise areas for GIS development, which will show most benefits for least cost.

- Identify options for macro management, micro maintenance of spatial data.

- Establish protocols that will enable the sharing of spatial data, and allow the Council to meet e-Government targets.

### The scope of the exercise:-

- Includes a review of existing investment in GIS technology / applications.

- Includes identifying the areas that should be targeted with regard to future GIS development.

- Includes a review of available GIS software that will best meet the needs giving due consideration to the GIS systems currently in use, and linkages to back-office systems.

- Includes assistance with the development of a GIS Strategy.

- Excludes the actual implementation of any GIS projects.

At present only a rough draft of the consultants report is available, once finalised the report will be submitted to Directors team for consideration/comments.