BEST VALUE REVIEW OF ICT SERVICES

Highlight Report to Customer & Support Services Scrutiny Committee

27th September, 2004

Cumulative Achievements

Scoping document agreed Project team established, trained in BVR process & meeting regularly Actions/notes from all meetings being distributed to staff and published on Intranet Communication and consultation plan produced and implemented Maturity assessment being completed by Review Project Team Early wins achieved: Integrate Salford @dvance and IT Net service planning and management meetings Strengthen joint Customer Services / ICT service planning meetings Initial paper produced on strengthening Project Management capacities Regular update reports to lead member & SMG introduced Staff development and improvement team established & meeting regularly with notes distributed to all staff ICT induction pack drafted ICT open day held as part of marketing approach ICT training for staff & members – a draft discussion document produced for Director & Lead Member Updated ICT Intranet site in design stage BVR Intranet site published and all City Council staff and Elected Members informed Regular newsletters going to ICT staff & published on Intranet Milestone project plan produced and agreed by project team Customer satisfaction survey completed and outcomes reported to the project team, lead members, Corporate Services Senior Management Group, ICT staff, participants and also published on Intranet Commissioned DA service and Manchester Business School to carry out a best practice review of Local Authorities and private sector Directors consulted at pre-visioning stage Director, Lead member and Deputy Lead member attended a workshop with the project team to give their thoughts on current services and future needs Visioning challenge has taken place on 22nd July (a summary of the main issues is attached Appendix 1)

Next Actions

Continue with improvements by meeting further targets from the early wins programme and from the service improvement and development team Focus groups to be arranged as a follow up to the customer satisfaction survey Outcomes of the DA / MBS commissioning Consolidation of analysis of current service, issues raised via BVR consultation & visioning challenge, research and DA / MBS outcomes in preparation for options appraisal and challenge

### APPENDIX 1

### BEST VALUE REVIEW OF ICT SERVICES

### SUMMARY OF ISSUES RAISED AT THE VISIONING CHALLENGE

#### Local Context

- Pledges, the vision for greater service collaborative working (Think Customer), Gershon and e-Gov targets will drive the ICT agenda and priorities

#### National context

- ODPM priority service outcomes need to be addressed

- Lots of evidence nationally of improved frontline access enabled through ICT

- Salford ICT Services is a major player on the national stage with its BPR method valued and used by many councils and with its contribution to national CRM programme

##### Proposed review & outcomes

- Are we doing the right things, are we doing things right?

- Future services, structures, standards, processes.

- Getting the benefits from ICT?

- Co-ordination of ICT across the council

#### 4 C’s

- The review will look at the potential for any niche partnering

- The outcomes of the work being done by DA/MBS will challenge, compare Salford’s position

- National benchmarking comparison via SOCITM

- Need to consult with LSP specifically the PCT, community committee reps and Police Authority, citizen groups, business sector

###### Initial Conclusions

- Initial conclusions are that :

- ICT is a key enabler to council and city-wide change programme

- We need to ensure benefits of ICT are realised

- Directorates are increasingly ICT aware and we need to reinforce corporate approach

- Recruitment and retention will become a major issue as the market picks up

- It was recognised that we have a well respected team in Salford with a high national profile which needs to be built on

# Text boxes

ITEM No 8