| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING ON MONDAY 1st NOVEMBER 2004

TO THE LEAD MEMBER FOR HOUSING ON THURSDAY 4th NOVEMBER 2004

TITLE : STREETSCAPE SCENES PROGRAMME 2004/05

RECOMMENDATIONS:

- That Lead Member for Housing approves the proposed Streetscape Scenes Programme for 2004/05

- That Lead Member for Planning notes the proposed Streetscape Scenes Programme for 2004/05

EXECUTIVE SUMMARY: This report details the proposed Streetscape Scenes Programme for 2004/05. Approval to the programme will enable individual projects to be developed and implemented in order to ensure that the allocated funding is spent and outputs/outcomes achieved.

BACKGROUND DOCUMENTS:

(Available for public inspection)

ASSESSMENT OF RISK:  Medium:

This programme has been delayed because of uncertainty about the availability of match funding from ERDF.  Failure to achieve spend will result in a lower impact of the Housing Market Renewal programme.

THE SOURCE OF FUNDING

Housing Market Renewal Grant and European Regional Development Fund (ERDF)

LEGAL ADVICE OBTAINED

Ian Sheard 0161 793 3084

FINANCIAL ADVICE OBTAINED

Dave McAllister 0161 793 2482 / Nigel Dickens 0161 793 2585

CONTACT OFFICER:

Mike Arnold 0161 793 3646

WARD(S) TO WHICH REPORT RELATE(S)

Broughton, Claremont, Kersal, Langworthy, Ordsall, Weaste and Seedley, Irwell Riverside

# KEY COUNCIL POLICIES

DETAILS (Below)

- Background Information

1.1	Through the Housing Market Renewal Fund (Sustaining Neighbourhoods) an allocation of £540k is available to support the Streetscape Scenes Programme in 2004/05.

  - The proposed programme focuses upon environmental improvements in housing areas. The programme supports works in the priority regeneration areas and other areas within the HMRF where small scale improvements can significantly improve the quality of life for local people.

  - Over the last few months, a programme of works for Streetscape Scenes has been developed on the assumption that ERDF support of £619k would be available to support this programme over 2004/05 and 2005/06.

  - However, it is now clear that full approval to ERDF funding is unlikely to be secured in sufficient time to support the 2004/05 Streetscape Scenes Programme.

- Details

2.1	The 2004/05 Streetscape Scenes Programme was originally developed on the basis that  ERDF would be available to support the programme, and was as follows:-

Greenstreets				£100k

Community Environmental

Programme				£100k

Duchy and Pendlebury

Environmental Improvements	  £50k

Weaste Alley Gating			  £11k

Weaste Environmental

Improvements				£168k

Weaste Footpath Improvements	£100k

The Cliff Alleyway Resurfacing	  £50k

Broughton Playing Field Security	  £15k

New Deal Community Alley

Gating					  £20k

New Deal Neighbourhood

streetscapes				  £35k

Broughton Road/Cromwell Road

Public Realm Improvements		  £20k

New Deal Estate Improvements	  £25k

Seedley and Langworthy

Temporary Treatment Sites		  £10k

Seedley and Langworthy Alley

Gating					  £90k

TOTAL					£794k

2.2	Additional details of the schemes being developed through Greenstreets and the Community Environmental Programme are noted in Appendix 1.

2.3	To date no ERDF approval has been secured and it is necessary now to proceed on the basis of HMRF alone, to maximise spend and to meet community aspirations on the ground.  On the basis that only £540k HMRF funding is currently confirmed for this programme in 2004/05 the scale of the programme has been reduced accordingly. It is proposed that the following programme of works be approved:-

Greenstreets				  £50k

Community Environmental

Programme				  £70k

Duchy and Pendlebury

Environmental Improvements	  	-

Weaste Alley Gating			  £11k

Weaste Environmental

Improvements				£168k

Weaste Footpath Improvements	  £89k

The Cliff Alleyway Resurfacing	  £50k

Broughton Playing Field Security	  	-

New Deal Community Alley

Gating					}

New Deal Neighbourhood

streetscapes				}

Broughton Road/Cromwell Road

Public Realm Improvements

New Deal Estate Improvements	}£70k

Seedley and Langworthy 		}

Temporary Treatment Sites		}

Seedley and Langworthy Alley

Gating					 }£70k

TOTAL					£578k

2.4	The programme proposed for 2004/05 recognises the priorities set by existing contractual commitments and simultaneously seeks to balance spend in the priority regeneration areas and new starts in other areas of the HMRF.

2.5	A decision on the most appropriate schemes to implement through Greenstreets, Community Environmental Programme, New Deal and Seedley and Langworthy will be taken in consultation with Project Managers and Area Boards in each area.

2.6	Individual scheme details will be reported to Lead Member for approval.

2.7	All the schemes proposed will be developed in consultation with local communities by officers of the City Council, Red Rose Forest (who are delivering Greenstreets) and Groundwork (who are delivering the Community Environmental Programme).

2.8	A modest amount of over programming  (7%) is considered appropriate and  the programme will be managed effectively  to prevent overcommitment against available resources.

2.9	Officers will continue working to confirm approval of ERDF funding to support the Streetscape Scenes programme in 2005/06 as a priority. If approval is forthcoming in time to support the 2004/05 Streetscape Scenes programme, consideration will be given to identifying additional projects which can be brought forward.

2.10	It is proposed that the projects originally included in the 2004/05 programme which now cannot be implemented be given first call on funding available in the 2005/06 through the Streetscape Scenes programme.

- Recommendations

  - That Lead Member for Housing approves the proposed Streetscape Scenes Programme for 2004/05.

3.2	That Lead Member for Planning notes the proposed Streetscape Scenes Programme for 2004/05

| Malcolm Sykes Strategic Director of Housing and Planning |  |
| --- | --- |

Appendix 1.

Greenstreets

Dog Track estate - tree adoption

Seedley and Langworthy - defensible space

Highfield Road - croft treatments/tree planting

Seedley and Langworthy - alleyway greening

Norfolk and Suffolk St - alleyway greening/tree planting

Bolivia St - alleyway greening/tree planting

South Radford St - tree planting

Community Environmental Initiative

Cliffside - alley gating

Albert Park Estate - planters

Weatherall St - derelict site

Central/ Trinity Park - improvements

Dog Track community space

Gargrave St – open space

London Estate - planters