| TENDER APPROVAL – PROFORMA |
| --- |
| REPORT TO LEAD MEMBER FOR DEVELOPMENT SERVICES |
| Title of Scheme : Lumns Lane Civic Amenity Site – Refurbishment.. |
| Recommendations (Include on report to Lead Member for Directorate only if preferred) Acceptance of estimated costs for work to be carried out. |
| Scheme Details (Include on report to Lead Member for Directorate only if preferred) See report to Lead Member for Development Services. |
| Tender Details (Include on report to Lead Member for Directorate only if preferred) See report to Lead Member for Development Services. |
| Estimated – Start Date : January 2004 Estimated – End Date : April 2004 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Costs : | 01/02 | 02/03 | 03/04 | 04/05 | Total |
|  | £000’s | £000’s | £000’s | £000’s | £000’s |
| Contract | - | - | 39 | 11 | 50 |
| Fees | - | - | 11 | 2.5 | 13.5 |
| Other (Specify) Site Investigation/Diversions | - | - | - | - | - |
| Total Cost | - | - | 50 | 13.5 | 63.5 |
| Current Year – Phasing of Expenditure (£000’s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| - | - | - | - | - | - | 2 | 2 | 3 | 14 | 14 | 15 |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 01/02 | 02/03 | 03/04 | 04/05 | Total |
|  | £000’s | £000’s | £000’s | £000’s | £000’s |
| Borrowing (ACG) | - | - | - | - | - |
| SCA | - | - | - | - | - |
| Grant (Specify) | - | - | - | - | - |
| Receipts | - | - | - | - | - |
| Other (Specify) GMWDA Funding | - | - | 50 | 13.5 | 63.5 |
| Total | - | - | 50 | 13.5 | 63.5 |
| Other Financial Implications |