S A L F O R D   C I T Y   C O U N C I L

###### Development Services Directorate

ENGINEERING AND HIGHWAYS DIVISION

DRAFT BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2004/05

LISTED BY COMMUNITY COMMITTEE

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 04/05 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Broughton & Blackfriars: Manchester / Salford Inner Relief Route, Stage 3 Manchester / Salford Inner Relief Route, Stage 3 Hough Lane Footbridge A5066 Adelphi Street and Silk Street A6 Chapel Street/ Blackfriars Street Improvement Chapel Street Pedestrian Route Improvements | Major Highway Bridge Maintenance Highway Maintenance Public Transport Other Minor Works | 24489 125 220 130 95 | 1232 6000 125 220 10 90 | Jointly funded with Manchester CC Approx £6.000m unspent TSG in 2003/04 New Parapets and re-painting PRN scheme from priority list (Data-led) Carry-over scheme from 2003/04 Contributes towards Central Salford Strategy |
| Broughton & Blackfriars Sub-total |  |  | 7677 |  |
| Claremont, Weaste & Seedley: Eccles Old Road Underpass Stott Lane Railway Bridge | Bridge Maintenance Bridge Maintenance | 150 45 | 50 45 | Carry-over scheme from 2003/04 Parapet improvement |
| Claremont, Weaste & Seedley Sub-total |  |  | 95 |  |
| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 04/05 (£000s) | Comments |
| Eccles: Monton Centre Traffic Management Barton Lane, Barton, Pedestrian Improvements New Lane Speed Management Scheme Trafford Rd, Barton, Speed Management Scheme A57 Barton Cycling Facility Improvements Barton Road / Barton Lane Junction Improvement | Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Cycling Scheme Other Minor Works | 100 50 60 60 270 130 | 100 50 60 60 125 130 | ) Schemes to be ) the subject of ) public consultation Approved in 2003 following consultation Scheme will assist Salford’s Cycling Strategy Includes new pedestrian stage at signals |
| Eccles Sub-total |  |  | 525 |  |
| Irlam & Cadishead: Cadishead Way Stage 1 Cadishead Way Stage 2 Liverpool Rd, Cadishead, Speed Management Cadishead North West Area Safety Scheme Carlton Footbridge Cadishead Town Centre Improvements | Major Highway Major Highway Local Safety Scheme Local Safety Scheme Bridge Maintenance Other Minor Works | 9550 19860 40 288 155 500 | 75 14514 40 30 2 8 | Outstanding settlement of land purchases Speed reduction scheme – linked to Cad’ Way Carry-over scheme from 2003/04 Scheme complete – retention monies only Scheme for 2005/06. Consultation in 2004/05 |
| Irlam & Cadishead Sub-total |  |  | 14669 |  |

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 04/05 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Kersal, Pendleton & Charlestown: Pendleton Roundabout Parapets Wallness Bridge A56 Bury New Rd (Bury Boundary – Singleton Rd) A56 Bury New Rd Quality Bus Corridor | Bridge Maintenance Bridge Maintenance Highway Maintenance Public Transport | 175 78 420 460 | 175 78 200 230 | Renewal of parapets Refurbishment and re-painting Carry-over scheme from 2003/04 Carry-over scheme from 2003/04 |
| Kersal, Pendleton & Charlestown Sub-total |  |  | 683 |  |
| Ordsall & Langworthy: West Egerton Street Bridge Woden Street Footbridge A5066 Oldfield Road (Ordsall Lane – Regent Rd) | Bridge Maintenance Bridge Maintenance Highway Maintenance | 55 170 175 | 5 170 175 | Carry-over scheme from 2003/04 Refurbishment and re-painting PRN scheme from priority list (Data-led) |
| Ordsall & Langworthy Sub-total |  |  | 350 |  |
| Swinton: Wardley Industrial Estate Traffic Management Eccles Road Footbridge Little Moss Lane | Local Safety Scheme Bridge Maintenance Highway Maintenance | 75 85 350 | 75 85 80 | Scheme subject to public consultation Bridge re-painting Carry-over scheme from 2003/04 |
| Swinton Sub-total |  |  | 240 |  |

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 04/05 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Walkden & Little Hulton: A575 Walkden Road (Manchester Rd – Park Rd) A6 Manchester Rd (bolton Rd – Smithfold Ave) A5082 Armitage Ave (Manchester Rd – Boundary) A6 High Street / Campbell Way, Walkden | Highway Maintenance Highway Maintenance Highway Maintenance Local Safety Scheme | 251 815 470 110 | 220 50 30 110 | Carry-over scheme from 2003/04 Carry-over scheme from 2003/04 Carry-over scheme from 2003/04 Tied to redevelopment (Deferred from 03/04) |
| Walkden & Little Hulton Sub-total |  |  | 410 |  |
| Worsley & Boothstown: Greenleach Lane | Local Safety Scheme | 50 | 50 | Speed Management scheme |
| Worsley & Boothstown Sub-total |  |  | 50 |  |
| Citywide/ Other Schemes: Anti-skid Surfacing Programme White Lining Programme Accident Investigation Monitoring & Amendments to Previous Schemes Speed Management Policy Safer Routes to Schools Dealing With Disadvantage Initiative Continued…… | Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme | - - - - - - 550 | 50 10 20 50 10 120 40 | ) On-going City-wide ) programmes of ) work to continue ) the strive to ) reduce road traffic ) casualties Contribution to DfT initiative |
| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 04/05 (£000s) | Comments |
| Citywide / Other Schemes (Continued . . . ) Bridges General Subways Culvert Safety Improvement Programme Railtrack Incursion Works Structural Maintenance of Minor Roads Cycle Parking Programme Sustrans Routes Signing Sustrans Route Improvements Cycling Grants Fund Greater Manchester Local Transport Plan Salford City Council Travel Plan M60 / PRN Signing AGMA Countywide Road Safety Advertising Disabled Persons’ Facilities at Pedestrian Crossings Safer Routes to School Minor Works GMTU Non-core Modelling Work Public Rights of Way Signing PROW Improvements | Bridges Bridges Bridges Bridges Highway Maintenance Cycling Cycling Cycling Cycling Other Other Other Other Other Other Other Other Other | - - 50 250 - 120 50 100 250 200 125 170 20 430 45 40 40 500 | 10 5 20 175 500 50 50 50 50 40 25 55 4 200 15 10 10 50 | Routine small scale improvements Routine small scale improvements HSE Requirements Schemes to reduce H’way Authority liability Schemes targeted at reducing tripping claims ) Schemes to assist ) implementation ) of Salford’s ) Cycling Strategy Agreed contribution between 10 GM Auth’s Travel Plan for Civic Centre Agreed contribution between 10 GM Auth’s Agreed contribution between 10 GM Auth’s Schemes to improve BVPI 165 Minor works to assist School Travel Plans Minor works to assess development proposals ) Schemes to improve ) BVPI 178 |
| Citywide/ Other Schemes Sub-total |  |  | 1619 |  |
| GRAND TOTAL |  |  | 26318 |

| Reserve Schemes (From 2005/06 Forward Programme) | Community Committee | Total Cost (£000s) | Spend in 04/05 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Local Safety Schemes: A6 Chorley Road Route Scheme Bridge Assessment & Strengthening: Heywood Way Subway Infill Highway Structural Maintenance: A5066 Oldfield Road (Regent Rd – The Crescent) A5066 Ordsall Lane (Oldfield Rd – Metrolink Line) A5063 Trafford Road (Regent Rd – The Quays) A575 Cleggs Lane (A6 – Bolton Boundary) Schemes to Assist Cyclists: A57 Barton Cycling Facilities Other Minor Works: Further Disabled Persons’ Ped’ Crossing Facilities | Swinton Charlt’n, Pend’ & Kersal Ord & Lang / Br & Bl Ordsall & Langworthy Ordsall & Langworthy Walkden & Little Hulton Eccles / Irlam & Cad’ Various | 90 115 310 260 60 485 250 500 | 90 115 310 260 60 485 125 100 |  |
| TOTAL |  |  | 1545 |  |

E/DF/T/8/1

28 April 2004