| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF DEVELOPMENT SERVICES

TO THE LEAD MEMBER OF DEVELOPMENT SERVICES

ON THE 13th SEPTEMBER 2004

TITLE : 	TRAFFORD ROAD BARTON   -   ACCIDENT REDUCTION SCHEME

RECOMMENDATIONS : That approval is given to place an order with City Highways for the construction of the Trafford Road accident reduction scheme for the sum of £75,616.59

EXECUTIVE SUMMARY :  The purpose of the report is to seek approval to accept the quotation from City Highways for the construction of the Trafford Road accident reduction scheme

BACKGROUND DOCUMENTS :

Report to Regulatory Panel (Planning and Transportation), 21st June 2001

Approval of Trafford Road, Eccles - Proposed Traffic Calming Scheme – Report to the Lead Member Of Development Services, 15th December 2003

Approval of 2004/05 Local Transport Capital Programme – Report to the Lead Member Of Development Services, 16th June 2004

ASSESSMENT OF RISK: LOW

THE SOURCE OF FUNDING IS; Transport Capital Programme (Block 3)

LEGAL ADVICE OBTAINED; Not requested

FINANCIAL ADVICE OBTAINED; D McAllister

CONTACT OFFICER : D A Dean x3866

WARD(S) TO WHICH REPORT RELATE(S); Barton

KEY COUNCIL POLICIES; Safer Salford / Stronger Communities

  - BACKGROUND;

  - Trafford Road is primarily a residential route, although it has acquired the characteristics of a local distributor.

  - A scheme for traffic calming was originally presented to the Regulatory Panel on the 21st June 2001 but a decision was made to “take no further action” and Officers were requested to revisit the proposals.  Since that time however, the accidents have continued, and an analysis of the last 3 years reveals a total of 11 recorded injury accidents.  Consequently, the site still figures highly in our list of recognised priority sites.

  - Extensive consultation has now taken place with the ward councillors, emergency services and local residents with the result that the original scheme has been modified.  There have also been subsequent changes to the scheme of delegation that have led to a previous report to Lead Member (15th December 2003) at which approval was sought (and granted) for both the scheme itself and authority to advertise our intention to introduce the Order.  (Lead Member now has authority to both approve schemes which are included in an approved programme or for which funding has been identified and also to authorise the advertising of our intention to introduce a Traffic Regulation Order).

  - Lead Member should note that although the scheme of delegation empowers him to authorise the advertising of an Order it does not allow him to consider objections, these remain within the province of the Regulatory Panel.  However, in this instance no objections were received and therefore the Order can be introduced unopposed.

- DETAILS;

- The proposals for the scheme comprise;

- The construction of 13 No. sets of speed cushions along Trafford Road

- The construction of 3 No. flat top plateau speed tables on Trafford Road near to Adelaide Street, Cawdor Street and the All Saints R.C school

- Installation of appropriate traffic signs and lines

- It is anticipated that the work will commence in October 2004 and take approximately 8 weeks to complete.

- The construction of the scheme will require local traffic diversions to be established on Liverpool Street, Cawdor Street and Barton Lane. It is proposed that affected residents and businesses are advised of the traffic management proposals well in advance of commencement

- FINANCIAL IMPLICATIONS

- A quotation for the proposed works has been received from City Highways for £75,616.59.

- The overall cost of the scheme is summarised as follows

Works  	£75,616.59

Fees  		£16,279.94

Total  		£91,896.53

- The cost of the works will be met from the 2004/05 Block 3 Local Transport Capital Expenditure Settlement.

- RECOMMENDATIONS

- That approval is given to place an order with City Highways for the construction of the Trafford Road accident reduction scheme for the sum of £75,616.59

# Malcolm Sykes

## Director of Development Services