# TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Corporate Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CORPORATE SERVICES |
| --- |
| Title of Scheme : Report of Tenders for the Re-location of Swinton Library |
| Recommendations: That approval be granted to proceed with the acceptance of the lowest tender submitted by Wernick Hire Limited, for the provision of a temporary building to house Swinton Library, including hire charges for 105 weeks. |
| Scheme Details [See attached report] |
| Tender Details [See attached report] |
| Estimated - Start Date : 5th July 2004 Estimated End Date – 23rd September 2006 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Wernick Hire Limited Tender Cost : £476,739.00 |
| Breakdown of Scheme Cost : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Contract | 186.1 | 195.2 | 95.4 |  | 476.7 |
| Fees | 29.2 | 3.6 | 5.5 |  | 38.3 |
| Other |  |  |  |  |  |
| Total Cost | 215.3 | 198.8 | 100.9 |  | 515.0 |
| 2004/05 only - Phasing of Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| 1.8 | 4.2 | 3.8 | 64.9 | 22.7 | 15.7 | 15.7 | 19.4 | 15.7 | 19.4 | 15.7 | 15.7 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes |
| Funding Identified : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Neighbourhood Nurseries Initiative & Surestart Local Programme) |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other NHS Lift (enabling fund) | 186.1 | 198.8 | 100.9 |  | 515.0 |
| Total | 186.1 | 198.8 | 100.9 |  | 515.0 |
| Other Financial Implications |
| Decision Lead Member Corporate Services Approved/Not Approved |

Note 1 : If unsupported borrowing is to be used, please show under other financial implications how revenue savings can be made to fund the capital financing costs. Please consult your Capital Accountant if you need assistance with completing this or any other part of this form.