# TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Corporate Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CORPORATE SERVICES |
| --- |
| Title of Scheme: Oakwood Park Play Area |
| Recommendations That approval be granted to proceed with the acceptance of a tender to build a toddlers play area in Oakwood Park. |
| Scheme Details (see attached report) |
| Tender Details (see attached report) |
| Estimated - Start Date : 14/06/04 (on site) Estimated - End Date : 06/08/04 |
| FINANCIAL DETAILS |
| Recommended Tenderer : G Spratt Landscaping Ltd Tender Cost : £55,079.97 |
| Breakdown of Scheme Cost : | 03/04 £000‘s | 04/05 £000‘s | 05/06 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  | 54 | 1 |  | 55 |
| Fees | 4 | 10 | 2 | 1 | 17 |
| Other (Specify) |  |  |  |  |  |
| Total Cost | 4 | 64 | 3 | 1 | 72 |
| 2004/05 only - Phasing of Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  | 27 | 37 |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? No |
| Funding Identified : | 03/04 £000‘s | 04/05 £000‘s | 05/06 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other - Section 106 funding | 4 | 64 | 3 | 1 | 72 |
| Total | 4 | 64 | 3 | 1 | 72 |
| Other Financial Implications |