| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING & PLANNING

TO THE LEAD MEMBER FOR HOUSING ON THE 21ST OCTOBER

TO THE LEAD MEMBER FOR PLANNING ON THE 25TH OCTOBER

TO: CABINET BRIEFING

ON 2ND NOVEMBER 2004

TITLE: 	ORDSALL DEVELOPMENT FRAMEWORK

RECOMMENDATIONS:	That the consultants’ report is received and that the development framework is endorsed as the basis for further work on the regeneration of Ordsall.

EXECUTIVE SUMMARY: 	The City Council has been working jointly with Legendary Property Company (LPC) to develop proposals for the regeneration of Ordsall.  LPC commissioned architects, BPTW, to prepare a draft development framework for the area.  The framework sets out proposals for the use of vacant land in the area and for improvements to roads and footpaths, parks and open spaces and community facilities.  It is expected that between 500 and 800 new dwellings will be built in the area, including as many family houses as possible.  The document will be used as the basis of a development agreement between the Council and LPC.

BACKGROUND DOCUMENTS:	Ordsall: Framework for Improvement, report by BPTW

(Available for public inspection)

ASSESSMENT OF RISK: 	Medium: The proposals are largely dependent on private sector investment, which is subject to market conditions.

THE SOURCE OF FUNDING: 	Most new development will be privately-funded, with the majority of sites developed by LPC in accordance with the proposed development agreement.  Funding for the proposed environmental and infrastructure improvements is to be determined.  However, it is anticipated that a proportion of development profits will be recycled into the area.  The capital receipt from the disposal of the Radclyffe school site will contribute to funding the new Ordsall Primary School.

LEGAL ADVICE OBTAINED: Yes: Nikki Smith

FINANCIAL ADVICE OBTAINED: Yes: Paul Gee

CONTACT OFFICER: 	Barry Whitmarsh 793 3645

WARD(S) TO WHICH REPORT RELATE: Ordsall

KEY COUNCIL POLICIES:

Key Pledge 2: Reducing crime in Salford City Council

Key Pledge 7: Enhancing life in Salford City Council

Unitary Development Plan

DETAILS

- PURPOSE OF THE REPORT

  - The City Council has been working jointly with Legendary Property Company (LPC) to develop proposals for the regeneration of Ordsall.  LPC commissioned architects, BPTW, to prepare a draft development framework for the area.

  - BPTW have now submitted their final report to the City Council and to LPC.

  - The framework sets out proposals for the use of vacant land in the area and for improvements to roads and footpaths, parks and open spaces and community facilities.  There is no intention to demolish good, existing housing stock as part of the proposals.

  - The purpose of this report is to inform members of the conclusions of BPTW’s work, to set out the next steps and to seek endorsement of the development framework as the basis for further work.

2	PROGRESS TO DATE

  - BPTW have carried out survey and consultation work, including a walking audit of the estate.  An exhibition of their ideas for the area was held between 17th and 25th April, at Ordsall Hall.

  - Over 300 people attended the exhibition and 40 people completed and returned questionnaires.  The proposals generally received overwhelming support, both from the returned questionnaires and from the comments made by visitors.

  - The final report was presented to the Ordsall and Langworthy Community Committee on 5th October.  It was resolved that Community Committee receive the consultants’ report and endorse the development framework as the basis for further work on the regeneration of Ordsall.

### THE FRAMEWORK

  - A full copy of the report has been placed in the members’ library and is also available for inspection at Ordsall library.

  - An extract from the report (a reduced, black and white copy of the framework drawing and a description of its contents) is appended.  A colour copy of the drawing will be available at the meeting.

  - The document is not intended to be a blueprint for the development of any particular site.  It proposes a number of environmental and infrastructure improvements that would benefit the estate, identifies sites suitable for development, sets out key principles to guide development and illustrates possible building footprints.  However, the final form of any new development may differ from that illustrated, while still following the design principles.

### KEY PROPOSALS

  - The contents of the framework are described in the attached extract.

  - In summary, the key proposals are:

- Environmental and infrastructure improvements throughout the estate.

- New development on currently vacant land.

- New development to create natural surveillance to new and existing streets.

- Improve ease of access through estate.

- New primary school and children’s centre.

- New retail centre on Trafford Road.

- New community facilities.

- New houses and apartments, with emphasis on family housing.

- Longer-term opportunity for mixed development on Ordsall Riverside.

### KEY ISSUES

  - The number of new dwellings to be built and their type and tenure, will need further discussion.  There are around 2,000 dwellings in the Ordsall estate at present, most of which are social rented.  Planning permission has recently been granted for over 1,000 new apartments, on Trafford Road and Ordsall Lane, which are expected to be for private sale.

  - The development framework does not specify a proposed number of new dwellings.  BPTW consider that up to 1,300 new properties could potentially be accommodated within the estate; however this figure would only be achieved if all the available sites were developed and a high proportion of apartments built.

  - In practice, the number of new dwellings is likely to be lower.  The final number built is expected to be between 500 and 800, including as many family houses as practical.

  - The proposal to open up a new road between Trafford Road and Ordsall Lane and to improve the existing north-south pedestrian route needs careful design in detail.  It is important that they do not become used for rat-running, encourage fast traffic or create insecure escape routes from crime scenes.  BPTW have demonstrated that these issues can be resolved through careful design.

  - The framework plan indicates several alternative locations for public services, such as health and community facilities.  The site for the new primary school is decided.  However, further work is needed to determine the scale of other community buildings needed to serve the growing population of the estate and of Salford Quays.  Once the scale of service provision is decided, there will need to be further debate with service providers and residents on the location of facilities.  There will be tensions between the benefits of co-locating services (for example, on a community campus centred around the school and proposed Trafford Road shops) and the benefits of dispersing services across the estate.

  - The size and location of play areas and open spaces will need careful consideration.  The framework illustrates a level of provision that is consistent with the Council’s emerging open space strategy.  However, some play areas are shown located very close to existing dwellings, which could cause neighbour nuisance.  Existing residents will value some of the existing areas of open space shown as being developed and a case made for their retention or partial retention.

  - The framework concentrates on the main Ordsall estate, where nearly all the potential development sites are in Council ownership.  It also illustrates the potential for mixed-use redevelopment of the existing industrial and commercial area on Ordsall Riverside, in accordance with the draft UDP and creation of a new footbridge over the Canal to the Cornbrook Metrolink stop.  This element of the framework potentially is more visionary in nature, pulling the regional centre closer to Salford and helping open up the river.  However, development of this area is a lower priority than completing regeneration of the existing estate.   The future of existing businesses and employment opportunities will be a key issue in determining the phasing of this element.  It is likely that compulsory purchase powers will have to be used to assemble development sites and enable development of the proposed new footbridge.

### THE NEXT STEPS

  - It is not intended that the framework be formally adopted as Council policy, but that it is endorsed as the basis for further work.  In particular, it will be used as the basis of a development agreement between the Council and LPC.  The key principles will also be reflected in future planning documents.

  - The development agreement will establish LPC as the lead developer of Council-owned land in Ordsall, will set out delivery mechanisms and will set out arrangements for how profit from new development will be used.  A further report will be submitted once heads of terms for the development agreement have been drafted.

  - Further consideration is to be given to how the principles will be reflected in future planning documents.  There would be advantages to developing the framework as a formal Development Plan Document, giving greater weight to the proposals.  This would be particularly advantageous in supporting planning applications for the redevelopment of the redundant school sites and for new retail development.  Set against these advantages, the process of preparing a formal document would be lengthy, and the necessary additional public consultation could be confusing to the community.  As compulsory purchase powers are not likely to be needed to progress the initial work, it may be appropriate to start to progress development in the main estate in advance of any formal planning document.

  - A formal planning document will probably be needed to progress redevelopment of Ordsall Riverside.  English Partnerships have expressed interest in helping progress this scheme and it is a project that may be of interest to the proposed Urban Regeneration Company.  Further consideration needs to be given as to how soon this project should be progressed.

  - It is likely to take at least five years to implement the framework proposals.  Some of the proposals can potentially be started fairly quickly.  However, some of the most significant development opportunities cannot be started until the new primary school is open and the existing school sites made available.

  - Development of the new school is a critical element in the regeneration of the area.  As well as releasing potential sites for new development, it should be a landmark of the regeneration, helping to attract new families.  The range of community activities accommodated within the school and children’s centre and their physical connections to the rest of the estate are of particular importance.

  - The development framework will be a guide as to the scale and location of new development and the priorities for environmental improvements.  However, more work will be needed to prepare detailed proposals for individual sites.

  - Consultation with local residents and other stakeholders will continue to be an important part of the process, as individual projects are developed.

### RECOMMENDATIONS

### It is recommended that the consultants’ report is received and that the development framework is endorsed as the basis for further work on the regeneration of Ordsall.

##### Malcolm Sykes

## Strategic Director of Housing & Planning