| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF DEVELOPMENT SERVICES

TO THE LEAD MEMBER FOR DEVELOPMENT SERVICES

ON 25TH NOVEMBER 2003

TITLE :  CADISHEAD NORTH WEST AREA TRAFFIC CALMING SCHEME

RECOMMENDATIONS :  That authority be given to accept the lowest or most suitable tender to carry out traffic calming measures in Cadishead North West Area.

EXECUTIVE SUMMARY :  The purpose of this report is to seek authority to accept the lowest or most suitable tender to carry out traffic calming measures in Cadishead North West Area.

BACKGROUND DOCUMENTS :

(Available for public inspection)

Report to the Lead Member for Development Services dated 13th May 2003.

ASSESSMENT OF RISK:  Low.

THE SOURCE OF FUNDING IS:  The Highways Capital Programme 2003/2004.

LEGAL ADVICE OBTAINED:  T. McGuinness.

FINANCIAL ADVICE OBTAINED:  D. McAllister

CONTACT OFFICER :  J.D. Pedder – Ext:  3868

WARD(S) TO WHICH REPORT RELATE(S):  Cadishead.

KEY COUNCIL POLICIES:  Community Safety.

DETAILS (Continued Overleaf):

Updated : 19/07/2002

- BACKGROUND

1.1	At the meeting of the Lead Member on 13th May, 2003, approval was given to the Block 3 Transport Capital Programme which included £245,000 for the Cadishead North West Area Traffic Calming Scheme.

1.2	Proposals have been prepared to produce a scheme comprising traffic management and traffic calming measures in order to slow down the speed of traffic in an attempt to address the level of accidents within the estate and also discourage its use as a short cut especially during the peak period.

1.3	A number of consultation exercises have taken place with both ward members, local residents and representatives from the emergency services and bus operators allowing the design of the scheme to be amended taking on board the feedback that has been received.

- DETAILS

2.1	The scheme comprises:

- Introduction of one-way routes on Allenby Road, Kitchener Avenue, The Vista and Haig Avenue.

- The closure of Victory Road between Haig and Kitchener Avenue to prevent rat-running.

- Traffic calming measures including 3 priority chicanes, 6 junction tables, 48 pairs of speed cushions and 10 road humps between Liverpool Road, Victory Road, Cumberland Avenue, Lords Street, Fir Street and Moss Lane.

- Treatment of entries into the estate with coloured surface treatment.

2.2	Tenders have been invited from the following contractors from the Council’s Standing List:-

- P. Casey (Land Reclamation) Ltd., Rochdale.

- G. Cox & Sons Limited, Bolton.

- Kennedy Construction Group, Astley.

- C.J. Pearce Limited, Telford.

- J. Cooney, Civil Engineering Contractors, Rochdale.

- City Highways.

2.3	Details of the tenders received, values and recommended tenderer will be reported verbally at the meeting.

- FINANCIAL IMPLICATIONS

3.1	The estimated cost of the scheme is as follows:-

Works:					£194,143

Fees (incl. consultation)		  £36,676

Total					£230,819

3.2	A fuller breakdown is shown on the Tender Approval Pro-Forma which is attached to this report.

  - The scheme will be funded from the Block 3 Transport Capital Programme 2003/2004.

- CONCLUSION

4.1	Implementation of the scheme will reduce the number of personal accidents in the Cadishead North West Area.

# Malcolm Sykes

Director of Development Services