BEST VALUE REVIEW

OF OFFICE ACCOMMODATION AND STRATEGIC PROPERTY MANAGEMENT

# PHASE I IMPLEMENTATION PLAN SEPT 2003-2005

| ACTION No | OBJECTIVE | ACTION | TIMESCALE FOR COMPLETION | RESPONSIBLE OFFICER/S | POSITION APRIL 04 |
| --- | --- | --- | --- | --- | --- |
| 1 | Rationalise office accommodation and reduce total number of buildings occupied. | Identify additional office buildings to be considered within the strategy. | Feb 04 | SPMU | Completed |
| 2 |  | Update performance data on all buildings within the strategy. | April 04 | SPMU |  |
| 3 | Establish area of core and satellite accommodation required. | Establish whether occupiers require ‘core’ or satellite accommodation. | Apr 04 | SPMU |  |
| 4 |  | Calculate area of core accommodation required. (including assumptions for home working / hot desking) | April 04 | SPMU |  |
| 5 | Provide the core accommodation required | Identify options for providing required core accommodation | April 04 | DN/AH |  |
| 6 |  | Identify funding requirements | April 04 | DN/AH |  |
| 7 |  | Agree preferred option | Sept 04 | DN/AH/RPG/Members |  |
| 8 |  | Establish delivery Team/s | Oct 04 | AH/DN |  |
| 9 |  | Plan changes required taking into account of any home working/hot desking proposals | Dec 04 | Delivery Team/s |  |
| 10 |  | Deliver core accommodation changes required – (if new build is not the preferred option) | Sept 05 | Delivery Team/s |  |
| 11 |  | Move relevant staff into core accommodation | Sept 05 | Delivery Team/s |  |
| 12 |  | Dispose of surplus assets | Sept 06 | ADC |  |
| 13 | Provide satellite accommodation required | Review performance of non core accommodation | April 04 | SPMU |  |
| 14 |  | Confirm buildings to be retained as satellite accommodation | May 04 | DN/AH/RPG/Members |  |
| 15 |  | Move staff into relevant core accommodation– if new build is not the preferred option | Sept 05 | Delivery Team/s |  |

Note if core accommodation is to be provided through new build the delivery of the changes required will take at least an extra 12 months to achieve.

# Text boxes

APPENDIX 1