S A L F O R D   C I T Y   C O U N C I L

Housing and Planning Directorate

STRATEGIC TRANSPORTATION SECTION

Report to the Sustainable Transport Working Group – 3 September 2007

Rail Station Proposals & Progress

| Station | Proposals | Timescale | Progress | Lead Organisation | Comments |
| --- | --- | --- | --- | --- | --- |
| Salford Central | Phase 1 Improvements: Provision of lifts and platforms, new ticket office and passenger facilities Phase 2 Improvements: - New platforms - Bus Interchange - Concourse improvements - New ticket office and café - New entrance at Irwell Street - Refurbishment of railway arches - Fully glazed canopy - Raised platforms - Improved platform facilities - Waiting rooms - Walkway link to the riverside - Eco Station improvements - Bike hire facilities - BLUC lockers | 2007/08 20010/11 ? | Completion programmed for November 2007 Brief currently being prepared, study soon to commence | GMPTE CSURC | Potentially £10m + of improvement works. Joint initiative with CSURC, SCC, NWDA, Network Rail, Northern Rail & GMPTE. |
| Station | Proposals | Timescale | Progress | Lead Organisation | Comments |
| Salford Crescent | Introduction of measures to relieve overcrowding on platforms Renewal of passenger information screens and public address system Potential station relocation / redevelopment | 2007/08 2007/08 2012 + | Barriers at Entrance removed July 2007 Study soon to report | Network Rail Network Rail CSURC | Network Rail to monitor the situation |
| Irlam | Improvement to platform lighting Safety, security and passenger information improvements BLUC Cycle Parking Lockers Car Parking Provision & Drop-off point Local access improvements, ped crossings, cycle routes, etc | 2007/08 By 2011/12 2008/09 ? 2008/09 ? 2008/09 | Part of GM programme Part of GM prog Under feasibility Awaiting feasibility | Northern Rail GMPTE GMPTE SCC SCC |  |
| Swinton | Installation of induction loop in ticket office Refurbishment of ticket office Improvements to passenger safety, security and information Local access improvements, ped crossings, cycle routes, etc | 2006/7 2008/9 2008/9 2008/9 | Recently completed Part of GM programme Future programme | Northern Rail Northern Rail GMPTE SCC |  |
| Station | Proposals | Timescale | Progress | Lead Organisation | Comments |
| Moorside | Installation of induction loop in ticket office Local access improvements, ped crossings, cycle routes, etc | 2006/07 2010/11 | Recently completed Future programme | Northern Rail SCC |  |
| Walkden | Safety, security and passenger information improvements Local access improvements, ped crossings, cycle routes, etc | By 2011/12 2009/10 | Future programme | GMPTE SCC |  |
| Clifton | Continue to assess situation regarding lack of train services | - | - | - |  |
| Eccles | Installation of induction loop in ticket office Safety, security and passenger information improvements Local access improvements, ped crossings, cycle routes, etc | 2006/07 By 2011/12 2009/10 | Complete Future programme | Northern Rail GMPTE SCC | Opportunity for better interchange with Metrolink (as per RUS) |
| Patricroft | Local access improvements, ped crossings, cycle routes, etc | 2010/11 | Future programme | SCC |  |

HP/DF/T/9/3

9 August  2007