Community Committee Building Schools for the Future Update – November 2007

1.	Purpose

The purpose of the report is to notify and inform the Eccles Community Committee of the latest update on the Building Schools for the Future (BSF) Programme and how this relates to their area.

2.	Government approval

Building Schools for the Future is a new investment programme introduced by the Government to support the transformation of secondary education. The Building Schools for the Future programme provides a once-in-a-lifetime opportunity to invest in the educational chances of the children and young people of Salford.

Our ambition for Building Schools for the Future is to provide the high-quality education provision deserved by the city’s children and young people, develop an attractive environment for teachers and staff to work in whilst providing state-of-the-art facilities for the wider community.

Salford City Council received approval for its business case to obtain funding for the BSF Programme from the Department for Children, Schools and Families (DCSF) on 5 July 2007, based upon its submission made on 28 February 2007. This approval means that more than £150 million is now available to invest in transforming the city's secondary school education. The programme also includes nearly £17 million of investment in computer and communications technology (ICT) for all the city's high schools.

3.	Timescales and proposals

The programme is set to provide five new school buildings and refurbishments for another three schools.

| School | Project | Indicative opening dates |
| --- | --- | --- |
| Walkden High | New build | Spring 2010 |
| Hope High to close New Academy to open on the Quays | New build | Sept 2008 (in existing building) Sept 2011 (new building) |
| Irlam and Cadishead Community High | Refurbishment | Spring 2011 |
| Moorside High/The Swinton High to close and one new school to be opened | New build | Sept 2011 |
| All Hallows RC High | New build | Sept 2011 |
| St Ambrose Barlow RC High | Refurbishment | Sept 2012 |
| Wentworth High | New build | Sept 2011 |
| St Patrick's RC High | Refurbishment | Sept 2012 |
| St George's RC High School | Closure |  |

(These dates are kept under review as the programme progresses)

4.	Procurement

The process of selecting a private sector partner for Salford’s BSF programme has commenced. The private partner is usually a consortium made up of a range of private sector companies working collaboratively to deliver services. These consortia might include construction companies, Facilities Management providers, ICT providers, legal advisors and education consultants.

The private sector partner will be selected in open competition under the European Union procurement rules. The competition began on 26 September 2007. An information day was held for prospective partners on 12 July at the Lowry and attracted a good number of potential consortia. The process of shortlisting bidders will be completed in January 2008 with the preferred bidder announced in February 2009.

5.	Partnership with Wigan Borough Council

Salford City Council and Wigan Metropolitan Borough Council have agreed to work together to procure a private sector partner to deliver their respective Building Schools for the Future projects. Salford is a Wave 3 authority and Wigan is currently in Wave 11 of the overall programme.

An agreement has been entered into between Salford and Wigan which sets out the basis on which the joint procurement of a private sector partner is to be conducted between the two authorities. This agreement will bring together the resources and expertise of the two local authorities whilst developing a more attractive proposal for prospective bidders.

6.	Sample schools

Two schools have been chosen as representative of the type of schools that the selected private sector partner will be likely to deliver. These are Walkden High School and Irlam and Cadishead Community High School. Shortlisted bidders will work with the sample schools as part of the procurement process to develop their designs, and this aspect of the bid will form a significant part of the evaluation process. Staff, governors and pupils will be given the opportunity to identify their needs and aspirations and the community’s voice will also be important in contributing to the design of the buildings.

7.	School consultations

Some major changes are planned for Salford’s secondary schools over the next few years as part of the BSF programme. Where major changes are proposed (closure, enlargement, relocation) a legally defined school consultation process applies, which includes opportunities for all interested parties to raise comments and objections. These consultations involve staff, the governing body, parents and prospective parents, plus members of the community and other stakeholders.

A number of school consultations have commenced as part of the BSF programme:

Walkden High School – Consultation regarding the proposal for a new 1500 place school for Walkden High School was carried out between 19 February and 2 April 2007. Following the consultation the council’s Cabinet approved the publication of the statutory notice to enlarge the premises of Walkden High School from a capacity of 1200 to 1500 pupils, by constructing a replacement school building on its separate playing field site. We anticipate that this statutory notice will be published in the near future.

Hope High School – Consultation regarding the proposal to close Hope High School on 31 August 2009 was carried out earlier this year. The plan was then to open the Academy in the existing Hope High School building from 1 September 2009. However, following discussion with Oasis Community Learning (Academy Sponsor) and the Department for Children, Schools and Families (DCSF), a decision has been made to propose an earlier opening date for the Academy.

It is now proposed that Hope High School will close on 31 August 2008, with the Academy opening in the existing Hope High School building from 1 September 2008. The new school building on the Broadway industrial site (Salford Quays) is still anticipated to open in September 2011. The date for the move to the new site has not changed. It is believed that the proposal to bring the opening date forward removes uncertainty about the proposals and provides a clear, positive direction for the future.

Consultation regarding the proposed change in timescale ran until 9 November 2007. Unless there are compelling reasons that emerge for retaining the originally proposed date of 31 August 2009, the council, proposes to publish the statutory notice for the earlier closure date of 31 August 2008, on Thursday 15 November 2007.

Roman Catholic High Schools - In September 2007, Cabinet approved the commencement of the statutory process to consult on the following proposals for Roman Catholic high schools:

- Close St. George’s RC High School

- Expand St. Ambrose Barlow RC High School from 750 to 900 places and conduct a major refurbishment programme

- Rebuild All Hallows RC High School on a new site in the Pendleton regeneration area.  The school would increase its places from 600 to 750

The refurbishment planned for St Patrick’s RC High School does not form part of the consultation process outlined for the other RC high schools. However if these proposals are not approved, the funding available to refurbish St Patrick’s RC High School will need to be reviewed. This is because the plan is for a re-shaping of Roman Catholic secondary school provision across the whole city and the proposals for all four schools are interdependent.

The consultation process will run from 1 October to 31 November 2007. Further details on the consultation process can be found at www.salford.gov.uk/schoolconsultation.

8.	Other BSF Schools

The following changes are also being proposed to Salford’s secondary schools as part of the BSF programme:

The Swinton & Moorside High Schools - The proposal to close The Swinton High School and Moorside High School and to replace them with one 1200 place school is part of Phase 2 of the BSF programme. Construction is due to be completed by September 2011.

Wentworth High School – The construction of a new 900 place school for Wentworth High School is part of Phase 2 of the BSF programme, with the new building scheduled to open September 2011.

9.	Further Information

Further information about the BSF programme can be found on the council’s website: http://www.salford.gov.uk/bsf or by telephoning our BSF enquiry line on 0161 909 6531.