BEST VALUE REVIEW OF PROPERTY SERVICES

PHASE II IMPLEMENTATION PLAN

| ITEM | OBJECTIVE | ACTION | TIMESCALE | RESPONSIBLE OFFICER | POSITION APR 03 | POSITION REPORTED OCT 03 |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | To improve the condition and suitability of property. | Prioritise maintenance expenditure taking account of user and councillor consultation. | Apr 02 – Mar 03 Annual acivity | J. Dooley | The maintenance priorities for 03/04 have been established and will be implemented throughout 03/04 | Completed for 03/04 Now part of annual process |
| 2. | To improve the condition and suitability of property. | Liaison with tenants re:- security improvements. | Sept 02 – Oct 02 | P. Smith B. Burns | Completed A letter and supporting leaflet sent out with March 03 rent invoices | Completed |
| 3. | To improve the condition and suitability of property. | Re-introduce Empty Premises procedure. | June 02 – Oct 02 | P. Smith D. Hoy | Completed | Completed |
| 4. | To improve the condition and suitability of property. | Review level of maintenance funding. | July 02 – Oct 02 | S. Durbar | Complete at this time No additional funding allocated Information provided to Lead Member. Joint Venture partnership may provide opportunity to re visit this issue. | Completed Now part of annual process |
| 5. | To improve the condition and suitability of property. | Liaison with AHO’s re maintenance around shops. | May 02 – Mar 04 | Estates Surveyors | Position as Nov 02 Shops excluded from ALMO | Shops excluded from ALMO Future of shops to be pursued with Strategic Housing Services |
| 6. | To improve the condition and suitability of property. | Access Officer liaison with maintenance staff prioritising Disabled access improvements to buildings with greatest need. | May 02 – Mar 03 Annually thereafter. | J. Dooley | Agreed programme of works 02/03 completed (Civic/Crompton Hse) priorities for 03/04 agreed. Work programme to be submitted to Lead Member for approval May 03 | Completed Now part of annual process |
| 7. | To improve the condition and suitability of property. | Reduce amount of property owned and occupied by the Council. | Continuing programme of work. | P. Openshaw | A report is to be presented to Directors Team on 17 Apr regarding the possible acquisition of additional core site accommodation. This will enable some satellite property to be disposed of | The Office Accommodation Strategy review recommending the continued reduction in satellite offices. No other strategic reductions currently proposed. |
| 8. | To improve the condition and suitability of property. | Re-grade pedestrian access and provide new entrance doors to Civic Centre. |  | J. Dooley | Completed | Completed |
| 9. | To improve the condition and suitability of property. | Holding internal building user Focus Group to discuss consultation findings. | Annual activity | J. Dooley | 03/04 maintenance budget discussions held with client directorates | Completed Now part of annual process |
| 10. | To provide a high quality service responsive to client needs. | Working with Building Control to speed up demolition of redundant buildings. | May 02 – July 02 | Case Officers | Performance much improved. Regular update reports on progress considered at Dev Services TCG meetings Performance will be monitored to assess appropriateness for further improvements. | Monitoring confirms improved performance. Internal procedures now adopted ensure demolition is progressed speedily and efficiently. Performance will continue to be monitored to maintain present standards and assess appropriateness for further improvements |
| 11. | To provide a high quality service responsive to client needs. | Create better communications between subscribers and Quaywatch personnel regarding service improvements by providing “key contact” card and website Improving the billing process | Aug 02 – Oct 02 | B. Burns/ P. Openshaw | Chameleon Designs appointed to assist with Quaywatch marketing. CD ROM produced to promote Quaywatch. To be circulated to prospective customers and added to website June 03 | Complete CD ROM Produced and is being circulated to prospective customers |
| 12. | To provide a high quality service responsive to client needs. | Improve liaison with clients on property maintenance issues prior to works. | April 02 Annual activity | J. Dooley | Liaison with all client directorates undertaken in respect of setting the 03/04 works priorities. Ongoing discussions throughout year in relation to implementation of works. | Now part of annual process |
| 13. | To provide a high quality service responsive to client needs. | Improved liaison with Housing re estate improvement and implications for shops portfolio. | July 02 – Mar 05 | P. Openshaw R. Osborne | Position as at Nov 02 | Position as at Apr 02 Way forward to be agreed with Housing Strategic Services. |
| 14. | To provide a high quality service responsive to client needs. | Improving provision of timely advice. | Ongoing. | All | Ongoing through year. Annual survey sent out awaiting return prior to analysis | Completed Now part of annual process |
| 15. | To provide a high quality service responsive to client needs. | Hold regular meetings with internal customers to seek feedback. | Apr 02 Ongoing. | Service Manager | In addition to Nov 02 meetings further meetings now take place with Environmental Services on an as and when required basis RPG meeting s now provide the forum for discussion on all property issues between directorates | Now part of annual process |

| ITEM | OBJECTIVE | ACTION | TIMESCALE | RESPONSIBLE OFFICER | POSITION APR 03 | POSITION REPORTED OCT 03 |
| --- | --- | --- | --- | --- | --- | --- |
| 16. | To provide a high quality service responsive to client needs. | Establishment of a Strategic Property Management Unit with endorsement of client satisfaction. | Unit established. Annual satisfaction survey. | R. Wynne S. Durbar | Maintenance service survey completed Other annual surveys sent out – awaiting return prior to analysis | Completed Now part of annual process |
| 17. | To provide a cost effective Property Service. | Purchase SAP property module or other alternative. | July 02 – Oct 03 | P. Openshaw | No suitable system was identified to better the current in-house system. The in-house system is to be further developed pending other systems being considered | Development of in-house system proceeding |
| 18. | To provide a cost effective Property Service. | Increase levels of delegation particularly for Housing Directorate and building work tenders. | May 02 – July 02 | P. Openshaw E. Wilson | Complete as at this time Approval obtained as per Nov 02 update, but not implemented due to delay in Cabinet approval. No further action on financial limit change. | Some further delegation given Sept 03 |
| 19. | To provide a cost effective Property Service. | Improve staff appraisal and emphasise target setting. | Oct 02 – Jan 03 | R. Wynne and Appraisors | 02/03 targets in respect of capital receipts, rental income and expenditure were exceeded. Application to other areas required. | Application to other areas ongoing |
| 20. | To provide a cost effective Property Service. | Market test lease renewals acquisitions and disposals. | Sept 02– Feb 03 | P. Openshaw P. Smith | Core Cities information on market testing these areas has been obtained. Currently being analyzed to asses next steps | Work ongoing |
| 21. | To provide a cost effective Property Service. | Property Management to establish closer working with Chief Execs Strategy Unit regarding bids to finance building improvements. | Aug 02 – Nov 02 | E. Wilson | Complete Estates working closely with EDU and EDU Best Value Review Team | Complete Now part of annual process |
| 22. | To provide a cost effective Property Service. | FM provider to be responsible for Civic Centre reception. | Sept 02–Nov 02 | E. Wilson/D. Hoy | Complete Ongoing improvements to Civic Centre reception area | Complete Ongoing improvements to Civic Centre reception area |
| 23. | To provide a cost effective Property Service. | Non Housing FM functions to be centralised in Development Services Directorate. | Feb 02 – Mar 04 | E. Wilson/D. Hoy | Social Services Complete Further discussions required with Education & Leisure and Environmental Services revised transfer date of 1st April 2004 | Work ongoing – may be affected by Joint Venture Proposals/arrangements |
| 24. | To provide a cost effective Property Service. | Staff requesting IT training to be enrolled on to ECDL and training to be prioritised. | Dec 01 – Jan 02 Ongoing. | J. Till Appraisors Appraisors | Enrolment complete 46 staff are enrolled and undergoing the ECDL course | Staff undergoing ECDL training |
| 25. | To provide a cost effective Property Service. | Benchmarking with Core Cities to continue considering financial cost of services. | Ongoing throughout the action plan period Mar 02 – Mar 07 | E. Wilson | There are 13 property indicators on the Core Cities benchmarking club. We are closely involved in 11 areas to compare performance targets ensuring service improvements are made based on best practice examples. | Work ongoing – figures for last year now available for comparison purposes. |
| 26. | To provide a cost effective Property Service. | Continue process benchmarking with Manchester CC through core cities. | Ongoing. | E. Wilson | Benchmarking with two private organisations has taken place. Review need for Surveyors to serve notices direct. Review to standardise lease agreements to be considered | Work ongoing |
| 27. | To provide a cost effective Property Service. | Develop common benchmarking areas for maintenance service, operational service costs and property running cost. | Ongoing throughout the action plan period Mar 02 – Mar 07 | J. Dooley/SPMU | Visit to Bury to take place to review Best practice. Now members of the NW Benchmarking Group in respect of property maintenance. | There are no obvious operational improvements to be taken from Bury |
| 28. | To provide a cost effective Property Service. | Review hourly rates – generate income for investment in service development but remain competitive. | Dec 02 – Mar 04 | P. Openshaw E. Wilson | Some comparable evidence obtained from Core Cities Benchmarking Club. To be applied to Salford operations and new hourly rates to be produced in conjunction with the proposed new Joint Venture arrangements. | Work ongoing |
| 29. | To provide a cost effective Property Service. | Introduce process improvements. | Dec 02 – Jan 03 Ongoing. | E. Wilson/P. Smith SPMU C. Platt | Review in process to be completed by June 03 A number of process improvements have been implemented in Property Management in respect of activities previously undertaken by legal. | Work ongoing |

| ITEM | OBJECTIVE | ACTION | TIMESCALE | RESPONSIBLE OFFICER | POSITION APR 03 | POSITION REPORTED OCT 03 |
| --- | --- | --- | --- | --- | --- | --- |
| 30 | To provide a cost effective Property Service. | Salford/Private partnership arrangements to be reviewed to ensure ongoing effectiveness. | July 02 Annual activity | J. Dooley K. Wolstencroft | Review meeting held with existing partner on Education projects. Other partners for Education being considered prior to proposed Joint Venture Partnership agreement | Plans for future service very much dependant to ingoing Rethinking Construction and Strategic Partnering. |
| 31. | To provide a cost effective Property Service. | Direct electronic time charge recording system be explored. | June 03–Aug 03 | P. Mallinder | Timemaster system for all staff in Development Services being considered – implementation to be agreed. | Aim is go live on 1st April 2004 |
| 32. | To provide a cost effective Property Service. | Explore benefits of private sector Facilities Management Operations. | May 03 – Jan 05 | E. Wilson/D. Hoy | Deferred pending outcome of proposed Joint Venture Partnership | Deferred pending outcome of proposed Joint Venture Partnership |
| 33. | To provide a cost effective Property Service. | Establish partnership with a construction company in accordance with Rethinking Construction principals for provision of programmed and responsive repairs. | Jan 02 – July 03 | M. Sykes/DMG Ditto B. Taylor M. Sykes/DMG B. Taylor/R.Wynne M. Sykes/DMG/ Lead Member/ Cabinet | Categories and structures agreed OJEC advert imminent and replies Based on status and capacity questionnaire will be considered leading to tenders for a number of companies in each category Proposed start dates proposed. | OJEU notice placed for all work categories. Pre qualification questionnaires returned – currently shortlisting. Phased tendering to commence Jan 04 |
| 34. | To provide a cost effective Property Service. | New IT equipment and Software to be installed. | Jan 02 – Sept 02 Annual activity | E. Wilson P. Openshaw | Bid made for 03/04 priorities £17830.00 Awaiting decision | Bid approved – equipment & software being installed |
| 35. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Improve communication with property occupying Directorates to gain greater prior knowledge of building closures. | Feb 02 – Dec 02 | SPMU & A. Cartwright | Still being developed and improved | Communication has improved but there is a continuing need for the SPMU to maintain and develop communication and operation of the surplus property policy |
| 36. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Alternative means of marketing vacant premises to be pursued. | Aug 02 – Dec 02 | P. Smith | Marketing report obtained. Advertisements have been improved in line with recommendations. Work to improve coverage taking place with EDU | Work ongoing – Adverts vis website, business link magazines, Council Tax and Environmental leaflets. |

| ITEM | OBJECTIVE | ACTION | TIMESCALE | RESPONSIBLE OFFICER | POSITION APR 03 | POSITION REPORTED OCT 03 |
| --- | --- | --- | --- | --- | --- | --- |
| 37. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Improve AMP assessment rating. | May 02–July 02 | SPMU | Improvement achieved Asset Management Plan assessed as “GOOD” by Government Office No longer required to submit AMP for assessment | Improvement achieved Asset Management Plan assessed as “GOOD” by Government Office No longer required to submit AMP for assessment |
| 38. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Corporate Property Strategy to receive approval. | May 02–June 02 | R. Wynne | Complete | Complete |
| 39. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Promote availability of incentives for vacant premises. | Ongoing. | P. Smith | Marketing report did not provide any new options although expanding boundary monies being pursued with EDU Existing incentives continue to be offered | Work ongoing – Incentives continue to be offered as appropriate. |
| 40. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Improve performance on rent collection. | Apr 02 – Mar 03 Ongoing. | E. Wilson | Rental arrears are decreasing Ongoing dialogue taking place with Finance and Legal leading to proactive action against tenants in arrears. Best practice information obtained and being analysed | Work ongoing Further decrease in arrears |
| 41. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Explore sale and partnership opportunities with the private sector and other public sector providers to improve industrial unit occupancy levels particularly on high void estates. | June 02–Dec 03 | E. Wilson & P. Smith | Report detailing proposals for rationalisation of industrial estates to be considered by P&D Lead Member May 03 | Report now pending for Nov 03 |
| 42. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Reduce the amount of money spent on property by reducing the amount of property occupied and overall average running costs per SQ/M. | Ongoing. | SPMU/D. Norbury | Irlam and Cadishead area review delayed but now underway | Work ongoing Irlam & Cadishead area review to be completed by end 03 to be followed by Walkden/Little Hulton areas |
| 43. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Reduce amount of property occupied by increasing intensity of use, sharing and transfer of properties to other providers. | Ongoing. | D. Norbury S. Durbar D. Norbury | Review of existing office accommodation will be completed by end of July 03 with outcomes and recommendations reported to PRG, Directors Team and Lead members as appropriate. | Work ongoing Revised office strategy being recommended for approval Oct 03 will increase intensity of use and identify increased sharing with other providers. |
| 44. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Reduce overall average running costs by analysing individual building running costs and seeking efficiency gains. Targeting poor performing buildings for disposal. | July 02 - Ongoing | D. Hoy SPMU D. Norbury | Data for 02/03 will be analysed in Apr/May. Performance data provided to occupying directorates – more action needed to use information positively in developing property strategy | Performance information used in property appraisal and in developing property strategy |
| 45. | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Explore long term procurement arrangements with private companies to establish partnership to increase private and public sector investment in property. | Apr 02 – Sept 03 | M. Sykes/DMG B. Taylor M. Sykes/DMG B. Taylor M. Sykes/DMG/ Lead Member/ Cabinet | Advert placed and preferred Joint Venture model with secondment of staff endorsed by Cabinet. OJEC advert for expressions of interest expected May 2003 | OJEU noticed placed May 03. Pre qualifications returned June 03. Shortlisting and 6 now approved. Tenders to be sought October 03 |
| 46 | To reduce the amount of operational property and average running costs and improve the rate of return from the commercial estate. | Implement Surplus Property Policy | Apr 02 – Aug 02 | SPMU/D. Norbury PJO | Industrial estate analysis will now be completed in April 2003 Ongoing work within the remainder of the commercial estate taking place to identify capital receipts and opportunities for additional rental income. | Industrial estate analysis will now be completed in Nov 2003 Some opportunity sites identified and progressing |

# Text boxes

# APPENDIX 2