SALFORD CITY COUNCIL

| ENVIRONMENTAL SCRUTINY COMMITTEE | 14th JULY 2003 | PART 1 OPEN TO THE PUBLIC |
| --- | --- | --- |
|  |  | ITEM No 9 |
| SUBJECT: DEVELOPMENT SERVICES DIRECTORATE REVIEW OF 2002/2003 SERVICE PLAN | PERFORMANCE REVIEW |
| REPORT OF: DIRECTOR OF DEVELOPMENT SERVICES | FOR CONSIDERATION |

- PURPOSE OF REPORT

  - To provide elected members with a review of the 2002/2003 Development Service Plan.

- RECOMMENDATIONS

  - That the review of the 2002/2003 Service Plan be considered.

- SUMMARY

  - Appendix 1 sets out the achievements against the Directorates service objectives for 2002/2003, which were set out in the Service Plan.

  - The performance for 2002/2003 has been assessed under the headings of:

- Achieved

- Substantially Achieved

- Partly Achieved

- Not Achieved

- Target no longer applicable

  - A summary of performance is set out below.  Appendix 1 gives a detailed breakdown of performance against the Service Plan targets and provides reasons for the targets not being achieved.  The commentary also set out actions to be taken.

| Total No | Achieved | Substantially Achieved | Partly Achieved | Not Achieved | Target No Longer Applicable |
| --- | --- | --- | --- | --- | --- |
| 121 | 93 (77%) | 4 (3%) | 3 (2%) | 13 (11%) | 8(7%) |

3.4	It can be observed that the Directorate has been reasonably successful in achieving the objectives identified in the Service Plan.  Where performance has not been achieved many of the issues are beyond the control of the Development Services Directorate

APPENDIX 1

| SERVICE PLAN OBJECTIVE | ACHIEVEMENT |
| --- | --- |
| THE DIRECTORATES KEY OBJECTIVES FOR 2001/2002 |  |
| Direction of the Development Services Directorate”, a document produced by the Directorate’s management which identifies the Directorates strategy for addressing current weaknesses and threats and challenges whilst ensuring all current strengths are retained and enhanced. | Achieved |
| ENGINEERING AND HIGHWAYS |  |
| To ensure as far as possible the provision of a safe and well designed, well managed and maintained highway network |  |
| To reduce crime and fear of crime in the city by: |  |
| Ensuring merely 0.78% of the Councils 27,000 street lights are not working at any one time | Not Achieved. 1.04% actual (still top quartile performance). |
| Improving security measures in Salford’s pay and display car parks by using CCTV, fencing, better lighting and manual patrols wherever possible. | Achieved |
| To implement alley gating initiatives in consultation with the community and through due legal processes. | Achieved. Two schemes completed. |
| To reduce the total road and traffic accident casualties within the City |  |
| From the annual total of 1707 confirmed for 2000 (calendar year) | Achieved. 1463 confirmed in 2001, a reduction of 244. |
| ensuring that parking restrictions are properly enforced, following decriminalisation of parking in Salford on 2nd April 2001, by creating and operating a new enforcement service. | Achieved |
| Ensuring 98% of dangerous roads and footways are repaired within 24 hours (Top 25% of authorities achieve a score of 100%) | Not Achieved. 96% (2nd Quartile performance) |
| Reducing the percentage of principal roads at the point where repairs are needed to prolong their life from the current 8% (Top 25% of authorities achieve a score below 7.8%) | Partly Achieved. 8% figure maintained. |
| Improving the percentage of pedestrian crossings with facilities for disabled people from the current 50% ( Top 25% of authorities achieve a score of 87% or above) | Achieved. |
| Improving the percentage of footpaths and other rights of way that are easy to use from the current 60% | Achieved. |
| To optimise investment in maintaining the highway |  |
| Seeking to increase the level of investment in the highway network through identification and consideration of the options available, for example: | Achieved. Debated as part of the Best Value Review. |
| Seeking to reduce the cost of claims as a percentage of the highway works budget to below 16% | Not Achieved |
| Spending the allocation of £ 600,000 on planned maintenance projects | Achieved |
| Achieving a cost of highway maintenance per 100 km travelled by a vehicle on principal roads of 40p (Top 25% of authorities achieve a cost of 53p or below) | Achieved at 31p |
| To ensure that the community experience the optimum convenience when travelling |  |
| Working with our partners to improve public transport provision to all areas of the City through actions such as the commencement of work on the Bury New Road Quality Bus Corridor. | Achieved |
| Keeping the number of days major roadworks are in place per Km of busy road to 9.98 days (Top 25% of authorities achieve a score of below 0.32 days) | Achieved at 5.5 days |
| To provide a high quality engineering design service by: |  |
| Ensuring at least 65% of estimates at “commit to construct” stage stage are within 10% of the accepted tender. | Not Achieved at 58% |
| Ensuring that 75% of schemes have an outturn cost no greater than the accepted tender sum after allowance for client variations. | Achieved at 91% |
| Advertising Compulsory Purchase Orders/ Statutory Regulation Orders for Cadishead Way Stage 2. | Substantially Achieved (anticipated October 2002). |
| Achieving expenditure of the Capital budget allocation. | Achieved |
| Achieving fee income and operating surplus targets. | Achieved |
| To provide a high quality Sewerage Management Service to North West Water Ltd. |  |
| Achieving North West Water Ltd. standards of service | Achieved |
| Undertaking the Sewerage Management contracts with North West Water Ltd. profitably | Achieved |
| PLANNING AND BUILDING CONTROL |  |
| To transform the physical environment into attractive, safe and stable communities. |  |
| To reduce crime and fear of crime in the city by: |  |
| Referring a minimum of 4% of planning applications to Greater Manchester Police for assessing against crime and security policy | Achieved |
| To ensure strategies are in place for land and property use and transportation to balance development and environmental quality by:- |  |
| Ensuring the UDP and Local Transport Plan objectives are in place by July 2001 | Not Achieved |
| To ensure sufficient land is available for Salford’s 5 year housing requirement. |  |
| Developing a strategy for new housing in the Unitary Development Plan ( UDP ) that: |  |
| ensures sufficient land is identified to meet the housing requirement to 2016 established through Regional Planning Guidance | Achieved |
| establishes a brownfield land target exceeding the national guideline of 60% with appropriate delivery mechanisms | Achieved |
| To ensure the City’s land is put to optimum use by: |  |
| Ensuring through the UDP process that we maximise opportunities for appropriate new investment in the city to support urban regeneration | Achieved |
| Completing the Urban Open Space Strategy as a basis for future development and management of the open space resource. | Not Achieved |
| To invest in physical improvements within Salford |  |
| Implementing the annual SRB Delivery Plans for Broughton and Little Hulton by March 2002. | Achieved |
| Agreeing a strategy for the continued regeneration of Lower Broughton and complete the environmental and security package for Broughton Village Local Centre by December 2001 | Not Achieved |
| Contributing to the securing of approval of the New Deal for communities bid ( £50m) for Kersal and Charlestown and achieving the Year 1 Delivery Plan. | Achieved |
| In Chapel Street delivering the Regeneration Strategy and its physical programmes as set out in the annual delivery programme for 2001/2002. | Achieved |
| Agreeing a strategy and action plan for the regeneration of the Liverpool Road area in Eccles and seeking funding to support delivery. | Partly Achieved. Work on Strategy & Action Plan commenced but no funding in place. |
| Supporting the SRB5 team in the regeneration of Seedley and Langworthy. | Achieved |
| To providing a high quality planning service to the Education Directorate |  |
| Ensuring that a proper linkage is made between the UDP and the Schools Review processes by June 2001, so that they are complementary | Partly Achieved. UDP Delayed. |
| To provide recreation opportunities by: |  |
| Producing an Urban Fringe/ Countryside Strategy as a framework for Development and Management of Urban Fringe | Partly Achieved. Wider report to be prepared. |
| Developing Slackbrook Valley Country Park through North West Development Agency and Biffaward Programme. | Partly Achieved through security funding from NWDA and supporting Groundwork’s Biffaward Programme. |
| Maintaining support for Red Rose Forest through preparing a bid for the Capital Modernisation Fund | Achieved through the Newlands Programme as part of NWDA support to Community Forest. |
| To ensure that the Councils statutory responsibilities as a Local Planning Authority are appropriately met, through providing a fair and efficient development control service which implements the City of Salford’s Unitary Development Plan and promotes development which is of high quality and sustainable by : |  |
| Seeking to improve on the 90% of customer survey respondents reporting that they were satisfied or very satisfied with the service. | Achieved |
| Processing at least 80% of planning applications within 8 weeks (The top 25% of local authorities achieve a score above 80%) | Not Achieved. 69% attained. |
| Processing at least 80% of planning applications from homeowners within 8 weeks . (The top 25% of local authorities achieve a score above 84%) | Achieved at 81% |
| Processing all planning applications in an average time of 10.5 weeks | Achieved at 9.5 weeks |
| Ensuring that not more than 4% of applications result in an appeal | Achieved at 2.57% |
| Ensuring that not more than 30% of appeals are successful ( the top 25% of local authorities achieve a score below 23%) | Achieved at 22.72% |
| Ensuring no planning approvals depart from the UDP | Not Achieved. 2 Departs. |
| By regularly holding a Development Control User Panel meeting to establish customer requirements | Achieved |
| Responding to complaints about alleged unauthorised development within three days of receipt. | Achieved |
| Identify intended course of action within 10 days and inform complainant and interested people. | Achieved |
| To ensure that the Councils statutory responsibilities as a Building Control Authority are appropriately met: |  |
| By maintaining our record of ensuring no injuries or fatalities occur on demolition projects we have been commissioned to supervise | Achieved |
| By processing at least 70 % of building regulations applications within the statutory period | Achieved at 76% |
| By carrying out all Building Regulation site inspections within the statutory period. Ensuring new buildings are : | Achieved |
| accessible to disabled people |  |
| environmentally and energy efficient |  |
| suitable for occupation in respect of health and safety |  |
| By responding to all reports of dangerous structures within 2 hours of receiving the call | Achieved |
| By responding to all reports of derelict properties within 24 hours of receiving the call | Achieved |
| By inspecting licensed premises within 2 weeks of request by Building Control ensuring the safety of the occupants therein. | Achieved |
| Revising the out of hours standby arrangements in Building Control | Not Achieved |
| To raise awareness and promote the conservation and sustainable use of natural resources and minimising environmental pollution by:- |  |
| Establishing a policy response to issues of Air Quality and Air Quality Management in the context of UDP Review / Local Transport Plan preparation by June 2001 | Achieved by inclusion of policy in draft review of UDP. |
| Achieving the targets set out in the Local Agenda 21 Strategy: |  |
| establishing a web site to aid best practice and awareness | Not Achieved. No longer a priority. |
| agreeing a model and timetable amongst partners of the Salford Environment Alliance | Not Achieved. Overtaken by Community Plan process. |
| Achieving the targets of the Corporate Environment Task Group |  |
| rolling forward the action plan for 2001/2002 | Not Achieved. No longer a priority. |
| reviewing the Environment Strategy | Not Achieved. No longer a priority. |
| Completing the Mosslands Action Plan as part of the Greater Manchester Biodiversity Action Plan and producing Salford’s own Local Biodiversity Action Plan by March 2002 | Not Achieved |
| PROPERTY AND DEVELOPMENT |  |
| To ensure the Councils current and new property assets are designed, managed and maintained to the highest standards. |  |
| To achieve Best Value in our Property Management service by: |  |
| Undertaking the Best Value Review of Asset Management and direct service property ( eg. libraries, leisure centres etc) the commercial property portfolio ( eg. Shops, factory units etc) and the Property Service by March 2002 | Achieved |
| Commencing implementation of the review of the City Councils office accommodation by : |  |
| establishing a Strategic Property Management Unit | Achieved |
| working towards an average space utilisation on the Councils existing office accommodation of 17m2 per person ( from the current 21m2 per person ) by March 2002 | Achieved |
| working towards consolidation of the City Councils administrative activities onto four core sites supported by a small number of shared satellite offices, for completion by March 2004. | Achieved |
| To reduce crime and fear of crime in the City by: |  |
| Referring all appropriate construction projects to Greater Manchester Police for assessing against crime and security policy under the “Secure by Design” Initiative. | Achieved |
| Continuation of the Quaywatch scheme, ensuring 100% of the estimated 900 alarm calls are responded to within 4 minutes | Partly Achieved |
| Implementation of the approved Chapel Street Crime and Community Safety Programme | Achieved. |
| To work with Greater Manchester Police and Eccles Traders in respect of the Eccles Pub Watch proposals | Substantially Achieved. Draft proposals to be reported to Cabinet October 2002. |
| To maintain the CCTV surveillance system in Eccles Town Centre | Achieved |
| To contribute to the creation of funding, development and employment opportunities in the City by: |  |
| Achieving asset sales to meet the capital receipt target for 2001/2002 | Achieved |
| Achieving the rental income target within the Directorate’s budget for the commercial estate | Achieved |
| Reducing the Council’s expenditure on rates by achieving an 83% success in reducing rateable values of properties | Achieved at 87% |
| Achieving an average occupancy level on the Councils markets of: |  |
| Swinton/Pendlebury - 80% | Not Achieved at 55% |
| Eccles - 70% | Not Achieved at 56% |
| Achieving and average occupancy level on the commercial estate of over 80% | Achieved |
| To provide recreation opportunities by: |  |
| Designing and managing the completion of the new Water Sports Centre at Salford Quays by June 2001 | Achieved |
| In the LIVIA ( Lower Irwell Valley Integrated Action ) area , undertaking public consultation and delivering remedial and environmental improvement works. | Achieved through the reclamation of the Tarpond and securing funding for Robin Hood Sidings Remediation Works. |
| To provide a high quality design and contract management Service to the Education and Housing Services Directorate |  |
| Completing the Springwood Special School at Swinton by August 2001. | Achieved. |
| Designing the new Albion High School at Pendleton to commence on site by January 2002. | Not achieved. Client instructed later start at contractor’s request. |
| To achieve the spend target notified to design services on 1st April for the housing pre- paint and repair programme. | Achieved |
| To achieve an average customer satisfaction score of at least 6 out of 10 in customer responses to project specific surveys. | Achieved at 8.1 |
| To provide a high quality and value design , and property management and maintenance service |  |
| Submitting and implementing bids under the New Deal for Schools to address the maintenance backlog and help to raise standards | Achieved |
| ensuring that responses to approximately 4400 urgent maintenance call outs are made on the same day if received before 2pm and the following day if received after 2pm | Achieved |
| Offering a co-ordinating service to local schools, colleges and local agencies to provide up to 20 work placements and work shadowing opportunities for students and citizens of Salford. | Achieved |
| By recording clear, accurate and detailed information on all the LEA schools in the Education Asset Management Plan | Achieved |
| By recording clear, accurate and detailed information on all the City Councils land and property assets | Achieved |
| Ensuring at least 90% of architectural projects start on site to programme (when in our control) | Achieved 91% |
| Ensuring over 75% of estimates on contracts are within 15% of the accepted tender (national average is 59%) (target increased by 10% for 2000/01) | Not Achieved 72%. |
| Ensuring over 75% of final accounts agreed do not show an increase over the tender sum of more than 5%, (national average is 75%) | Substantially Achieved 74%. |
| To encourage employment growth and improving job opportunities: |  |
| Bringing forward sites for development to attract permanent and temporary job opportunities to the City eg. Barton Strategic Employment Site, Ashtons Field, Agecroft and Chapel Wharf. | Achieved through development at Agecroft and Chapel Wharf. Work progressing on Barton and Ashtons Field. |
| Encouraging the use of local labour both skilled and unskilled wherever possible by notifying the Charter Employment Manager of all contracts that are to be awarded and to invite the Manager to all launch (pre-contract) meetings. | Achieved |
| Implementing, with the Chief Executive, the approved Chapel Street Economic Development Programme. | Achieved and Ongoing. |
| To work with all public and private sector stakeholders in Eccles Town Centre to promote the growth of employment opportunities within businesses. | Achieved and Ongoing. |
| To work with relevant stakeholders from Walkden, Swinton and Salford Shopping Centres to investigate the further expansion of Town Centre Management. | Achieved and Ongoing (Contact established with relevant centre managers to consider ways of joint working. Discussions begun with Walkden Neighbouhood Co-ordinator.) |
| To promote the conservation and sustainable use of natural resources and minimising environmental pollution by:- |  |
| Encouraging Contractor’s to maximise the recycling of waste material. |  |
| Maintaining a policy of requiring all contractors to submit a recycling policy statement with their tenders | Achieved |
| Encouraging environmentally sustainable design and in particular the specifying of low energy sustainable materials in the design of schemes. |  |
| preparing guidance on sustainable design | Achieved |
| agreeing with each of the design services major clients an approach to environmentally sustainable design | Not Achieved. Ongoing discussions with client. |
| DIRECTORATE WIDE OBJECTIVES |  |
| To meet the Council modernisation strategy for change and achieve continuous improvement By adopting the measures set out in “Meeting the Challenge- the Future Role and Strategic Direction of the Development Services Directorate”, a document produced by the Directorates management. The measures include: |  |
| To meet the challenge of modernisation |  |
| Restructuring the Directorate to secure efficiencies and develop more “joined up” technical and business solutions | Achieved |
| Strengthening our approach to community governance | Achieved |
| To meet the challenge of performance and best value |  |
| Contributing to the preparation and review of the Councils 2001/2002 Best Value Performance Plan for publication in March 2001 | Achieved |
| Undertaking the Best Value Review of the Highway Maintenance/ Street scene by March 2002. | Achieved |
| Undertaking the Best Value Review of Asset Management and direct service property ( eg. libraries, leisure centres etc) the commercial property portfolio ( eg. Shops, factory units etc) and the property service by March 2002 | Achieved |
| Reflecting public perception in the provision of services through active engagement in the community | Achieved |
| Using information Technology to improve efficiency, through for example the trialing of a partnership with Oce for the provision of a revised plan printing service using the latest computer technology | Achieved |
| Progressing efficiencies in the regulatory services by the use of specialist teams where appropriate | Achieved |
| Exploring the options for generic inspections in order to maximise the use made of inspectors in monitoring and enforcement. | Achieved |
| Reviewing the SLA’s with other directorates in order to reduce overheads and secure value for money | Achieved |
| Creating a dedicated Quality, Best Value and Performance Group within the Business Services Division. | Achieved |
| Attending (and where applicable hosting) the following networking and benchmaking groups: | Achieved |
| Greater Manchester Development Control Group |  |
| Property Management Core Cities Group |  |
| Facilities Management Group in conjunction with Sheffield Hallam University |  |
| The Greater Manchester Association of District Engineers Best Value Sub Group |  |
| North West Architectural Services Benchmarking Group |  |
| National Best Value Benchmarking Scheme run by CIPFA |  |
| Association of Greater Manchester Estates Surveyors |  |
| Identifying “quick wins” and long term improvements through the EFQM approach by October 2001 including revising the scoring of the EFQM model for informing the Directorates Business Excellence policy and strategy. | Not Achieved. Replaced by Best Value Reviews. |
| To meet the challenge of the budget |  |
| Investigating the opportunities for PFI and strategic/operational partnerships in property and highways services. | Achieved |
| Implementing the Directorates 2001/2002 budget saving action plan | Achieved |
| Establishing a clear service prioritisation process and aligning it to the budget setting process | Achieved |
| Meeting the challenge of the Information Society |  |
| Exploring the potential of Geographic Information systems to improve the Directorate’s information base. | Achieved |
| Develop document management systems to improve performance | Achieved |
| Exploring the opportunities for electronic data transfer with clients and partners | Achieved |
| Exploring the options for partners to improve and support the Directorates own IT resource | Achieved |
| Meeting the challenge of Human Resources |  |
| Improving our training processes through the use of personal training plans | Achieved |
| Ensuring that 100% of staff are re- appraised by end March 2002 | Achieved |
| Utilising management development programmes | Achieved |
| Continuing to utilise the successful graduate and technician training programmes | Achieved |
| Setting aside and where possible increasing the resources set aside for training | Achieved |
| Exploring new and more effective ways of working eg. Increasing the number of home/teleworkers in addition to the two who currently undertake remote working. | Achieved |
| Meeting the challenge of Procurement and Partnership |  |
| Introducing capacity management partnerships with professional consultants for professional design services. | Achieved |
| Introducing “Egan Style” pilot partnerships on at least one scheme with contractors following discussion and agreement with clients. | Achieved |
| Introducing a capacity management partnerships with a Word Processing and Audio Typing company | Not Achieved. Alternative approach used. |
| Introducing a support services pilot partnership for plan printing, mailroom services and document imaging. | Achieved |
| Working Towards Equality of Service Delivery |  |
| Ensuring there are no racial incidents reported about directorate’s staff which result in further action | Achieved |
| Achieving Level 2 of the Commission for Racial Equality’s standard for local government by March 2002 | Not Achieved |
| Contributing to ensuring 8% of the Councils public buildings are suitable and accessible for disabled people in accordance with Part M of the Building Regulations (it is currently 2%). | ¦Not Achieved at 6.6% |
| To provide evidence of improvement in the level of employee satisfaction through bettering the average number of days lost per employee through sickness to 10.91 in Development Services (the top 25% figure is 10.84 days lost per employee) | Not Achieved at 11.91 days |
| To minimise the level of early retirements as a percentage of the total workforce to4% in Development Services (the top 25% figure is 0.56%) | Achieved at 2% |
| To reduce the level of ill health retirements as a percentage of the total workforce to 0.18% in Development Services (the top 25% figure is 0.73%). | Achieved |
| To seek ways to improve on the percentage of posts filled by women in the top three tiers from the current 0% | Not Achieved |

# Text boxes

ITEM No 9