|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO 10 |
| --- | --- | --- |

REPORT OF THE DIRECTOR OF DEVELOPMENT SERVICES AND THE DIRECTOR OF ENVIRONMENTAL SERVICES

TO THE ENVIRONMENTAL SCRUTINY COMMITTEE ON 19th May, 2003

TITLE: BEST VALUE REVIEW OF MAINTENANCE OF THE HIGHWAY / STREETCARE IMPLEMENTATION PROGRESS REPORT

RECOMMENDATIONS: That Members note the progress made in implementing the best value review That Members approve the future quarterly monitoring, commencing July 2003

EXECUTIVE SUMMARY: The maintenance of the Highway / Streetcare review was completed in March 2002. The final report and improvement plan were approved by this committee at its meeting on 11th March, 2002. The Audit Commission inspected the review in May 2002, publishing their findings – a one star service with positive prospects for improvement in July, 2002 This report is the second progress report in the implementation stage of the review. The schedules attached indicate the target and actual position against the various improvement indicators, along with progress / achievement of the actions identified which contribute towards the improvements. Representatives of the Directorates involved will discuss the contents of the schedules at the meeting. Reports will follow on a quarterly basis, in accordance with the corporately agreed best value process.

BACKGROUND DOCUMENTS Maintenance of the Highway / Streetcare Final Report (Available for public inspection) Maintenance of the Highway / Streetcare Improvement Plan

CONTACT OFFICERS: Paul Mallinder 793 3606, Dave Tinker 793 2002

WARD (S) TO WHICH REPORT RELATE (S): All wards

KEY COUNCIL POLICIES: Best Value

Highway Maintenance / Traffic and Transportation/ Street Lighting Improvement Plan.

Progress Update, May 2003

Improving the Condition of Pavements

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| Community Perception | -39% | -39% | No re-survey yet undertaken. Due Summer 2003 |
| Stabilise claims paid out | £2.1m | £2.1m | Est. £6m stop loss figure |
| Repairing dangerous roads and pavements within 24 hours | 97% | 97% | 97% |

| Objective | Action | Timescale | Responsible Officer | Position May 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R1Target planned maintenance resources to high risk areas | Analyse GIS Plans for “hot spots” | March/April 2002 |  | Achieved |  |
| R2 Seek Cabinet Agreement to using bitmac as standard except in designated areas | Obtain Cabinet view to policy change in principle | April 2002 |  | Achieved |  |
|  | Produce cabinet report seeking a resolution | May 2002 |  | Achieved |  |
| R3 Determine designated areas excluded from bitmac policy | Seek cabinet approval to designated areas | June 2002 |  | Achieved. Conservation areas and town centres excluded from bitmac policy | Further work required to produce maps and plans setting out specific areas. |
| R4 Improve the Inspection regime | Introduce new computer system incorporating hand held devices | April 2002 |  | Achieved |  |
|  | Increase Inspector numbers | During 2002 |  | Achieved. | Staff recently appointed |
|  | Re- define inspector roles | April 2002 |  | Achieved |  |
|  | Trial various methods of actioning repairs | During 2002 |  | Partly achieved. | Trials undertaken but not yet reviewed. Associated with the service development work of Accord plc. |
| R5 Merge the highway client and DLO | Devise and consult on staffing | May 2002 |  | Achieved July 2002. |  |
|  | Determine facilities required | June 2002 |  | Achieved. |  |
|  | Design and Construct building | December 2002 |  | Achieved |  |
|  | Move client staff to depot site | March 2003 |  | Achieved |  |
| R6 Establish a consultancy with a construction company to introduce fresh thinking, prior to seeking tenders for an operational partner | Prepare Brief | July 2002 |  | Achieved |  |
|  | Advertise for expressions of interest | October 2002 |  | Not now considered to be required as firms interviewed during the BV review |  |
|  | Shortlist | January 2003 |  | Achieved |  |
|  | Seek tenders | August 2003 |  | Achieved |  |
|  | Evaluate and appoint |  |  | Achieved |  |
| R7 Introduce a Rapid Repair Service | Carry out further trials | April. May 2002 |  | Achieved Accord Plc to recommend service changes |  |
|  | Consider implications of trials on Code of Practice | May/June 2002 |  | Not Yet achieved. Awaiting Accord Plc recommended service changes |  |
|  | Implement/publicise Rapid Repair service | August 2002 |  | Achieved but not fully publicised |  |
| R8 Establish closer liaison with Environmental Services via an Officer Partnership Board | Agree Constitution | April 2002 |  | Achieved |  |
|  | First Meeting | May 2002 |  | Achieved |  |
| R9 Revise Risk Management Process | Change claims handling process | Ongoing |  | Progressing |  |
|  | Implement SBS | August 2002 |  | Achieved |  |
|  | Improve communication with claims handling agents | Ongoing |  | Progressing |  |
|  | Produce Highway maintenance risk document | April 2003 |  | Not achieved |  |

Improving Response Times to Non Urgent Works Orders

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| Percentage of non dangerous defects repaired within 2 weeks | 65% | 70% | 40% in 2 weeks 90% in 3 months Note Target changed to 3 months to reflect standards used by many other local authorities, (findings of Accord Plc) NB: The service has concentrated its efforts on improving the inspection regime, thereby increasing the volume of repairs to reduce the potential for accidents. |

| Objective | Action | Timescale | Responsible Officer | Position May 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R10 Revise practices | Purchase infra red patching system | April 2002 |  | Achieved |  |
|  | Staff training on system | June 2002 |  | Achieved |  |
|  | Launch Operation | July 2002 |  | Achieved | Coverage in Salford Advertiser |
|  |  |  |  |  | Results of a six week review |
|  |  |  |  |  | A 58% time and cost saving on repairing a pothole 50mm deep |
|  |  |  |  |  | A 17% time and cost saving on a pothole 25mm deep. |
|  |  |  |  |  | £25,000 per year has been freed up to fund more improvements |
|  |  |  |  |  | 14 tonne of dense bitumen used in 26 days. Used to be 118 tonne. |
|  |  |  |  |  | 88% of old carriageway surface retained and recycled |
|  |  |  |  |  | 104 tonne less of excavated carriage way to be disposed of, reducing disposal and land fill tax cost |
|  | Improve clarity of information produced through SBS | April 2002 |  | Achieved |  |
|  | Consider response implications of the Code of Practice | July 2002 |  | Achieved |  |

Reducing the Number of People Killed or Seriously Injured on Roads

| Indicator | 2001 Baseline | 2002 objective | 2002actual to date |
| --- | --- | --- | --- |
| Number of KSI’s | 97 | <95 | 80 Jan – Dec. |

| Objective | Action | Timescale | Responsible Officer | Position May 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R11 Seek resources through a PSA bid | Prepare background to bid | February 2002 |  | Achieved |  |
|  | Present to Cabinet | February 2002 |  | Achieved |  |
|  | Submit bid | March 2002 |  | Achieved. | Bid was successful. Two road Safety officers recruited March 2003 |

The Provision of Customer Information

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| Highway Routing information for disabled people | No information | Full information | No Information |

| Objective | Action | Timescale | Responsible Officer | Position May 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R12 Improve information for disabled people in conjunction with the Disability Access Forum | Disability Access Forum to identify suitable ways of publicising routes | By June 2002 |  | Not achieved. | Steven Lee and Trupti Patel are liasing with the City Councils Access Officer Judith Irving. |
| R13 Improve public communication through the web site | Post on the web site a schedule of major utility works being carried out within the City Prepare on line forms to allow the reporting of defects via the web site Prepare on line application forms for approvals of skips, scaffolds, vehicle crossings and opening up permits | May 2002 December 2002 April 2003 |  | Achieved Not achieved Not achieved | Also posted Traffic Regulation orders on the web (with maps) The web site is currently being redeveloped to accept on line reporting. Due Sept 2003 |
| R14 Produce alley gating guide | Complete consultation on the guide | September 2002 |  | Achieved |  |

# Reducing Opportunities to Commit Crime

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| The number of alley gating projects completed | 2 | Approx 4 | No schemes handled by the Highway service in 2003/3 |

| Objective | Action | Timescale | Responsible Officer | Position MAY 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R15 Progress further alley gating projects in conjunction with community committees | Programme of work to be determined in conjunction with partners | On going |  | Progressing |  |

Improving Facilities for Disabled People

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| The percentage of pedestrian crossings with facilities for disabled people | 59% Previous definition | 59% Based on previous definition | 72% |
| Objective | Action | Timescale | Responsible Officer | Position MAY 2003 | Comments |
| R16 LTP monies to be redirected at this PI | Procure a survey of work required and phasing options Commission Projects on a phased basis | April 2003 Ongoing |  | Achieved Partly achieved | Ahead of schedule A prioritised list yet will be produced shortly |

Improving Ease of Use of Footpaths

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| Percentage of footpaths easy to use | 50% | 65% | 68% |

| Objective | Action | Timescale | Responsible Officer | Position MAY 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R17 That measures are taken to improve this PI | Ordering of new footpath signs | March 2002 |  | Achieved |  |
|  | Commence installation | June 2002 |  | Achieved |  |

# Improving the Condition of Street Lighting Columns

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| The percentage street lighting columns in need of urgent replacement | 10% | 11% | Est. 11% |

| Objective | Action | Timescale | Responsible Officer | Position MAY 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R18 Produce a business case for PFI funding | Survey street lighting stock | June 2002 |  | Partially Achieved | Will now be a part of the PFI work |
|  | Consult with Unison Prepare Outline business Case Options report to Lead member Action preferred Option | April 2002 December 2002 February 2003 April 2003 |  | Achieved | The government has established a new process for the submission of PFI bids. Consultants have been appointed May 2003 to assist with the PFI Bid. Submission to the Government July 2002 with a view to entering into a contract in 2005. |

# Improving the Management of the Service

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| Improve quality of Highway Information Records | Satisfactory | Move towards Good | On target for long term objective |
| Degree of compliance with Code of Practice for Highway Maintenance | 55% full 27% partial 18% none | 58% full 30% partial 12%none | To be re-assessed by Nigel Openshaw |

| Objective | Action | Timescale | Responsible Officer | Position MAY 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R19 Improve staff appraisal system | Agree Improvements, action and monitor | June 2003 |  | Partially Achieved |  |
| R20 Improve Highway records | Complete National Street gazetteer level 1 | June 2002 |  | Achieved |  |
|  | Carry out study of existing record systems compatibility with SBS | April 2002 and ongoing |  | On target |  |
|  | Further progress the implementation of the SBS system |  |  | On target |  |
| R21 Further progress position against the Highway Maint. Code of Practice | Further progress | Ongoing |  | Progressing |  |

Increasing the level of Investment in the Highway

| Indicator | 2001/2 Baseline | 2002/3 target | 2002/3 actual to date |
| --- | --- | --- | --- |
| Increase baseline expenditure | 100% | 100% | 100% |
| Maintain levels of capital investment | 100% | 100% | 100% |
| Obtain capital investment from external partnership | Nil | Nil | Nil |

| Objective | Action | Timescale | Responsible Officer | Position MAY 2003 | Comments |
| --- | --- | --- | --- | --- | --- |
| R22 Ensure joint working with Regeneration Teams | Seek clarification of the bidding process | May 2002 |  | Achieved |  |
|  | Put forward ideas to include in bids | June 2002 onwards |  | Progressing |  |
| R23 Director of Corporate Services to instigate a process that models the SSA allocation to verify it | Review process with Director of Corporate Services | May 2002 |  | Achieved |  |
| R24 Explore long term Strategic partnership arrangements | Consultation, brief preparations etc. | September 2002 |  | Achieved |  |
|  | Advertise for expression s of interest Appoint partner | October 2002 July 2003 |  | Achieved July 2004 | OJEC Notice placed May 2003. Responses to pre qualification questionnaire due 17th June 2003 |

# Overall Conclusions (Development Services)

The improvement plan is progressing well in most areas. Some slippage has occurred in one or two areas however progress continues to be made.

# Recycling/ Street Cleansing / Refuse Collection / Dog Wardens / Themed Issues/ Improvement Plan

## Progress Update, May 2003

# RECYCLING

| INDICATOR | 2001/2 BASELINE | 2002/3 TARGET | 2002/3 ACTUAL TO DATE |
| --- | --- | --- | --- |
| BVPI 82 a Percentage of domestic waste arisings recycled | 5.47% | 7% | Figures not yet available – provided by GMWDA mid 2003 |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY 03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Issue 500 compost bins per annum from 2002/03 – 2006-07 | Home compost bins are made available to the public at subsidised rates. | April 2002 – March 2007 | Ongoing | The provision of home composters is a central element to promoting domestic waste recycling. As a result of a successful DEFRA bid several home compost bin sales will be taking place in 2003/04 in partnership with a private sector company. |
| Create a budget to support recycling programme | Following a successful DEFRA bid, financial commitment has been given by the City Council to provide revenue support for the recycling programme | April 2003 | Achieved |  |
| Establish a kerbside multi-material collection scheme | NDC and DEFRA funding will allow at least half the city to receive kerbside collection of recyclables. | April 2003 | Achieved | A successful second bid to DEFRA has been made via GMWDA, and as a result it is intended to provide all eligible properties within The City with a kerbside collection service by the end of 2003/04. |
| Increase awareness of recycling and waste minimisation initiatives | A Greater Manchester wide publicity campaign will be introduced due to funding received from DEFRA | 2003- Onwards | Achieved – finance confirmed | A publicity/communications strategy is currently being developed and is due to be rolled out this year. |
| Increase the number of sites by one per annum, year commencing 2002/03 | 2 sites have been introduced during 2002/03 | Ongoing | Achieved | Following a successful LPSA bid 21 mini-recycling sites will be created at the city’s high rise blocks over the next 2 years. To date (May ’03) 28 sites have been agreed. |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY’03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Through partnerships with GMWDA improve civic amenity sites recycling activities. | A bid has been submitted to DEFRA to improve all civic amenity sites in Greater Manchester in relation to improving their ability to increase domestic recycling levels | 2003/04 | Funding acquired improvements to civic amenity sites will take place during 2003-04 | As part of the successful DEFRA bid all civic amenity sites in Greater Manchester will be re-designed to promote greater levels of recycling. This work is due to begin mid 2003. |
| Enhance corporate recycling schemes | A report has been prepared by the Environmental Services Directorate on how to increase corporate recycling levels | 2003/04 | Report presented to Cabinet. The recycling of toners/cartridges and mobile phones will begin in May 2003 | Cabinet have instructed that corporate recycling be a priority. Discussions are underway to identify materials for recycling and markets. The Environmental Officers Working Party is to be resurrected to monitor progress, and develop other environmental issues, which affect the City Council. |
| Develop wider range of partners to increase recycling rates | As part of the tendering process to identify potential providers of kerbside collection schemes, new contacts will be made | April 2003 | Achieved | A successful contractor has been appointed – Greater Manchester Waste Ltd. Links have been established with Shotton Paper Mill and Greater Manchester Waste Ltd to increase recycling levels via the introduction of kerbside collections of recyclables. |
| Consider offering reduced rates for Commercial Recycling by end April 2003 | A report is being produced to identify a differing scale of charges for customers who recycle their waste | April 2003 | Ongoing |  |
| Increase recycling of domestic waste to 10% by 2003/04 to Government targets | A kerbside collection scheme to all of The City’s eligible properties is currently being planned. It is expected these collections will help achieve the required recycling rate. | April 2003 | Partly Achieved | The City’s current recycling rate of 5.47% will form the foundation for the 10% target which needs to be met. The 10% target has been included as a contract requirement for GM Waste Ltd to achieve as part of the provision of the kerbside collection of recyclables service, which they have successful tendered for |
| Increase investment in recycling operations by bringing about changes in current waste disposal and operational methodologies by April 2004 | The Environmental Services Directorate has produced a report for Cabinet which outlines a series of options to achieve more economical waste disposal changes. This was presented to cabinet in October 2002. | April 2004 | Partly Achieved | Cabinet have had meeting with GMWDA to outline their position in relation to future waste management service provision. GMWDA now have to deliver economic and environmentally sustainable waste management services if The City is to remain within the GMWDA – discussions are still taking place. |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY’03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Increase recycling of domestic waste to 18% by 2005/06 to meet Government targets and City Council pledges. | The development of kerbside collections together with existing recycling sites, and home composters should help reach the required target | March 2006 | Ongoing | It is anticipated that with improvements to civic amenity sites and increased recycling via kerbside collections, this target will be achievable. |
| Update the City’s Recycling Plan to take account of the National Waste Strategy 2000. | Updated information has been added to the city’s recycling plan. | 2002 | Achieved |  |

STREET CLEANSING

| INDICATOR | 2001/02 BASELINE | 2002/03 TARGET | 2002/03 ACTUAL TO DATE |
| --- | --- | --- | --- |
| LPI 16% of highways that are of a clean- acceptable standard | 91.86% | 93% | 94.4% (Year end result) |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY 03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Achieve local P.I targets, as highlighted in BVPP 2002/03 | Monitoring of service performance both operationally and statistically is carried out | March 2003 | Achieved | An independent cleanliness survey carried out by ENCAMS has shown an improvement in cleanliness levels in The City. 2003/04 will see the introduction of anew Best Value Performance Indicator (BVPI 199) which will replace the local performance indicator currently used. Targets will need to be established to allow benchmarking to take place from 2004/05 onwards. |
| Develop calendar to inform public of specified dates of cleansing in their areas | Printing and distribution to all households of street sweeping calendar | 2002 | Achieved (May 2002) |  |
| Increase city-wide sweeping frequency to a minimum of every 3 weeks | All residential areas now receive a three-weekly sweep as a minimum. | 2002 | Achieved (May 2002) |  |
| Undertake a customer survey by telephone on revised/improved street cleansing | To be carried out by Contract Services administration and operational staff | December 2002 | Ongoing | The next customer survey exercise is planned to take place in November 2003. |
| Introduce a Geographical Monitoring Service | Trials of tracking system completed, now need to identify source of finance. | September 2002 | Partly Achieved | Tracking system has been purchased and was fitted to vehicles in April 2003. |
| Establish a litter enforcement programme. | Pilot area being considered for use of on the spot fines. | September 2002 | Partly Achieved | A comprehensive report has been prepared outlining options for an holistic enforcement programme for Litter and Refuse. This is currently being assessed in relation to its implementation. |
| Improve removal time of abandoned vehicles | Partnership with Greater Manchester police has given responsibility to police to remove vehicles on behalf of the City Council. | 2002 | Achieved | Response time now within 25hours. |
| To improve standard of street cleansing to within top quartile of Metropolitan Authorities | Increased level of mechanical sweeping operation and increased frequency of sweeping across the city | 2004/05 | Ongoing | Due to Encams no longer carrying out Metropolitan cleanliness surveys there will be a need to develop new methods of benchmarking performance – this is currently being looked into with other interested authorities. |
| Develop formal strategy for the allocation and siting of litter bins | Formal internal policy adopted as to siting of litter bins across the city | 2001 | Achieved |  |
| To achieve Charter Mark status for Street Cleansing | Preparations underway | 2005/06 | Not Achieved | New criteria being developed by Chartermark which will need to be assessed – this is currently being undertaken. |
| To reduce cost per head of population for provision of street cleansing services | Due to recent investment in greater levels of machinery to improve cleanliness levels this has proved difficult to achieve | 2001 | Not Achieved | Remains an ongoing target |
| Ensure 100% service delivery through alternative employment practices/partnerships | Partnerships developed which allows use of agency staff to cover sickness and holidays ensuring 100% cover | 2001 | Achieved |  |
| Improve customer consultation | Increased level of customer consultation via ENCAMS survey | 2001 | Ongoing | The Environmental Services has developed a consultation strategy, which identifies levels of consultation required. |
| Increase the number of litter bins | Partnership with GMPTE has allowed over 200 additional bins to be sited at bus stops across the city | Ongoing | Achieved/Ongoing | It is intended to site a further 120 litter bins during 2002/03. |
| Seek external funding/sponsorship for litter bins | Partnership with Trash Media has resulted in almost 100 extra bins across the city. | Ongoing | Achieved/Ongoing |  |
| Increased level of mechanisation to deliver better quality street cleansing | 14 New mini sweepers have been introduced, which have led to higher frequencies of street cleansing | Begin in 2001 | Achieved |  |

REFUSE COLLECTION

| INDICATOR | 2001/02 BASELINE | 2002/03 TARGET | 2002/03 ACTUAL TO DATE |
| --- | --- | --- | --- |
| The cost of waste collection per household | £19.95 | £19.59 | £18.90 |
| The number of collections missed per 100,00 collections | 98 | 70 | 23.5 year end result 2002/03 |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY’03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Reduce the cost of service provision by £150k per annum | By amalgamating teams, reducing relief staff and team numbers savings of £150k per annum have been achieved | May 2002 | Achieved |  |
| To collect all bulky waste within 5 days of receiving the request | All bulky waste is now collected as part of the normal domestic waste collection round | May 2002 | Achieved |  |
| Carry out customer surveys by telephone | Survey questionnaires have been prepared and contact has been made with customers | December 2002 | Achieved | 96% satisfaction recorded |
| Improve reliability and image of vehicle fleet | New vehicle leasing programme has resulted in 3-year replacement programme for all RC Vehicles. 11 new vehicle received 1/7/02 | July 2002 | Achieved |  |
| Achieve Charter Mark Status | Preparations currently underway | January 2004 | Ongoing |  |
| Ensure profitability of commercial refuse collection service | New partnership has allowed use of agency staff to cover sickness & holidays |  | Ongoing |  |
| Ensure 100% service delivery through alternative employment practices/partnerships. | New partnerships has allowed use of Agency staff to cover sickness and holidays | May 2001 | Achieved |  |
| Introduce 4 day working on a zoned basis | 4 day working week introduced to resolve issue of non-collection on Bank Holidays | May 2001 | Achieved |  |
| Improve rectification rates of missed bins | Better quality of monitoring by Environmental Co-ordinators has significantly reduced levels of missed bins | August 2001 | Achieved | The current rectification rate for missed bins is, 100% rectification within 1 full working day. |
| 100% removal of excess waste | All refuse placed out by residents is now removed | August 2001 | Achieved |  |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY’03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Resolution of non-collection on Bank Holidays | The introduction of the 4-day working week (Tues-Fri has now resolved the issue of non-collection on Bank Holiday Monday | August 2001 | Achieved |  |
| Improve customer relations | All front-line staff receive customer care training | Ongoing | Achieved/Ongoing |  |
| Introduce service between Christmas and New Year | The service between Christmas and New Year was introduced in December 2001 | December 2001 | Achieved |  |
| Reduce the number of missed bins to within the top quartile of Metropolitan Authorities | Significant reductions in missed bins have occurred through improved monitoring by Environmental Co-ordinators | March 2002 | Achieved (based on previous national PI returns 2001/02) | This aimed to be benchmarked against other Metropolitan Authorities as part of the PI system. However this PI has now been abolished, therefore alternative benchmarking procedures will need to be devised. Levels of missed bins has fallen from 98 per 100,00 (2001/02) to 9.6 per 100,000 (December 2002) |
| Improve customer consultation | A survey is to be undertaken in October 2002. An Encams survey for street cleansing will also have reference to refuse collection | Ongoing | Achieved | The Environmental Services Directorate has developed a consultation strategy, which identifies the amount of consultation each service area needs to carry out. |

## DOG WARDENS

| INDICATOR | 2001/02 BASELINE | 2002/03 TARGET | 2002/3 ACTUAL TO DATE |
| --- | --- | --- | --- |
| Indicators for this service have only been recently developed and therefore no performance data can be provided, however those proposed are as follows |
| Number of fixed penalties issued | Not Applicable | 50 Successful prosecutions p.a. | Not Available |
| Response time in dealing with a stray dog | Not Applicable | Within 24 hours | Not Available |
| Educational visits per annum | Not Applicable | 13 visits p.a. | Not Available |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY’ 03 | COMMENTS |
| --- | --- | --- | --- | --- |
| Implement Dog (Fouling of Land Act) 1996 | The consultation period was begun in April 2002 and following this period, the use of enforcement measures will begin in October 2002 | June 2002 | Achieved |  |
| Establish effective private sector service provision. | The Dog Warden Service has been placed out to tender and was awarded to Leigh Animal Sanctuary Home who currently operate the service on behalf of the Directorate which began on 1st April 2002 | September 2002 | Achieved |  |

THEMED ISSUES

| INDICATOR | 2001/02 BASELINE | 2002/03 TARGET | 2002/3 ACTUAL TO DATE |
| --- | --- | --- | --- |
| Due to this area of the implementation plan still being the subject of inter-Directorate discussions no performance date can at present be provided. |

| OBJECTIVE | ACTION | TIMESCALE | POSITION MAY’ 03 | COMMENTS |
| --- | --- | --- | --- | --- |
| To Remove large amounts of fly-tipping which needs specialist equipment within 10 days of notification. | Such material is either moved via the Directorate itself using heavy plant or an outside contractor when more specialised equipment is needed. e.g. bulk carriers | Ongoing | Achieved Over 90% of all occurrences dealt with within 10 days. |  |
| To remove fly-tipped materials that do not require specialist equipment within 3 days | The directorate removes all such materials using either Refuse Collection or Street Cleansing vehicles and staff. | Ongoing | Achieved Over 90% of all occurrences dealt with within 3 days. |  |
| Re-locate gully emptying crew from Environmental Services Directorate to Development Services. | Discussions are currently being progressed | December 2002 | Achieved |  |
| Relocate drainage crew from Environmental Services Directorate to Development Services | Discussions are currently being progressed | December 2002 | Achieved |  |
| Place weed control under the Environmental Services Directorate by transferring function from Development Services | Discussions are currently being progressed | December 2002 | Achieved |  |