| OFFICE PERFORMANCE IMPROVEMENT AND SPACE REDUCTION |
| --- |
| OBJECTIVE | 2000/01 BASELINE | 2001/2 | 2002/03 | 2003/04 | LINK TO IMPLEMENTATION PLAN OBJECTIVES | CURRENT POSITION/ COMMENT |
|  |  | TARGET | ACTUAL | TARGET | ACTUAL | TARGET | ACTUAL |  |  |
| To achieve space standards in existing buildings per person | 21sq.m. per person (1999/2000 data) | 17sq.m. | 17.22 (July 2001 data) | 13sq.m. |  | 11sq.m. |  | 6,7,19,20,21,22,25 –39,41 | On target |
| To achieve space standards in new or newly refurbished buildings per person | - | 8sq.m. | - | 8sq.m. |  | 8sq.m. |  | 6,7,19,20,21,22,25 -39,41 | No new or newly refurbished buildings yet occupied |
| To Improve excellence in all 23 facilities management areas of the Herriot Watt University variance tool | 11% unsatisfactory | 0% unsatisfactory |  | 32% excellent 0% unsatisfactory |  | 46% excellent 0% unsatisfactory |  | 19,20,21,31,36,41 | Survey under way to collect 2001/2 data |
| To Improve accommodation cost per sq.m. using the Sheffield Hallam benchmarking | £105 1999/2000 data from Phase 1 B.V review | Set an improvement plan | £96.72 (2000/01 data) | Average of Sheffield Hallam Benchmarking Group |  | Average of Sheffield Hallam Benchmarking Group |  | 19,20,21,22,41 | No detailed improvement plan – costs reduced through: - reduced buildings area - reduced R.V.’s, -- reduced energy costs |
| To Improve accommodation cost per employee using the Sheffield Hallam benchmarking | £1,984 Inc asset rental charge £1,530 Ex asset rental charge | Set an improvement plan | £1,811 Inc asset rental charge (2000/01 data) | Average of Sheffield Hallam Benchmarking Group |  | Average of Sheffield Hallam Benchmarking Group |  | 6,7,19,20,21,22,41 | Costs reduced through running cost reductions increasing levels of bldg occupancy |
| To improve Building condition using the dfee definition | 11% Good 40% satisfactory 49% fair 0% hazardous | 60% Good or satisfactory 40% fair 0% hazardous | A – 4.8% B – 80% C – 15.2% D – 0% (2000/01 data) | 70% satisfactory 30% fair 0% hazardous To be revised to reflect new Dfee categories |  | 80% satisfactory 20% fair 0% hazardous To be revised to reflect new Dfee categories |  | 6,7,31,36,41 | Dfee condition categories have changed to A – Good B – Satisfactory C – Poor D - Bad Performance now measured against new categories. |

| To ensure buildings have adequate parking ie. Meet planning guidance standards | 29% have adequate parking | 50% |  | 70% |  | 90% |  | 30,32,37,39 | Survey required to collect 2001/2 data |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| To ensure work stations are within 100 metres of public transport | 82% | 85% |  | 87% |  | 90% |  | 30,32,37,39 | Survey required to collect 2001/2 data |
| To reduce surplus space as a percentage of total space | 10% under occupation | 8% |  | 6% |  | 4% |  | 30,32,37,39 | Survey required to collect 2001/2 data |
| To ensure buildings are suitable and accessible for disabled people in accordance with Part M of the Building Regulations | 2% | 8% | 4.3% October 2001 data | 16% |  | 24% |  | 40 | Refer to report to Cabinet February 2001 recommending a top slicing of repairs budget to implement improvement |

# Text boxes

APPENDIX 1.