OUTCOME FOCUSSED PERFORMANCE TARGETS 2001/02 - 2003/04                       APPENDIX 2

ADOPTION OF A STRATEGIC APPROACH TO PROPERTY

| OBJECTIVE | 2000/01 BASELINE | 2001/2 | 2002/03 | 2003/04 | LINK TO IMPLEMENTATION PLAN OBJECTIVES | CURRENT POSITION/ COMMENT |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | TARGET | ACTUAL | TARGET | ACTUAL | TARGET | ACTUAL |  |  |
| Strategic Plan to include a reference to property targets | No reference | Objective to be achieved |  | Maintain objective |  | Maintain objective |  | 1 | 2002/3 Strategic plans and B.V Perf Plan Steering Group to consider |
| All departmental service plans to incorporate property related performance targets | Not incorporated | Objective to be achieved |  | Maintain objective |  | Maintain objective |  | 1 | Action needed |
| Best value Review Manual to contain a requirement to consider the property impact of service requirements | Best value Manual partially covers this objective | Objective to be achieved |  | Maintain objective |  | Maintain objective |  | 2 | Action needed |
| As a matter of course directors would use the resource of the SPMU and Asset Management Group | Work commenced | Objective to be achieved |  | Maintain objective |  | Maintain objective |  | 3,14,15 | Commenced to be developed further |
| The adoption of a formal strategic approach to the expansion of home working with provisional targets of at least 2.5% of staff | 2% of 2,500 staff | 2.5% |  | 5% |  | 7% |  | 4,5 | Report from Working Group required |
| Directors to receive the benefits of financial incentives within their budget | No incentives | Directors to know what the financial incentive scheme will mean to them ie.what proportion of capital receipt and revenue saving they will be allowed to retain as a result space reductions/ building vacation eg.say 25% of capital receipts of buildings disposed of as a result of better space utilisation. |  | Directors will be receiving the benefit within their budgets |  | Directors will be receiving the benefit within their budgets |  | 8.9,23 | Incentives cannot be introduced in Council's current financial position see Report to Scrutiny Committee 15.9.01 |
| A member of the cabinet to have specific responsibility for property related issues | No member responsible | Member to be identified | Achieved | Member to be identified |  | Member to be identified |  | 16 | Approved by Cabinet Sept 2001 |
| Securing effective operation of the Strategic Property Management Unit | Currently undertaking preparatory work | To achieve the targets set out in 2001/02 through strategic property management | Space target achieved and costs reduced | To achieve the targets set out in 2002/03 through strategic property mgmt. |  | To achieve the targets set out in 2003/04 through strategic property mgmt. |  | 10,11,12,13,17,18 | Targets to be revised to better measure effectiveness |